Co-Provider Industry Team Meeting

Distribution Package for 08/16/00

Co-Provider Industry Team Meeting

1:00 pm – 5:00 pm (Denver MT)

Wednesday, August 16, 2000

#### Conference Bridge – 1-877-847-0338, passcode 6903591

### AGENDA

- Introductions/Roll Call

- Review Issues/Actions Status from Previous Meeting

- See Attachment A – Issues/Actions Log

- Review Co-Provider Change Requests

- See Attachment B – Co-Provider CR Log Summary

- See Attachment C – New Co-Provider CRs

- See Attachment D – Co-Provider CR T-Shirt Size/Option

- Review AT&T CR 4815907 – Request to shorten IMA point release and release implementation time

- Review Qwest Release Notifications

- See Attachment E – Qwest RN Log

- See Attachment F – New Qwest RNs

- Readout – Co-Provider Forum Update

- Readout – Third Party Testing Status

- See Attachment G – Third Party Testing Calendar

- Focus Group for IMA GUI Documentation (Learning Guide, User Guide)

- Review CICMP for Process Improvement

- Review/Adjust Team Monthly Meeting Schedule

- Third Wednesday of the Month – Afternoon

- Next meeting – September 20, 2000

- Added to the 12 month schedule – August 15, 2001

- New Conference Bridge – 1-877-847-0338, passcode 6903591

- Review New Items for Issues/Action Log

### ATTACHMENT A

### Issues/Actions Log

| Open Items |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| #### # | #### Status | #### Description | ###### Resolution | Originator | Date Opened | Date Due | Owner | Date Closed |
| #### 111 | #### Open | Re: # 110 – Clarify what compliance percentage represents for the local implementation of LSOG 5.0 in IMA release 8.0. | 07/19/00 Sydney will call John Sivory to determine definition of compliance percentage, such as known variances in fields, and then update description of # 110. | Rob Van Fossen Qwest | 07/19/00 | 08/16/00 | Sydney Margul Qwest |  |
| #### 112 | #### Open | Publish the deployment date for IMA Release 6.0. | 07/19/00 Barbara Peterson will send information out when it is available. Also, Sydney will send an RN to CICMP team with same information. | Lynne Powers Eschelon | 07/19/00 | 08/16/00 | Barbara Peterson, Sydney Margul Qwest |  |
| #### 114 | #### Open | Clarification needed for CR 4868276 “Enhance Testing Environment” | 07/19/00 Kerrie Douglas will call Sydney Margul with clarification. | Co-Provider Industry Team | 07/19/00 | 08/16/00 | Kerrie Douglas Eschelon |  |
| #### 115 | #### Open | Clarification needed for CR 4869838 “Allow the use of an existing LSR to create a new LSR” and CR 4869887 “Allow IMA GUI users to build LSR templates to use when creating new LSRs.” | 07/19/00 Barbara Peterson will discuss current IMA features with Byron Dowding. | Co-Provider Industry Team | 07/19/00 | 08/16/00 | Barbara Peterson Qwest |  |
| #### 116 | #### Open | Research if CR 4869972 “Allow access to IMA Help Desk trouble calls” is a pending enhancement. | 07/19/00 Qwest will research if the function to allow querying by customer is a pending enhancement. | Rob Van Fossen Qwest | 07/19/00 | 08/16/00 | Jeff Thompson Qwest |  |
| #### 117 | #### Open | Clarification needed for CR 4873151 “Notification of changes made to published information.” | 07/19/00 Teri Pfenneberger will call Scott Sparks and discuss new process for web posting shared information. | Co-Provider Industry Team | 07/19/00 | 08/16/00 | Teri Pfenneberger Qwest |  |
| #### 118 | #### Open | Determine the process to get a web page developed to post shared information – Co-Provider information sent for posting and Qwest resolved CRs with resolution. | 07/19/00 Sydney Margul will research the process to get the web page developed. | Rob Van Fossen Qwest | 07/19/00 | 08/16/00 | Sydney Margul Qwest |  |
| #### 120 | #### Open | Research Third Party Testing meeting schedule to determine CICMP schedule changes. | 07/19/00 Sydney Margul will distribute the Third Party Testing schedule at the next CICMP meeting. | Co-Provider Industry Team | 07/19/00 | 08/16/00 | Sydney Margul Qwest |  |
| #### 121 | #### Open | Add an agenda item to discuss Third Party Testing status. | 07/19/00 Sydney Margul will add the item to the agenda. | Lynne Powers Eschelon | 07/19/00 | 08/16/00 | Sydney Margul Qwest |  |
| #### 122 | #### Open | Determine Standard Interval Edits in IMA Release 5.02. | 07/19/00 Qwest to report status of SIG edits. | Lynne Powers Eschelon | 07/19/00 | 08/16/00 | Rob Van Fossen, Sydney Margul Qwest |  |
| #### 123 | #### Open | Send notice about transition extension for Interactive Agent. | 07/19/00 Beth King will send notice out with new transition date. Also, Sydney will send an RN to CICMP team with same information. | Co-Provider Industry Team | 07/19/00 | 08/16/00 | Beth King, Sydney Margul Qwest |  |
| #### 94 | #### Open | Determine CICMP Web Site Archival Guidelines | Present to the industry team archival guidelines for CICMP Web Site. | Christel Wolberg, U S WEST | 05/17/00 | TBD | Christel Wolberg, Sydney Margul Qwest |  |
| #### 96 | #### Open | To improve the notification of important IMA release information it was suggested that a paging notification enhancement be considered. | 07/19/00 Research is not complete. A mass email notification will go out to Co-Providers no later than the week of July 24th. Also, per a CICMP request, Qwest is adding a flash notification about IMA releases to its Wholesale web site in the next few weeks. 06/21/00 Barbara Peterson will send a mass email message to the industry team with a suggested subject line for paging notifications. This is so the Co-Providers email systems can use emails with the agreed upon subject to send their own pages. Also research putting the notification on the website. Research important paging notification enhancement to current IMA Training and Services email/fax notification process. | Jeff Bisgard, Jato | 05/17/00 | Extend to week of July 24th Extend to 07/19/00 06/21/00 | Barbara Peterson, Qwest |  |
| #### 105 | #### Open | Research a one-time cleanup of Inactive Users from IMA for GTE. | 07/19/00 In process. GTE has been contacted for parameters. Qwest SYADs are working on this item. There is no CR for this item. | Denis Labadie GTE | 06/21/00 | Extend to 08/16/00 07/19/00 | Barbara Peterson Qwest |  |
| #### 108 | #### Open | Research if IMA EDI documentation can be released 60 days before a major release. | 07/19/00 Qwest will be able to provide the IMA EDI disclosure document 5 weeks prior to a major release. Currently, the draft developer worksheets are available one week after scope commitment for each major release. Lynne Powers will validate this item at the next CICMP meeting. | Lynne Powers Eschelon | 06/21/00 | Extend to 08/16/00 07/19/00 | Lynne Powers Eschelon and Wendy Teepe Qwest |  |
| #### 110 | #### Open | Research the compliance percentage with LSOG 5.0 in IMA release 8.0. | 07/19/00 Sydney will notify Rick Caron about this Action Item. | John Sivory WorldCom | 05/26/00 | 30-45 days after 07/26/00 | Rick Caron Qwest |  |

ATTACHMENT B

### Co-Provider CR Log Summary

| ##### IMA |  |  |  |
| --- | --- | --- | --- |
| ### CR # | Title | #### Co-Provider | #### Status |
| 4869731 | Allow auto fill of fields base on the user profile | ALLTEL | Reviewed – Under consideration IMA GUI – Qwest to provide T-Shirt Size and Option |
| 4869838 | Allow the use of an existing LSR from a new LSR | ALLTEL | Reviewed – Under consideration IMA GUI – Qwest to provide T-Shirt Size and Option |
| 4869887 | Allow IMA GUI users to build LSR templates to use when creating new LSRs | ALLTEL | Reviewed – Under consideration IMA GUI – Qwest to provide T-Shirt Size and Option |
| 4869914 | Allow IMA GUI users to use telephone number spans (ranges) and single telephone numbers on the same LSR | ALLTEL | Reviewed – Under consideration IMA Common – Qwest to provide T-Shirt Size and Option |
| 4867575 | Request for possible CORBA implementation to support pre-order transactions | AT&T | Reviewed – Under consideration IMA EDI – Qwest to provide T-Shirt Size and Option |
| 4868106 | Directory Listing via ordering interface | Eschelon | Reviewed – Under consideration IMA EDI – Qwest to provide T-Shirt Size and Option |
| 4868276 | Enhance Testing Environment | Eschelon | Reviewed – Under consideration IMA EDI – Qwest to provide T-Shirt Size and Option |
| 4857173 | Formal request for a process to handle any issues encountered during test and production, and releated to release | Sprint | Reviewed – Under consideration Process and Documentation – Qwest to provide T-Shirt Size and Option |
| 4869972 | Allow access to IMA help desk trouble calls | ALLTEL | Reviewed – Under consideration Process and Documentation – Qwest to provide T-Shirt Size and Option |
| 4441217 | PIC verification on POTS, Centrex 21, Centrex Plus, and Centron lines as indicated in the USW switch. | Eschelon | Reviewed – Under consideration IMA GUI – July Priority Level Med & #1 |
| 4710928 | Enhance CLEC Access System Administration | GTE | Reviewed – Under consideration IMA GUI – July Priority Level Med & #2 |
| 4872952 | Add delete function to IMA System Administration Options | GTE | Reviewed – Under consideration IMA GUI – July Priority Level Low & #3 |
| 4185886 | Business Rule change for allowing more than one loop per PON | WorldCom | Reviewed – Under consideration IMA Common – July Priority Level High & #1 |
| 4455257 | Allow POTS provisioning via EDI while using TN’s reserved using IMA system | One Point Communications | Reviewed – Under consideration IMA Common – July Priority Level Med & #2 |
| 4661383 | Request not to do re-certification for EDI upgrade | AT&T | Reviewed – Under consideration IMA EDI – July Priority Level High & #1 |
| 4185985 | U S WEST to not set a 2000 circuit limitation per BAN | WorldCom | Hold – 04/19/00 – To be reviewed in 6 months (10/00) |
| 4186015 | Adherence to LSR AGAUTH per OBF guidelines | WorldCom | Hold – 02/16/00 – To be reviewed in 6 months (08/00) |
| 4302504 | On-Line Access to Daily List of Held Orders and Missed Orders | Covad | Hold – 04/19/00 – To be reviewed after IMA 6.0 scope commitment |
| 4559169 | Add … DS3 and OCN Capable loop LSR to IMA | Electric Lightwave | Hold – 04/19/00 – To be reviewed when product offerings are complete |
| 4711246 | Maintain one EDI / Business rule document for each release | Rhythms | Reviewed – Process Candidate -- Tentatively scheduled in conjunction with IMA 6.0 Size Medium |
| 4185713 | U S WEST requires MCI Worldcom to track Unbundled Loop Services via the Special Billing Number (SBN) | WorldCom | Release Baseline Candidate – IMA 6.0 Size Medium |
| 4185852 | Request for same PON use for migration of existing facilities and additional new facilities | WorldCom | Release Baseline Candidate – IMA 6.0 Size Large |
| 4261631 | Enhancements to ADSL Loop Pre-qualification | Rhythms and Covad | Release Baseline Candidate – IMA 6.0 Size X-Large (in conjunction with UNE Remand Order) |
| 4342063 | CSRR Change to Include Fielded Data based on OBF Standards | McleodUSA | Release Baseline Candidate – IMA 6.0 Size Large |
| 4433500 | DSS Order Functionality to IMA GUI | McleodUSA | Release Baseline Candidate – IMA 6.0 Size Medium |
| 4441096 | Retrieval of Customer Service Record (CSR) by BTN or WTN | Eschelon | Release Baseline Candidate – IMA 6.0 Size Large |
| 4441186 | Flow-thru of resale line conversions to UNE lines, with the ability to line additions on the same order | Eschelon | Release Baseline Candidate – IMA 6.0 Size Medium and X-Large |
| 4543537 | Include TN in “Line Information Section” | ICG Telecom | Release Baseline Candidate – IMA 6.0 Size Small |
| 4559169 | Add DS1…. Capable loop LSR to IMA | Electric Lightwave | Release Baseline Candidate – IMA 6.0 Size Medium |
| 4121257 | U S WEST IMA Internet Access | AT&T | Release Baseline Candidate – IMA 7.0 Size X-Large |
| 4186051 | Adherence to OBF guidelines for LS CFA | WorldCom | Release Baseline Candidate – IMA 7.0 Size Medium |
| 4295615 | Allow “Re-Cap” button to work on “T” Outside Move of End User Location | Essen Communication | Release Baseline Candidate – IMA 7.0 Size Medium |
| 4381561 | Follow OBF standards & parse address fields on the AVQ, EU, and appropriate directory forms | Sprint | Release Baseline Candidate – IMA 7.0 Size Large |
| 4458737 | Include PON on Subject Line of Emails distributed to Co-Providers | Allegiance | Release Baseline Candidate – IMA 7.0 Size Medium |
| 4559588 | English Features vs USOC Codes on CSRs | Eschelon | Release Baseline Candidate – IMA 7.0 Size Large |
| 4267810 | Extend IMA hours of operation | AT&T | Completed – 02/28/00 |
| 4381492 | Jeopardies – Follow industry of sending FOCs prior to sending Jeopardies | Sprint | Completed – 03/08/00 |
| 4185950 | U S WEST Business rule change for blanket LOA | WorldCom | Cancelled – 01/25/00 |
| 4294923 | Ordering – Line Sharing | ACI-Rhythms | Cancelled – 12/15/99 (Pending MN hearing) |
| 4302321 | CSR Form Sub-Account Number Field | Covad | Cancelled – 02/18/00 |
| 4302410 | DSL Prequalification Loop Length Tool | Covad | Cancelled – 01/24/00 (combined w/4261631) |
| 4381555 | Recertification – Not to require recertification for new release | Sprint | Cancelled – 02/16/00 |
| 4481032 | IMA Repair – greater input by co-provider | Nextlink | Cancelled – 02/18/00 |
| 4481266 | Remove requirement for listed name in preorder CSR request | SBC Telecom | Cancelled – 02/16/00 (duplicate w/4481266) |
| 4559501 | Open IMA 1888 number up for international calling | JATO Communications | Cancelled – 04/19/00 |
| 4711270 | Request to add P.O. box field to billing address | WorldCom | Cancelled – 06/21/00 |
| 4815907 | Request to shorten IMA point release and release implementation time. | AT&T | Cancelled – 07/28/00 |
| 4858202 | Request for IMA EDI/GUI Documentation to be distributed 60 days prior to a release | AT&T | Cancelled – 07/19/00 |
| 4873151 | Notification of changes made to published information | WorldCom | Cancelled – 07/27/00 |

| ##### HEET |  |  |  |
| --- | --- | --- | --- |
| ### CR # | Title | #### Co-Provider | #### Status |
| 4252981 | HEET Query Search Limitations | WorldCom | Hold – 06/21/00 – To be reviewed 2001 (01/17/01) |

### Co-Provider CR Status Listing

New CRs going through Qwest CICMP Manager Validation

- New – To be validated

- New – To be clarified

- New – To be industry evaluated

New CRs going through Co-Provider Industry Team Meeting Evaluation

- Evaluated – To be reviewed

New and Existing CRs going through Qwest Manage Release Candidates

- Reviewed – Release Baseline Candidate

- Reviewed – Process Candidate

- Reviewed – Under consideration

- Completed – In Production

New and Existing CRs

- Cancelled

- Co-Provider

- Co-Provider Industry Team

- Clarification not completed

- Other

- Hold

### ATTACHMENT C

New Co-Provider CRs

There are no new Co-Provider CRs this month.

ATTACHMENT D

Co-Provider CRs – T-Shirt Size and Options

For August 2000 Co-Provider Industry Team Meeting

Description

Qwest to provide T-shirt size (e.g., level of effort) and options for Co-Provider Change Requests (CRs) which have the status of  “Evaluated – To be reviewed” or “Reviewed – Under consideration.”

| Co-Provider Change Request – IMA GUI |  |  |  |
| --- | --- | --- | --- |
| CR # | Title | T-Shirt Size | Options |
| 4869731 | Allow auto fill of fields base on the user profile | M | 08/16/00 To provide the ability to populate additional fields based upon the customer and user profiles, Qwest would need to add these fields to the appropriate profiles. The fields would be populated when a new LSR was created on the GUI. Each Co-Provider would have the ability to turn this feature on and off using a global parameter. |
| 4869838 | Allow the use of an existing LSR from a new LSR | S L | Short Term Solution: 08/16/00 Qwest could provide a small short-term solution for both CR 4869838 and CR 4869887 that would involve extending the current save and restore capability in IMA. Currently the save and restore capability has a 30 day limit on the length of time an LSR can be saved. That 30 day limit could be extended. In addition to extending the 30 day limit, Qwest would also need to enable the user to change the PON and VER number of the saved LSR. These changes would support the construction and saving of sample LSRs that could then be restored and modified similar to a true template capability. Long Term Solution: 08/16/00 Qwest can offer either Option A (for CR 4869838) or Option B (for CR 4869887) as a possible long term solution. Option A – The option for retrieving an existing LSR and forcing a change in key fields on that LSR has been estimated as a large effort. |
| 4869887 | Allow IMA GUI users to build LSR templates to use when creating new LSRs | XL | Long Term Solution: 08/16/00 Qwest can offer either Option A (for CR 4869838) or Option B (for CR 4869887) as a possible long term solution. Option B – The option to construct a mechanism for entering templates and allowing their subsequent retrieval and modification has been estimated as an extra-large effort. The control of new templates would be under the control of the Co-Provider, but Qwest would retain the ability to turn off any template that results in a large volume of errors coming into the Qwest Interconnect Service Centers. Additionally, there must be a limit on the fields that could be included in the template in relation to those that need to be populated in real-time by the Co-Provider service representative. |

| Co-Provider Change Request – IMA Common |  |  |  |
| --- | --- | --- | --- |
| CR # | Title | T-Shirt Size | Options |
| 4869914 | Allow IMA GUI users to use telephone number spans (ranges) and single telephone numbers on the same LSR | S | 08/16/00 The IMA GUI could be enhanced to allow the submission of LSRs that have both ranges and single TN entries on the same LSR. |

| Co-Provider Change Request – IMA EDI |  |  |  |
| --- | --- | --- | --- |
| CR # | Title | T-Shirt Size | Options |
| 4867575 | Request for possible CORBA implementation to support pre-order transactions | XL | 08/16/00 Qwest has reviewed this request and there are no current plans within Qwest to incorporate CORBA for Pre-Order transactions. However Qwest, working with AT&T and several other providers through the standards bodies (OBF, ECIC, EDI) has been working on developing the Unified Ordering Model (UOM) since December 1999. |
| 4868106 | Directory Listing via ordering interface | M | 08/16/00 The IMA EDI interface could be modified to accept Directory Listing application input. However, Qwest needs more information to evaluate hardware support issues and, based on that information, may increase the size of this effort. Qwest will respond with more information as it becomes available. |
| 4868276 | Enhance Testing Environment | NA NA TBD | 08/16/00 “Allow for more than one IP for testing purposes” – The current process for IMA EDI Implementation is to have each Co-Provider perform test scenarios on a single IP address. A Co-Provider requires only one IP address when performing interoperability tests. If a Co-Provider identifies a need for additional IP addresses for testing it will be addressed as part of the implementation. The interoperability test environment is intended for IMA EDI Implementation. If the Co-Providers have a need for a development environment that is not monitored by Qwest personnel, they need to provide a request with specific requirements for evaluation by Qwest. 08/16/00 “Move away from scheduling testing time periods for pre-ordering, allow CLECs to test pre-order scenarios during business hours” – The current process for IMA EDI Implementation is that the Co-Provider performs test for each product/activity (pre-order and order) being implemented in the interoperability environment. These tests accomplish the following goals: - Verification of Connectivity between Qwest and Co-Provider - Compliance with the ANSI ASC X12 EDI standards - Verification of the Co-Provider’s ability to send Qwest valid pre-order/order transactions - Verification of the Co-Provider’s ability to acknowledge transactions generated by Qwest - Verification of the Co-Provider’s ability to dynamically display Qwest responses - Verification of the Co-Provider’s development, documentation, and implementation of effective supporting business processes Qwest does not permit interoperability test calls to occur outside of the scheduled test calls. The interoperability test environment is intended for IMA EDI Implementation. 08/16/00 Qwest is currently in the process of creating an end-to-end test environment. Qwest will revisit this issue when that environment is available. |

| Co-Provider Change Request – Process and Documentation |  |  |  |
| --- | --- | --- | --- |
| CR # | Title | T-Shirt Size | Options |
| 4857173 | Formal request for a process to handle any issues encountered during test and production, and related to release | NA | 08/16/00 Qwest will identify a process for notifying Co-Providers of unexpected issues related to a release by September 30. |
| 4869972 | Allow access to IMA help desk trouble calls | S | 08/16/00 Qwest is researching current reporting capabilities to determine whether this can be provided to Co-Providers. Qwest will respond when it completes the research. |

ATTACHMENT E

### Qwest RN Log

| #### # | Title | Submitter/Comm By | #### Status | Comm To | Date Comm |
| --- | --- | --- | --- | --- | --- |
| #### 4907602 | Using GUI and EDI for IMA | Rick Starr IMA EDI Implementation Lead Project Manager Sydney Margul CICMP Manager | #### 07/14/00 New – To be industry reviewed | IMA EDI Users and Co-Provider Industry Team email | 07/12/00 07/14/00 |
| #### 4913274 | IMA Help Desk & Interconnect Service Center Enhancements | Barbara “Pete” Peterson IMA Training and Services Manager Sydney Margul CICMP Manager | #### 07/18/00 New – To be industry reviewed | IMA Users and Co-Provider Industry Team email | 07/17/00 07/18/00 |
| #### 4922688 | Addendum to Help Desk transition memo of July 17, 2000 | Barbara “Pete” Peterson IMA Training and Services Manager Sydney Margul CICMP Manager | #### 07/20/00 New – To be industry reviewed | IMA Users and Co-Provider Industry Team email | 07/19/00 07/20/00 |
| #### 4922707 | Interconnect Mediated Access (IMA) Release 5.02 | Barbara “Pete” Peterson IMA Training and Services Manager Sydney Margul CICMP Manager | #### 07/20/00 New – To be industry reviewed | IMA Users and Co-Provider Industry Team email | 07/18/00 07/20/00 |
| #### 4923868 | IMA 6.0 Draft Developer Worksheets and BPL Error List | Beth King IMA EDI Implementation Coordinator Sydney Margul CICMP Manager | #### 07/20/00 New – To be industry reviewed | IMA EDI Production Users and those with an agreed-upon project work plan and Co-Provider Industry Team email | 07/20/00 07/20/00 |
| #### 4926644 | IMA Help Desk & Interconnect Service Center (ISC) Update | Barbara “Pete” Peterson IMA Training and Services Manager Sydney Margul CICMP Manager | #### 07/21/00 New – To be industry reviewed | IMA Users and Co-Provider Industry Team email | 07/21/00 07/21/00 |
| #### 4926968 | IMA 5.02 Point Release Notes Description | Sydney Margul CICMP Manager | #### 07/21/00 New – To be industry reviewed | Co-Provider Industry Team email and Public | 07/21/00 07/21/00 |
| #### 4927279 | Draft IMA 6.0 Release Baseline Candidates with Descriptions | Sydney Margul CICMP Manager | #### 07/21/00 New – To be industry reviewed | Co-Provider Industry Team email | 07/21/00 |
| #### 4933116 | Updated RN Form/Instructions/Log/RNs and Updated CR Form/Instructions | Sydney Margul CICMP Manager | #### 07/24/00 New – To be industry reviewed | Co-Provider Industry Team email | 07/24/00 |
| #### 4940727 | Qwest Maintenance Notification for IMA/EDI Users | Dianne Friend IMA EDI Implementation Coordinator Sydney Margul CICMP Manager | #### 07/26/00 New – To be industry reviewed | IMA EDI Users and Co-Provider Industry Team email | 07/26/00 07/26/00 |
| #### 4942748 | IMA 6.0 Release Schedule | Sydney Margul CICMP Manager | #### 07/27/00 New – To be industry reviewed | Co-Provider Industry Team email | 07/27/00 |
| #### 4963199 | IMA Help Desk & Interconnect Service Cntr Enhancements | Barbara “Pete” Peterson IMA Training and Services Manager Sydney Margul CICMP Manager | #### 08/03/00 New – To be industry reviewed | IMA Users and Co-Provider Industry Team email | 08/02/00 08/03/00 |
| #### 4963220 | Interconnect Mediated Access (IMA) Release 5.02 | Barbara “Pete” Peterson IMA Training and Services Manager Sydney Margul CICMP Manager | #### 08/03/00 New – To be industry reviewed | IMA Users and Co-Provider Industry Team email | 08/02/00 08/03/00 |
| #### 4966605 | Interconnect Mediated Access (IMA EDI) Release 5.02 | Rick Starr IMA EDI Implementation Lead Project Manager Sydney Margul CICMP Manager | #### 08/04/00 New – To be industry reviewed | IMA EDI Users and Co-Provider Industry Team email | 08/03/00 08/04/00 |
| #### 4971844 | Recertification Notification (Release Certification) | Rick Starr Lead Implementation Coordinator Sydney Margul CICMP Manager | #### 08/07/00 New – To be industry reviewed | IMA EDI Users and Co-Provider Industry Team email | 08/04/00 08/07/00 |
| 4971871 | TCP/IP Transition Notification | Beth King Implementation Coordinator Sydney Margul CICMP Manager | #### 08/07/00 New – To be industry reviewed | IMA EDI Users and Co-Provider Industry Team email | 08/04/00 08/07/00 |
| 4985637 | IMA EDI Release 5.0 Addendum (Disclosure Document Addendum #2) | Beth King Implementation Coordinator Sydney Margul CICMP Manager | #### 08/11/00 New – To be industry reviewed | IMA EDI Users and Co-Provider Industry Team email | 08/10/00 08/11/00 |
| 4987720 | IMA 5.02 Point Release Notes | Jo Netherton IMA Training and Services Sydney Margul CICMP Manager | #### 08/11/00 New – To be industry reviewed | IMA Users and Co-Provider Industry Team email | 08/10/00 08/11/00 |
| 4988057 | IMA Release 5.02 | Barbara “Pete” Peterson IMA Training and Services Manager Sydney Margul CICMP Manager | #### 08/11/00 New – To be industry reviewed | IMA Users and Co-Provider Industry Team email | 08/11/00 08/11/00 |

##### ATTACHMENT F

Qwest RNs

Qwest Release Notification Form

| Log # | 4907602 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 07/14/00 |
| --- | --- | --- | --- |
| Contact Information: | Sydney Margul, CICMP Manager, smargul@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Using GUI and EDI for IMA

| Communicated To: |  |  |  | Date Communicated: |  | 07/14/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: Using GUI and EDI for IMA. |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

07/12/00 IMA EDI Users received email with Qwest’s recommendation that Co-Providers access IMA using only the GUI or EDI for the appropriate Order and Pre-Order activities for a single request. 07/12/00 Co-Provider Industry Team received notification via email.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

07/14/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 4913274 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 07/18/00 |
| --- | --- | --- | --- |
| Contact Information: | Sydney Margul, CICMP Manager, smargul@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

IMA Help Desk & Interconnect Service Center Enhancements

| Communicated To: |  |  |  | Date Communicated: |  | 07/18/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: New enhancements when using the IMA Help Desk or Interconnect Service Center. |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

07/17/00 IMA EDI and IMA GUI Users received email with new enhancements and direct line options for assistance when using the IMA Help Desk and the Interconnect Service Center for Customer Care. The IMA Help Desk number is still 1-888-796-9102. The Interconnect Service Center number is 1-888-796-9087. 07/18/00 Co-Provider Industry Team received notification via email.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

07/18/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 4922688 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 07/20/00 |
| --- | --- | --- | --- |
| Contact Information: | Sydney Margul, CICMP Manager, smargul@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Addendum to Help Desk transition memo of July 17, 2000

| Communicated To: |  |  |  | Date Communicated: |  | 07/20/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: Addendum to contact your EDI Implementation Coordinator instead of the Wholesale Help Desk. |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

07/19/00 IMA EDI and IMA GUI Users received email addendum to the options for assistance when using the IMA Help Desk. For problems with EDI transactions, continue to contact the Wholesale Help Desk (previously the IMA Help Desk). 07/20/00 Co-Provider Industry Team received notification via email.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

07/20/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 4922707 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 07/20/00 |
| --- | --- | --- | --- |
| Contact Information: | Sydney Margul, CICMP Manager, smargul@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Interconnect Mediated Access (IMA) Release 5.02

| Communicated To: |  |  |  | Date Communicated: |  | 07/20/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

07/19/00 IMA Users received email notice of IMA Point Release 5.02 implementation dates. 07/20/00 Co-Provider Industry Team received notification via email.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

07/20/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 4923868 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 07/20/00 |
| --- | --- | --- | --- |
| Contact Information: | Sydney Margul, CICMP Manager, smargul@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

IMA 6.0 Draft Developer Worksheets and BPL Error List

| Communicated To: |  |  |  | Date Communicated: |  | 07/20/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |
|  | BPL Error List |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

07/20/00 IMA EDI production users and those with an agreed-upon project work plan received email notice of IMA Release 6.0 Draft Developer Worksheets as well as the BPL error list. 07/20/00 Co-Provider Industry Team received notification via email.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

07/20/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 4926644 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 07/21/00 |
| --- | --- | --- | --- |
| Contact Information: | Sydney Margul, CICMP Manager, smargul@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

IMA Help Desk & Interconnect Service Center (ISC) Update

| Communicated To: |  |  |  | Date Communicated: |  | 07/21/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |
|  | Notification of postponement of the IMA Help Desk & Interconnect Service Center Enhancements rollout. |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

07/21/00 IMA users received email notice of the postponement of the rollout of the IMA Help Desk & Interconnect Service Center Enhancements. 07/21/00 Co-Provider Industry Team received notification via email.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

07/21/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 4926968 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 07/21/00 |
| --- | --- | --- | --- |
| Contact Information: | Sydney Margul, CICMP Manager, smargul@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

IMA 5.02 Point Release Notes Description

| Communicated To: |  |  |  | Date Communicated: |  | 07/21/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

07/21/00 Co-Provider Industry Team received notification of Point Release Notes Description availability and web site posting.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

07/21/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 4927279 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 07/21/00 |
| --- | --- | --- | --- |
| Contact Information: | Sydney Margul, CICMP Manager, smargul@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Draft IMA 6.0 Release Baseline Candidates with Descriptions

| Communicated To: |  |  |  | Date Communicated: |  | 07/21/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

07/21/00 Co-Provider Industry Team email distribution of candidate document.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

07/21/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 4933116 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 07/24/00 |
| --- | --- | --- | --- |
| Contact Information: | Sydney Margul, CICMP Manager, smargul@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Updated RN Form/Instructions/Log/RNs and Updated CR Form/Instructions

| Communicated To: |  |  |  | Date Communicated: |  | 07/24/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |
|  | Updated RN form, instructions, log, and RNs. Updated CR form and instructions. |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

07/24/00 Co-Provider Industry Team received email notification of updates with web sites.

Additional Information: (e.g., web sites)

http://www.uswest.com/wholesale/cicmp/releasenote.html http://www.uswest.com/wholesale/cicmp/changerequest.html

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

07/24/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 4940727 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 07/26/00 |
| --- | --- | --- | --- |
| Contact Information: | Sydney Margul, CICMP Manager, smargul@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Qwest Maintenance Notification for IMA/EDI Users

| Communicated To: |  |  |  | Date Communicated: |  | 07/26/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

07/26/00 Co-Provider Industry Team received email notification of an IMA scheduled maintenance.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

07/26/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 4942748 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 07/27/00 |
| --- | --- | --- | --- |
| Contact Information: | Sydney Margul, CICMP Manager, smargul@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

IMA 6.0 Release Schedule

| Communicated To: |  |  |  | Date Communicated: |  | 07/27/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

07/27/00 Co-Provider Industry Team received email notification of IMA 6.0 release schedule.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

07/27/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 4963199 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 08/02/00 |
| --- | --- | --- | --- |
| Contact Information: | Barbara “Pete” Peterson, IMA Training & Services Manager, bpeters@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

IMA Help Desk & Interconnect Service Cntr Enhancements

| Communicated To: |  |  |  | Date Communicated: |  | 08/03/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |
|  | New enhancements when using the Wholesale Systems Help Desk or the Interconnect Service Center. |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

08/02/00 IMA users received email with new enhancements and direct line options for assistance when using the Wholesale Systems Help Desk or the Interconnect Service Center for Customer Care. The Wholesale Systems Help Desk number is 888-796-9102. The Interconnect Service Center number is 888-796-9087. 08/03/00 Co-Provider Industry Team received notice via email.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/03/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 4963220 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 08/02/00 |
| --- | --- | --- | --- |
| Contact Information: | Barbara “Pete” Peterson, IMA Training & Services Manager, bpeters@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Interconnect Mediated Access (IMA) Release 5.02

| Communicated To: |  |  |  | Date Communicated: |  | 08/03/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

08/02/00 IMA users received email notice of IMA Point Release 5.02 implementation dates. 08/03/00 Co-Provider Industry Team received notice via email.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/03/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 4966605 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 08/03/00 |
| --- | --- | --- | --- |
| Contact Information: | Rick Starr, IMA/EDI Implementation Lead Project Manager, rstarr@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Interconnect Mediated Access (IMA EDI) Release 5.02

| Communicated To: |  |  |  | Date Communicated: |  | 08/04/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

08/03/00 IMA EDI users received email notice of IMA Point Release 5.02 implementation dates. 08/04/00 Co-Provider Industry Team received notice via email.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/04/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 4971844 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 08/04/00 |
| --- | --- | --- | --- |
| Contact Information: | Rick Starr, Lead Implementation Coordinator, rstarr@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Recertification Notification (Release Certification)

| Communicated To: |  |  |  | Date Communicated: |  | 08/04/00 and 08/07/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

08/04/00 IMA EDI users received email notice of Certification/Recertification on upcoming releases. 08/07/00 Co-Provider Industry Team received notice via email.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/07/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 4971871 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 08/04/00 |
| --- | --- | --- | --- |
| Contact Information: | Beth King, Implementation Coordinator, exking@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

TCP/IP Transition Notification

| Communicated To: |  |  |  | Date Communicated: |  | 08/04/00 and 08/07/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |
|  | Extension of transition from TCP/IP to Interactive Agent (IA). |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

08/04/00 IMA EDI users received email notice of extension of transition from TCP/IP to Interactive Agent (IA). 08/07/00 Co-Provider Industry Team received notice via email.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/07/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 4985637 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 08/10/00 |
| --- | --- | --- | --- |
| Contact Information: | Elizabeth King, IMA EDI Implementation Coordinator, exking@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

IMA EDI Release 5.0 Addendum (Disclosure Document Addendum #2)

| Communicated To: |  |  |  | Date Communicated: |  | 08/10/00 and 08/11/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

08/10/00 E-mail notification of posting of IMA EDI Release 5.0 addendum #2 to Web, with addendum attached to e-mail. 08/11/00 Co-Provider Industry Team received notice via email.

Additional Information: (e.g., web sites)

URL for posting: http://www.uswest.com/disclosures/netdisclosure409.html CICMP URL: http://www.uswest.com/wholesale/cicmp/cicmp_oss.html

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/11/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 4987720 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 08/11/00 |
| --- | --- | --- | --- |
| Contact Information: | Jo Netherton, IMA Training and Services, jnether@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

IMA 5.02 Point Release Notes

| Communicated To: |  |  |  | Date Communicated: |  | 08/10/00 and 08/11/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

08/10/00 E-mail notification of posting of IMA Release 5.02 Point Release Notes with location. 08/11/00 Co-Provider Industry Team received notice via email.

Additional Information: (e.g., web sites)

http://www.uswest.com/wholesale/ima/release.html http://www.uswest.com/wholesale/cicmp/cicmp_oss.html

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/11/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 4988057 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 08/11/00 |
| --- | --- | --- | --- |
| Contact Information: | Barbara “Pete” Peterson, IMA Training & Services Manager, bpeters@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

IMA Release 5.02

| Communicated To: |  |  |  | Date Communicated: |  | 08/11/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

08/11/00 IMA users received email with notice of IMA Point Release 5.02 implementation timeframe and Point Release Notes with web site location. 08/11/00 Co-Provider Industry Team received notice via email.

Additional Information: (e.g., web sites)

http://www.uswest.com/wholesale/ima/release.html

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/11/00 New – To be industry reviewed

##### ATTACHMENT G

Third Party Testing Calendar

Third Party Testing Calendar – all times are Mountain time:

## August

| Monday |  | Tuesday |  | Wednesday |  | Thursday |  | Friday |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 14/ # All day | ROC MTP Workshop | 15/ 11-12noon --------------- All day | CGT Weekly Status Call --------------- ROC MTP Workshop | 16/ 11-12:30pm | ROC Project Managers Meeting | 17/ 1-2pm | ROC TAG Call | 18/ |  |
| 21/ # All day | AZ TAG | 22/ 11-12noon | CGT Weekly Status Call | 23/ 11-12:30pm | ROC Project Managers Meeting | 24/ 1-2pm | ROC TAG Call | 25/ |  |
| 28/ |  | 29/ 11-12noon | CGT Weekly Status Call | 30/ 11-12:30pm | ROC Project Managers Meeting | 31/ 1-2pm | ROC TAG Call |  |  |