Co-Provider Industry Team Meeting

Distribution Package for 09/20/00

Co-Provider Industry Team Meeting

1:00 pm – 5:00 pm (Denver MT)

Wednesday, September 20, 2000

#### Conference Bridge – 1-877-847-0338, passcode 6903591

### AGENDA

- Introductions/Roll Call

- Review Issues/Actions Status from Previous Meeting

- See Attachment A – Issues/Actions Log

- Review Co-Provider Change Requests

- See Attachment B – Co-Provider CR Log Summary

- See Attachment C – New Co-Provider CRs

- See Attachment D – Co-Provider CR T-Shirt Size/Option

- Review Co-Provider Change Requests – Status HOLD

- See Attachment E – HOLD Status CRs

- Review Release Status of IMA CRs

- See Attachment F – IMA CR List by Release

- Monthly review of AT&T CR 4815907 – Request to shorten IMA point release and release implementation time

- Discuss and Select Co-Provider Change Requests for IMA Release 8.0

- See Attachment G – Co-Provider CR Options for IMA 8.0

- Review Qwest Release Notifications

- See Attachment H – Qwest RN Log

- See Attachment I – New Qwest RNs

- Readout – Co-Provider Forum Update

- Readout – Third Party Testing Status

- Review CICMP for Process Improvement

- Review/Adjust Team Monthly Meeting Schedule

- Third Wednesday of the Month – Afternoon

- Next meeting – October 18, 2000

- Added to the 12 month schedule – September 19, 2001

- Review New Items for Issues/Action Log

### ATTACHMENT A

### Issues/Actions Log

| Open Items |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| #### # | #### Status | #### Description | ###### Resolution | Originator | Date Opened | Date Due | Owner | Date Closed |
| #### 124 | #### Open | Add a calendar to the CICMP web page for a single place to view important IMA dates. | 08/16/00 Sydney Margul will add a calendar to the CICMP web page containing important IMA dates, e.g., release dates, retirement dates. | Karen Clauson Eschelon | 08/16/00 | 09/20/00 | Sydney Margul Qwest |  |
| #### 125 | #### Open | Facilitate discussion between Eschelon and their Account Team about their contracts and contract intervals in regard to the Standard Interval Guide edit. | 08/16/00 Karen Clauson would like to know what Qwest is changing prior to Qwest making the system changes. Jeff Thompson will contact Judy Rixe of the Account Team. | Karen Clauson Eschelon | 08/16/00 | 09/20/00 | Jeff Thompson Qwest |  |
| #### 126 | #### Open | Resend IMA NewsBurst email with timing of the information. | 08/16/00 Barbara Peterson will resend email, including how quickly a NewsBurst is sent out. Sydney will send an RN to CICMP team with same information. | Hal Weintrub Sprint | 08/16/00 | 09/20/00 | Barbara Peterson Sydney Margul Qwest |  |
| #### 128 | #### Open | CR 4186015 “Adherence to LSR AGAUTH per OBG guidelines” with status HOLD is due for review. | 08/16/00 Liz Balvin will review the CR and email the team with her findings. | Sydney Margul Qwest | 08/16/00 | 09/20/00 | Liz Balvin WorldCom |  |
| #### 129 | #### Open | CR 4302504 “On-Line Access to Daily List of Held Orders and Missed Orders” with status HOLD is due for review. | 08/16/00 Functionality is in IMA Release 6.0 but IMA does not provide a list as requested in CR 4302504. Review this CR in next CICMP meeting. | Sydney Margul Qwest | 08/16/00 | 09/20/00 | Kurt Schwartz Covad |  |
| #### 131 | #### Open | Add an agenda item to review the release status of IMA CRs. | 08/16/00 Sydney Margul will add the item to the agenda and include a list of release CRs in the Distribution Package. | Ed Peters Network Access Solutions | 08/16/00 | 09/20/00 | Sydney Margul Qwest |  |
| #### 133 | #### Open | Send ROC web site to CICMP team. | 08/16/00 Lynn Notarianni will send URL to Sydney Margul who will forward it to the team. | Lynn Notarianni Qwest | 08/16/00 | 09/20/00 | Lynn Notarianni Qwest |  |
| #### 134 | #### Open | Create a high level Third Party Testing presentation. | 08/16/00 Lynn Notarianni will create the presentation and send it to Sydney Margul to send to the team. | Ed Peters Network Access Solutions | 08/16/00 | 09/20/00 | Lynn Notarianni Qwest |  |
| #### 135 | #### Open | Discuss a different business arrangement around testing. | 08/16/00 Karen Clauson will call Jeff Thompson to hold this discussion. | Karen Clauson Eschelon | 08/16/00 | 09/20/00 | Karen Clauson Eschelon and Jeff Thompson Qwest |  |
| #### 136 | #### Open | Clarify if CR 4869972 “Allow access to IMA help desk trouble calls” refers to the Wholesale System Help Desk or the ISC Help Desk, or both. | 08/16/00 Sydney Margul will call Byron Dowding to seek clarification and forward the clarification to Jim Allen. | Barbara Peterson Qwest | 08/16/00 | 09/20/00 | Sydney Margul Qwest |  |
| #### 137 | #### Open | Add an agenda item to review the status of CR 4815907 “Request to shorten IMA point release and release implementation time” | 08/16/00 Sydney Margul will add the item to the agenda. Jeff Thompson will provide monthly updates. | Donna Osborne-Miller AT&T | 08/16/00 | 09/20/00 | Jeff Thompson Sydney Margul Qwest |  |
| #### 138 | #### Open | Determine interested parties for an IMA Documentation Focus Group. | 08/16/00 Co-Providers will send Barbara Peterson email if they want to join the Focus Group. | Barbara Peterson Qwest | 08/16/00 | 09/20/00 | Co-Provider Industry Team |  |
| #### 139 | #### Open | Determine interested parties for an IMA OSS Users Forum. | 08/16/00 Co-Providers will send Barbara Peterson email if they want to attend this forum. | Barbara Peterson Qwest | 08/16/00 | 09/20/00 | Co-Provider Industry Team |  |
| #### 140 | #### Open | Determine topics for future training. | 08/16/00 Co-Providers will send Jim Allen email with product or process training topics. | Jim Allen Qwest | 08/16/00 | 09/20/00 | Co-Provider Industry Team |  |
| #### 118 | #### Open | Determine the process to get a web page developed to post shared information – Co-Provider information sent for posting and Qwest resolved CRs with resolution. | 08/16/00 The CICMP Web Master can add a link to the CICMP page similar to the Team Meetings link with the most recent monthly info at the top. The team named it CICMP Issues and Resolutions. Development: It should take less than one week depending upon workload. Process: 1 – Co-Providers send the Qwest CIMCP Manager reviewed and sanitized Question Logs or other info to post on the web page via an email attachment. 2 – Qwest reserves the right to further review and sanitize the Co-Provider info to genericize it (for legal purposes). 3 – If Qwest changes the Co-Provider’s info, the Qwest CICMP Manager will provide feedback of the changes to the Co-Provider prior to posting and request the Co-Provider to re-send or approve the posting. 4 – Qwest posts Co-Provider impacting IMA CRs that have been resolved with the resolutions on the page. 07/19/00 Sydney Margul will research the process to get the web page developed. | Rob Van Fossen Qwest | 07/19/00 | Extend to 09/20/00 08/16/00 | Sydney Margul Qwest |  |
| #### 122 | #### Open | Determine Standard Interval Edits in IMA Release 5.02. | 08/16/00 Qwest's email responses to questions from the July 19 Co-Provider Forum were sent to the CICMP team on August 9. Analysis is continuing for the SIG edits. Qwest will send a follow-up email to the team. 07/19/00 Qwest to report status of SIG edits. | Lynne Powers Eschelon | 07/19/00 | Extend to 09/20/00 08/16/00 | Jeff Thompson Sydney Margul Qwest |  |
| #### 94 | #### Open | Determine CICMP Web Site Archival Guidelines | Present to the industry team archival guidelines for CICMP Web Site. | Christel Wolberg Qwest | 05/17/00 | TBD | Sydney Margul Qwest |  |
| #### 105 | #### Open | Research a one-time cleanup of Inactive Users from IMA for GTE. | 08/16/00 Qwest opened an IMA CR to analyze the work that needs to be done. It notes that the request is release independent. 07/19/00 In process. GTE has been contacted for parameters. Qwest SYADs are working on this item. There is no CR for this item. | Denis Labadie GTE | 06/21/00 | Extend to 08/16/00 07/19/00 | Barbara Peterson Qwest |  |
| #### 108 | #### Open | Research if IMA EDI documentation can be released 60 days before a major release. | 07/19/00 Qwest will be able to provide the IMA EDI disclosure document 5 weeks prior to a major release. Currently, the draft developer worksheets are available one week after scope commitment for each major release. Lynne Powers will validate this item at the next CICMP meeting. | Lynne Powers Eschelon | 06/21/00 | Extend to 09/20/00 Extend to 08/16/00 07/19/00 | Lynne Powers Eschelon and Wendy Teepe Qwest |  |
| #### 110 | #### Open | Create a list of fields in IMA release 8.0 that differ from LSOG 5.0 and include how the fields differ. | 08/16/00 Rick is aware of his Action Item. 07/19/00 Sydney will notify Rick Caron about this Action Item. | John Sivory WorldCom | 05/26/00 | 09/20/00 (30-45 days after 07/26/00) | Rick Caron Qwest |  |

ATTACHMENT B

### Co-Provider CR Log Summary

| ##### IMA |  |  |  |
| --- | --- | --- | --- |
| ### CR # | Title | #### Co-Provider | #### Status |
| 5043011 | Add an online glossary of the field title abbreviations to help menu of IMA GUI | Eschelon | New – To be industry evaluated IMA GUI |
| 5042531 | Load BANs into IMA databases for all CLECs as opposed to each CLEC loading their BANs | Sprint | New – To be industry evaluated IMA Common |
| 5043062 | IMA Monthly System Outage Reporting | Eschelon | New – To be industry evaluated IMA Common |
| 5043076 | Create a separate field for line numbers in EDI responses | Eschelon | New – To be industry evaluated IMA EDI |
| 5043023 | Create notification process for LSMS system outages | Eschelon | New – To be industry evaluated Process and Documentation |
| 5043044 | Document Interconnection Agreement Process | Eschelon | New – To be industry evaluated Process and Documentation |
| 5043125 | Knowledge level of Bill Inquiry Staff | Eschelon | New – To be industry evaluated Process and Documentation |
| 5043204 | Rate Change Notification | Eschelon | New – To be industry evaluated Process and Documentation |
| 5043233 | Continuing Changes to Rules – Example: UNE-P lines | Eschelon | New – To be industry evaluated Process and Documentation |
| 4868276 | Enhance Testing Environment | Eschelon | Reviewed – Under consideration IMA EDI – Qwest will revisit T-Shirt Size and Option for Item 3 |
| 4441217 | PIC verification on POTS, Centrex 21, Centrex Plus, and Centron lines as indicated in the USW switch. | Eschelon | Reviewed – Under consideration IMA GUI – August Priority Level Med & #7 |
| 4710928 | Enhance CLEC Access System Administration | GTE | Reviewed – Under consideration IMA GUI – August Priority Level Med & #6 |
| 4872952 | Add delete function to IMA System Administration Options | GTE | Reviewed – Under consideration IMA GUI – August Priority Level High & #2 |
| 4869731 | Allow auto fill of fields based on the user profile | ALLTEL | Reviewed – Under consideration IMA GUI – August Priority Level Med & #5 |
| 4869838 | Allow the use of an existing LSR from a new LSR | ALLTEL | Reviewed – Under consideration IMA GUI – Short Term Solution, August Priority Level Med & #3 IMA GUI – Long Term Solution Option A, August Priority Level Med & #4 |
| 4869887 | Allow IMA GUI users to build LSR templates to use when creating new LSRs | ALLTEL | Reviewed – Under consideration IMA GUI – Long Term Solution Option B, August Priority Level High & #1 |
| 4185886 | Business Rule change for allowing more than one loop per PON | WorldCom | Reviewed – Under consideration IMA Common – August Priority Level High & #1 |
| 4455257 | Allow POTS provisioning via EDI while using TN’s reserved using IMA system | One Point Communications | Reviewed – Under consideration IMA Common – August Priority Level Med & #3 |
| 4869914 | Allow IMA GUI users to use telephone number spans (ranges) and single telephone numbers on the same LSR | ALLTEL | Reviewed – Under consideration IMA Common – August Priority Level Med & #2 |
| 4661383 | Request not to do re-certification for EDI upgrade | AT&T | Reviewed – Under consideration IMA EDI – August Priority Level High & #1 |
| 4867575 | Request for possible CORBA implementation to support pre-order transactions | AT&T | Reviewed – Under consideration IMA EDI – August Priority Level Med & #3 |
| 4868106 | Directory Listing via ordering interface | Eschelon | Reviewed – Under consideration IMA EDI – August Priority Level Med & #2 |
| 4857173 | Formal request for a process to handle any issues encountered during test and production, and releated to release | Sprint | Reviewed – Under consideration Process and Documentation – August Priority Level High & #1 |
| 4869972 | Allow access to Wholesale Systems help desk trouble calls | ALLTEL | Reviewed – Under consideration Process and Documentation – August Priority Level High & #2 |
| 4185985 | U S WEST to not set a 2000 circuit limitation per BAN | WorldCom | Hold – 04/19/00 – To be reviewed in 6 months (10/00) |
| 4186015 | Adherence to LSR AGAUTH per OBF guidelines | WorldCom | Hold – 02/16/00 – To be reviewed in 6 months (08/00) |
| 4302504 | On-Line Access to Daily List of Held Orders and Missed Orders | Covad | Hold – 04/19/00 – To be reviewed after IMA 6.0 scope commitment |
| 4559169 | Add … DS3 and OCN Capable loop LSR to IMA | Electric Lightwave | Hold – 04/19/00 – To be reviewed when product offerings are complete |
| 4711246 | Maintain one EDI / Business rule document for each release | Rhythms | Reviewed – Process Candidate -- Tentatively scheduled in conjunction with IMA 6.0 Size Medium |
| 4185852 | Request for same PON use for migration of existing facilities and additional new facilities | WorldCom | Release Baseline Candidate – IMA 6.0 Size Large |
| 4261631 | Enhancements to ADSL Loop Pre-qualification | Rhythms and Covad | Release Baseline Candidate – IMA 6.0 Size X-Large (in conjunction with UNE Remand Order) |
| 4342063 | CSRR Change to Include Fielded Data based on OBF Standards | McleodUSA | Release Baseline Candidate – IMA 6.0 Size Large |
| 4433500 | DSS Order Functionality to IMA GUI | McleodUSA | Release Baseline Candidate – IMA 6.0 Size Medium |
| 4441096 | Retrieval of Customer Service Record (CSR) by BTN or WTN | Eschelon | Release Baseline Candidate – IMA 6.0 Size Large |
| 4441186 | Flow-thru of resale line conversions to UNE lines, with the ability to line additions on the same order | Eschelon | Release Baseline Candidate – IMA 6.0 Size Medium and X-Large |
| 4559169 | Add DS1…. Capable loop LSR to IMA | Electric Lightwave | Release Baseline Candidate – IMA 6.0 Size Medium |
| 4185713 | U S WEST requires MCI Worldcom to track Unbundled Loop Services via the Special Billing Number (SBN) | WorldCom | Release Baseline Candidate – IMA post-6.0 Size Medium |
| 4543537 | Include TN in “Line Information Section” | ICG Telecom | Release Baseline Candidate – IMA post-6.0 Size Small |
| 4121257 | U S WEST IMA Internet Access | AT&T | Release Baseline Candidate – IMA 7.0 Size X-Large |
| 4186051 | Adherence to OBF guidelines for LS CFA | WorldCom | Release Baseline Candidate – IMA 7.0 Size Medium |
| 4295615 | Allow “Re-Cap” button to work on “T” Outside Move of End User Location | Essen Communication | Release Baseline Candidate – IMA 7.0 Size Medium |
| 4381561 | Follow OBF standards & parse address fields on the AVQ, EU, and appropriate directory forms | Sprint | Release Baseline Candidate – IMA 7.0 Size Large |
| 4458737 | Include PON on Subject Line of Emails distributed to Co-Providers | Allegiance | Release Baseline Candidate – IMA 7.0 Size Medium |
| 4559588 | English Features vs USOC Codes on CSRs | Eschelon | Release Baseline Candidate – IMA 7.0 Size Large |
| 4267810 | Extend IMA hours of operation | AT&T | Completed – 02/28/00 |
| 4381492 | Jeopardies – Follow industry of sending FOCs prior to sending Jeopardies | Sprint | Completed – 03/08/00 |
| 4185950 | U S WEST Business rule change for blanket LOA | WorldCom | Cancelled – 01/25/00 |
| 4294923 | Ordering – Line Sharing | ACI-Rhythms | Cancelled – 12/15/99 (Pending MN hearing) |
| 4302321 | CSR Form Sub-Account Number Field | Covad | Cancelled – 02/18/00 |
| 4302410 | DSL Prequalification Loop Length Tool | Covad | Cancelled – 01/24/00 (combined w/4261631) |
| 4381555 | Recertification – Not to require recertification for new release | Sprint | Cancelled – 02/16/00 |
| 4481032 | IMA Repair – greater input by co-provider | Nextlink | Cancelled – 02/18/00 |
| 4481266 | Remove requirement for listed name in preorder CSR request | SBC Telecom | Cancelled – 02/16/00 (duplicate w/4481266) |
| 4559501 | Open IMA 1888 number up for international calling | JATO Communications | Cancelled – 04/19/00 |
| 4711270 | Request to add P.O. box field to billing address | WorldCom | Cancelled – 06/21/00 |
| 4815907 | Request to shorten IMA point release and release implementation time. | AT&T | Cancelled – 07/28/00 |
| 4858202 | Request for IMA EDI/GUI Documentation to be distributed 60 days prior to a release | AT&T | Cancelled – 07/19/00 |
| 4873151 | Notification of changes made to published information | WorldCom | Cancelled – 07/27/00 |

| ##### HEET |  |  |  |
| --- | --- | --- | --- |
| ### CR # | Title | #### Co-Provider | #### Status |
| 4252981 | HEET Query Search Limitations | WorldCom | Hold – 06/21/00 – To be reviewed 2001 (01/17/01) |

| ##### Wholesale Billing Interfaces |  |  |  |
| --- | --- | --- | --- |
| ### CR # | Title | #### Co-Provider | #### Status |
| 5043086 | Treatment of Administrative Lines/Features/Voicemail | Eschelon | New – To be industry evaluated |
| 5043134 | Populate all Billmate Fields/Columns | Eschelon | New – To be industry evaluated |
| 5043149 | Bill Mate Uniformity | Eschelon | New – To be industry evaluated |
| 5043162 | Calling Plans | Eschelon | New – To be industry evaluated |
| 5043176 | Better Explanations of OCCs on Invoices | Eschelon | New – To be industry evaluated |
| 5043187 | Payment History Information on Invoices | Eschelon | New – To be industry evaluated |
| 5043197 | Identification of PIC Code in Billmate | Eschelon | New – To be industry evaluated |
| 5043209 | Single Billing Platform | Eschelon | New – To be industry evaluated |
| 5043226 | UNE Invoice Detail | Eschelon | New – To be industry evaluated |

### Co-Provider CR Status Listing

New CRs going through Qwest CICMP Manager Validation

- New – To be validated

- New – To be clarified

- New – To be industry evaluated

New CRs going through Co-Provider Industry Team Meeting Evaluation

- Evaluated – To be reviewed

New and Existing CRs going through Qwest Manage Release Candidates

- Reviewed – Release Baseline Candidate

- Reviewed – Process Candidate

- Reviewed – Under consideration

- Completed – In Production

New and Existing CRs

- Cancelled

- Co-Provider

- Co-Provider Industry Team

- Clarification not completed

- Other

- Hold

### ATTACHMENT C

New Co-Provider CRs

Co-Provider Change Request Form

| Log # | 5042531 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 8/31/00 |
| --- | --- | --- | --- |
| Co-Provider: | Sprint | # Internal Ref# |  |
| Submitter: | Jami McLain Qwest Requirements Team Lead jami.l.mclain@mail.sprint.com Hal Weintrub Qwest Requirements Team Analyst hal.s.weintrub@mail.sprint.com |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes |  No |  |  |

Title of Change:

Load BANs into IMA databases for all CLECs as opposed to each CLEC loading their BANs.

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |
| Description of Change: |  |  |  |  |
| Load BANs into IMA databases for all CLECs as opposed to each CLEC loading their BANs. |  |  |  |  |

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

Since IMA is a Qwest internal system and Qwest already generates/assigns and maintains the BANs for ALL CLECs, it would be quicker and more efficient for Qwest to also load those BANs in their internal IMA databases. Currently, each CLEC must have access and specific training in IMA in order to load BANs. This could cause the CLEC delays due to unnecessary rejects during order processing, because the BANs are not yet loaded into the IMA database. The benefits that would accrue include quicker process time for Qwest and the CLECs. Also, Qwest has restraints and limitations (e.g., 1000 loops). When restraints and limitations are reached, corrective action could be applied more efficiently by Qwest rather than by the CLECs. This is already a standard practice with ALL of the other ILECs using EDI.

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Christine Pokrandt |  |  |  |  | Notified: |  | 09/01/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  | 08/31/00 | Clarification received: |  |  |  |  | 08/31/00 |  |  |

Status, Evaluation and Implementation Comments:

08/31/00 New – To be validated 08/31/00 New – To be clarified. Discussed CR clarification with Hal Weintrub in phone call. Added clarifying words to Additional Information section. 09/01/00 New – To be industry evaluated. Sent email to Hal Weintrub and Jami McLain with CR # and status.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5043011 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 8/31/2000 |
| --- | --- | --- | --- |
| Co-Provider: | Eschelon Telecom | # Internal Ref# | GUI – On Line Glossary |
| Submitter: | Kerrie Douglas, Applications Business Analyst, KLDouglas@eschelon.com , 612-436-6532 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes | x No |  |  |

Title of Change:

Add an online glossary of the field title abbreviations to help menu of IMA GUI

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT | X IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

Add an online glossary under the help menu in IMA GUI. This should identify the acronyms/abbreviations for the IMA GUI field titles so provisioners won’t need to look them up under another source.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| X High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Judy Rixe |  |  |  |  | Notified: |  | 09/01/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/31/00 New – To be validated 09/01/00 New – To be industry evaluated. Sent email to Kerrie Douglas with CR # and status.

| ## Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5043023 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 8/30/2000 |
| --- | --- | --- | --- |
| Co-Provider: | Eschelon Telecom, Inc. | # Internal Ref# | LSMS notificiation |
| Submitter: | Lynne Powers, VP Provisioning, flpowers@eschelon.com., 612-436-6742 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes | x No |  |  |

Title of Change:

Create notification process for LSMS system outages

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET | X Other | LSMS system notification process |  |  |
|  |  | Please describe |  |  |

Description of Change:

Create an effective notification process for unplanned LSMS system outages.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| X High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Judy Rixe |  |  |  |  | Notified: |  | 09/01/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  | 08/31/00 | Clarification received: |  |  |  |  | 08/31/00 |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/31/00 New – To be validated 08/31/00 New – To be clarified. Discussed CR clarification with Kerrie Douglas in phone call. Added clarifying words to Interfaces Impacted and Description of Change sections. 09/01/00 New – To be industry evaluated. Sent email to Kerrie Douglas with CR # and status.

| ## Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5043044 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 8/31/2000 |
| --- | --- | --- | --- |
| Co-Provider: | Eschelon Telecom, Inc. | # Internal Ref# | Int. agree |
| Submitter: | Lynne Powers, VP of Provisioning , flpowers@eschelon.com/ 612.436.6642/612.436.6742 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes | X No |  |  |

Title of Change:

Document Interconnection Agreement Process

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET | Other | Document process to implement an Interconnection Agreement |  |  |
|  |  | Please describe |  |  |

Description of Change:

Document and explain process for addressing provisions of interconnection agreements in interfaces – how, when, description – before systems changes are implemented and edits cause error messages and prevent orders. For example, USOCs that are in the contract that may not be in the system and an error message is returned that the USOC is not allowed per the contract, or UNE-P without an amendment, or SIG/contract intervals.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Judy Rixe |  |  |  |  | Notified: |  | 09/01/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  | 08/31/00 | Clarification received: |  |  |  |  |  |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/31/00 New – To be validated 08/31/00 New – To be clarified. Left voicemail with Karen Clauson to clarify 09/01/00 Received voicemail from Lynne Powers but CR still needs clarification. Left voicemail with Karen Clauson. Sent email to Kerrie Douglas with CR # and status. 09/05/00 Karen Clauson called to clarify the CR. The Description of Change section has been updated to include examples. 09/05/00 New – To be industry evaluated. Sent email to Kerrie Douglas with CR # and status.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5043062 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 8/31/00 |
| --- | --- | --- | --- |
| Co-Provider: | Eschelon Telecom, Inc. | # Internal Ref# | IMA reporting |
| Submitter: | Lynne Powers, VP Of Provisioning, flpowers@eschelon.com 612-436-6742 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes | X No |  |  |

Title of Change:

IMA Monthly System Outage Reporting

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS | X IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT | X IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

Provide a comprehensive monthly summary of unplanned IMA system outages. This report should include: date and time the system went down and date and time the issue was resolved, duration of outage, trouble ticket number, nature of problem and resolution.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| X High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Judy Rixe |  |  |  |  | Notified: |  | 09/01/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/31/00 New – To be validated 09/01/00 New – To be industry evaluated. Sent email to Kerrie Douglas with CR # and status.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5043076 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 8/31/2000 |
| --- | --- | --- | --- |
| Co-Provider: | Eschelon Telecom, Inc. | # Internal Ref# | Multiloop line # |
| Submitter: | Kerrie Douglas, Application Business Analyst, Kldouglas@Eschelon.com, 612-436-6532 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes | x No |  |  |

Title of Change:

Create a separate field for line numbers in EDI responses

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS | X IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

Currently, line reference numbers for multiloop orders are returned embedded in the message text in the detail section of EDI responses (855Fatal, 865Fatal, 865JEOP) from Qwest. While the line numbers are detectable by provisioners, we would like this information to be placed in its own field (OREF NUM / LNUM) in the EDI response to enable automated flow through of orders.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

See page 8 of the scenario that is attached indicating the detail section of an order in jeopardy.

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| X High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Judy Rixe |  |  |  |  | Notified: |  | 09/01/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/31/00 New – To be validated 09/01/00 New – To be industry evaluated. Sent email to Kerrie Douglas with CR # and status.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5043086 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 8/31/00 |
| --- | --- | --- | --- |
| Co-Provider: | Eschelon Telecom, Inc. | # Internal Ref# | Administrative items |
| Submitter: | William D. Markert, Director – Cost of Access & Network Economics, 612-436-6265; Fax 612-436-6365 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes |  No |  |  |

Title of Change:

Treatment of Administrative Lines/Features/Voicemail

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

Eschelon requires Qwest to separate and bill separately Eschelon’s adminstrative lines/features and voice mail under one summary bill with each individual account billed under the summary bill—a billing scenario similar to how 1FB’s are currently billed.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| X High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Judy Rixe |  |  |  |  | Notified: |  | 09/01/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  | 08/31/00 | Clarification received: |  |  |  |  | 09/01/00 |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/31/00 New – To be validated 08/31/00 New – To be clarified. 09/01/00 New – To be industry evaluated. Discussed CR clarification with Kerrie Douglas in phone call. Changed Interfaces Impacted section. Sent email to Kerrie Douglas with CR # and status.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5043125 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 8/31/00 |
| --- | --- | --- | --- |
| Co-Provider: | Eschelon Teleocm, Inc. | # Internal Ref# | Billing Inquiry Staff |
| Submitter: | William D. Markert, Director – Cost of Access & Network Economics, 612-436-6265; Fax 612-436-6365 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes | X No |  |  |

Title of Change:

Knowledge level of Bill Inquiry Staff

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET | X Other | Qwest Internal Training |  |  |
|  |  | Please describe |  |  |

Description of Change:

Eschelon requires that Qwest Bill Inquiry staff be more knowledgeable when it comes to billing, tariff interpretation, and pricing questions. We have received information at one point in time and then conflicting information after the initial explanations. Although the staff is professional, we require them to be more knowledgeable of why Qwest is billing and how they are billing charges to Eschelon.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| X High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Judy Rixe |  |  |  |  | Notified: |  | 09/01/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/31/00 New – To be validated 09/01/00 New – To be industry evaluated. Sent email to Kerrie Douglas with CR # and status.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5043134 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 8/31/00 |
| --- | --- | --- | --- |
| Co-Provider: | Eschelon Telecom, Inc. | # Internal Ref# | Billmate Fields |
| Submitter: | William D. Markert, Director – Cost of Access & Network Economics, 612-436-6265; Fax 612-436-6365 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes |  No |  |  |

Title of Change:

Populate all Billmate Fields/Columns

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

Qwest currently does not populate all columns/fields within billmate files. In some regions, the information is populated, but other regions it is not. One example is toll calling plans. All fields must be populated to allow proper validation of the charges.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| X High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Judy Rixe |  |  |  |  | Notified: |  | 09/01/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  | 08/31/00 | Clarification received: |  |  |  |  | 09/01/00 |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/31/00 New – To be validated 08/31/00 New – To be clarified. 09/01/00 New – To be industry evaluated. Discussed CR clarification with Kerrie Douglas in phone call. Changed Interfaces Impacted section. Sent email to Kerrie Douglas with CR # and status.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5043149 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 8/31/00 |
| --- | --- | --- | --- |
| Co-Provider: | Eschelon Telecom, Inc. | # Internal Ref# | BillMate Uniformity |
| Submitter: | William D. Markert, Director – Cost of Access & Network Economics, 612-436-6265; Fax 612-436-6365 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes | X No |  |  |

Title of Change:

Bill Mate Uniformity

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

Eschelon requires that Qwest provide billmate files in a uniform format for all of its states/regions. It is too difficult to create invoice validation systems when multiple formats of bill mate are received. It is sometimes impossible to properly validate Qwest invoices in a timely manner because of this.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| X High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Judy Rixe |  |  |  |  | Notified: |  | 09/01/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  | 08/31/00 | Clarification received: |  |  |  |  | 09/01/00 |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/31/00 New – To be validated 08/31/00 New – To be clarified. 09/01/00 New – To be industry evaluated. Discussed CR clarification with Kerrie Douglas in phone call. Changed Interfaces Impacted section. Sent email to Kerrie Douglas with CR # and status.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5043162 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 8/31/00 |
| --- | --- | --- | --- |
| Co-Provider: | Eschelon Telecom, Inc. | # Internal Ref# | Calling Plans |
| Submitter: | William D. Markert, Director – Cost of Access & Network Economics, 612-436-6265; Fax 612-436-6365 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes | X No |  |  |

Title of Change:

Calling Plans

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

Eschelon cannot set up a calling plan until we are billed for intraLATA toll. We should be able to request the calling plan that should be established on the resale line at the time that we provision the resale service – system change requested.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| X High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Judy Rixe |  |  |  |  | Notified: |  | 09/01/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  | 08/31/00 | Clarification received: |  |  |  |  |  |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/31/00 New – To be validated 09/01/00 New – To be clarified. Spoke with Kerrie Douglas who will ask Bill Markert to call with clarification. Changed Interfaces Impacted section. Sent email to Kerrie Douglas with CR # and status. 09/05/00 Bill Markert called to clarify the CR. The Description of Change section reflects that he is requesting a system change. 09/05/00 New – To be industry evaluated. Sent email to Kerrie Douglas with CR # and status.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5043176 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 8/31/00 |
| --- | --- | --- | --- |
| Co-Provider: | Eschelon Telecom, Inc. | # Internal Ref# | OCC explanations |
| Submitter: | William D. Markert, Director – Cost of Access & Network Economics, 612-436-6265; Fax 612-436-6365 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes | X No |  |  |

Title of Change:

Better Explanations of OCCs on Invoices

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

Provide more detailed explanation/description of credits and adjustments, including, reflecting termination penalty calculations similar to how new service is reflected on an invoice.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| X High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Judy Rixe |  |  |  |  | Notified: |  | 09/01/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  | 08/31/00 | Clarification received: |  |  |  |  | 09/01/00 |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/31/00 New – To be validated 08/31/00 New – To be clarified. 09/01/00 New – To be industry evaluated. Discussed CR clarification with Kerrie Douglas in phone call. Changed Interfaces Impacted section. Sent email to Kerrie Douglas with CR # and status.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5043187 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 8/31/00 |
| --- | --- | --- | --- |
| Co-Provider: | Eschelon Telecom, Inc. | # Internal Ref# | Payment History Info |
| Submitter: | William D. Markert, Director – Cost of Access & Network Economics, 612-436-6265; Fax 612-436-6365 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes | X No |  |  |

Title of Change:

Payment History Information on Invoices

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

Provide more information on payments, such that each payment amount, payment date, check number is reflected rather than only a lump sum amount.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| X High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Judy Rixe |  |  |  |  | Notified: |  | 09/01/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  | 08/31/00 | Clarification received: |  |  |  |  | 09/01/00 |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/31/00 New – To be validated 08/31/00 New – To be clarified. 09/01/00 New – To be industry evaluated. Discussed CR clarification with Kerrie Douglas in phone call. Changed Interfaces Impacted section. Sent email to Kerrie Douglas with CR # and status.

| ## Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5043197 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 8/31/00 |
| --- | --- | --- | --- |
| Co-Provider: | Eschelon Telecom, Inc. | # Internal Ref# | PIC Code in Billmate |
| Submitter: | William D. Markert, Director – Cost of Access & Network Economics, 612-436-6265; Fax 612-436-6365 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes | X No |  |  |

Title of Change:

Identification of PIC Code in Billmate

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

Qwest should provide the PIC code for each line contained in Billmate. It is confusing to see intraLATA toll for lines that have not been PIC’d to Qwest (US West). We need to investigate these to determine why and it is a tedious process. Currently we cannot determine the PIC without having our cost of access auditors having access to IMA.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| X High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Judy Rixe |  |  |  |  | Notified: |  | 09/01/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  | 08/31/00 | Clarification received: |  |  |  |  | 09/01/00 |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/31/00 New – To be validated 08/31/00 New – To be clarified. 09/01/00 New – To be industry evaluated. Discussed CR clarification with Kerrie Douglas in phone call. Changed Interfaces Impacted section. Sent email to Kerrie Douglas with CR # and status.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5043204 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 8/31/00 |
| --- | --- | --- | --- |
| Co-Provider: | Eschelon Teleocm, Inc. | # Internal Ref# | Rate change notification |
| Submitter: | William D. Markert, Director – Cost of Access & Network Economics, 612-436-6265; Fax 612-436-6365 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes | X No |  |  |

Title of Change:

Rate Change Notification

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET | X Other | Qwest communication process |  |  |
|  |  | Please describe |  |  |

Description of Change:

Eschelon seldom receives notification of billing changes (rates/terms/etc.). Qwest simply makes the changes with no explanation of why the changes were made. Proper noficiation should include the rate change or rate structure change with references to specific tariff sections, interconnection sections, or contract sections of applicable documents.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| X High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Judy Rixe |  |  |  |  | Notified: |  | 09/01/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/31/00 New – To be validated 09/01/00 New – To be industry evaluated. Sent email to Kerrie Douglas with CR # and status.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5043209 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 8/31/00 |
| --- | --- | --- | --- |
| Co-Provider: | Eschelon Telecom, Inc. | # Internal Ref# | Single Billing Platform |
| Submitter: | William D. Markert, Director – Cost of Access & Network Economics, 612-436-6265; Fax 612-436-6365 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes | X No |  |  |

Title of Change:

Single Billing Platform

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

Qwest’s billing processes, formats, procedures vary by region (central, western, eastern) and Eschelon requests that Qwest begin billing under one platform. Eschelon requests similar record format for each regional bill. Also, Eshelon requests that their bills have the ability to be billed on the same bill cycle for each region.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| X High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Judy Rixe |  |  |  |  | Notified: |  | 09/01/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  | 08/31/00 | Clarification received: |  |  |  |  | 09/01/00 |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/31/00 New – To be validated 08/31/00 New – To be clarified. 09/01/00 New – To be industry evaluated. Discussed CR clarification with Kerrie Douglas in phone call. Changed Interfaces Impacted and Description of Change sections. Sent email to Kerrie Douglas with CR # and status.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5043226 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 8/31/00 |
| --- | --- | --- | --- |
| Co-Provider: | Eschelon Teleocm, Inc. | # Internal Ref# | UNE Invoice Detail |
| Submitter: | William D. Markert, Director – Cost of Access & Network Economics, 612-436-6265; Fax 612-436-6365 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes | X No |  |  |

Title of Change:

UNE Invoice Detail

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

On its UNE invoices, Qwest should provide not only SBN (MAN) identifier on the monthly recurring section of the invoice, but also the circuit ID number. The SBN (MAN) numbers change frequently but the circuit ID number does not. The circuit ID will not change.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| X High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Judy Rixe |  |  |  |  | Notified: |  | 09/01/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  | 08/31/00 | Clarification received: |  |  |  |  | 09/01/00 |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/31/00 New – To be validated 08/31/00 New – To be clarified. 09/01/00 New – To be industry evaluated. Discussed CR clarification with Kerrie Douglas in phone call. Changed Interfaces Impacted section. Sent email to Kerrie Douglas with CR # and status.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5043233 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 8/31/00 |
| --- | --- | --- | --- |
| Co-Provider: | Eschelon Teleocm, Inc. | # Internal Ref# | UNE-P Pricing |
| Submitter: | William D. Markert, Director – Cost of Access & Network Economics, 612-436-6265; Fax 612-436-6365 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes | X No |  |  |

Title of Change:

Continuing Changes to Rules – Example: UNE-P lines

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET | X Other | Pricing |  |  |
|  |  | Please describe |  |  |

Description of Change:

Eschelon has struggled with Qwest’s inability to set final rules/prices/etc. to UNE-P products. From Eschelon’s perspective, it appears that rules are made up as we go along. We are ready to order UNE-P product; yet when when we try, the rules are changed and rejects occur. We require a final UNE-P product manual and procedure manual.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| X High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Judy Rixe |  |  |  |  | Notified: |  | 09/01/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/31/00 New – To be validated 09/01/00 New – To be industry evaluated. Sent email to Kerrie Douglas with CR # and status.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

ATTACHMENT D

### Co-Provider CRs – T-Shirt Size and Options

Description

Qwest to provide T-shirt size (e.g., level of effort) and options for Co-Provider Change Requests (CRs) which have the status of  “Evaluated – To be reviewed” or “Reviewed – Under consideration.”

| Co-Provider Change Request – Process and Documentation |  |  |  |
| --- | --- | --- | --- |
| CR # | Title | T-Shirt Size | Options |
| 4869972 | Allow access to Wholesale Systems help desk trouble calls | L S | 09/20/00 Qwest anticipates moving from the current trouble reporting software platform to a new one in the next several months. Rather than develop a temporary mechanized approach now, Qwest prefers to wait until the new platform is in place and then develop a permanent mechanized approach. In the meantime, Qwest can provide a report which can be done manually for Co-Providers on an as-requested basis. 08/16/00 Qwest is researching current reporting capabilities to determine whether this can be provided to Co-Providers. Qwest shall respond within 30 days of our findings. |

##### ATTACHMENT E

HOLD Status CRs

Co-Provider Change Request Form

| Log # | 4186015 | Status: | Hold |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 10/12/99 resubmitted 12/165/99 |
| --- | --- | --- | --- |
| Co-Provider: | MCI Wolrdocm | # Internal Ref# |  |
| Submitter: | Liz Balvin, Carrier Management (303) 217-7305 / (fax) (303- 217-4070 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes |  No |  |  |

Title of Change:

Adherence to LSR AGAUTH per OBG guidelines

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

The LSR AGAUTH Field = Agency Authorization Status. US WEST requires the population of the LSR AGAUTH field with N, for a new customer, and a V, for a customer to be converted. US WEST would only be affected when the CLEC is an agent for a conversion of an existing USW customer. The provisioning of a new customer would not require the population of the LSR AGAUTH. MCIWORLDCOMs envisions this change will impact unbundled loop orders but does not preclude it would impact other services.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

This field is required (per OBF guidelines) when the customer is acting as an end user agent, otherwise it is optional. Please see CR page number 3 for excerpt from OBF LSOG document on #29. AGAUTH - Agency Authorization Status.

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## As soon as possible |

| This Section to be Completed by U S WEST CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Jan Baird |  |  |  |  | Notified: |  | 10/12/99 |  |  |  |  |  |
| U S WEST CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |  |  |
| If yes, clarification request sent: |  |  |  | 11/11/99 |  |  |  | Clarification received: |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

10/12/99 Received and validated CR. Sent email to Eric Bransky informing him of the CR log#, Status of New – To be industry evaluated, and mentioned to him to be prepared to present the CR at the next industry team meeting for IMA OSS interfaces on 11/11/99. Copied Account Management on email. 11/02/99 Updated form to Version 03 and added in CICMP Manager Section “Prioritization Process Category” types and selected Common per Co-Provider Industry Issue/Action #34. Sent email to Carol Beaupre – CR Manager informing her of the addition and attached revised CR. 11/11/99 CR industry reviewed and determined additional clarification is required. Informed Carol Beaupre of clarification request 11/15/99 CR resubmitted with changes from industry meeting on 11/11/99. 11/17/99 Received LSOG page from Karen Kincaid and inserted to CR as discussed in emails with Carol Beaupre and Karen Kincaid. 11/18/99 CR status change of “New – To be clarified” priority level and number. Sent email to Carol Beaupre on CR changes and copied Karen Kincaid. Sent email to Karen with copy to Carol to discuss CR and inform me when the CR has been clarified. 12/15/99 CR was clarified during CICMP meeting and status changed to “New – to be industry reviewed. 12/16/99 CR status change to Evaluated – To be reviewed. 12/29/99 Received resubmitted CR with new submitter and named products/services. Sent email to Liz Balvin on receipt and updated CR to be web posted on 01/03/00. Also, informed them of the status change to “Evaluated – To be reviewed”. 01/10/00 Status changed to Reviewed – Under Consideration 01/13/00 Updated priority level and number. Sent email to Liz Balvin on CR status and priority level and number. 01/24/00 T-shirt size was provided. U S WEST took an action item to provided an option by the next team meeting. CR was still selected to be prioritized. 02/01/00 Sent email to Liz on CR form update to version 04, U S WEST action item, and eligible to be prioritized. 02/16/00 Status Hold, to be reviewed in 6 months, and not to be industry prioritzed. 02/18/00 Sent email to Jami on status change

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Excerpt from

OBF Local Service Request (LSR)
Form Preparation Guide

Local Service Ordering Guidelines
Industry Support Interface

ATIS/OBF-LSR-071

Issued April 18, 1997

Effective April 18, 1997

Implemented N/A

| ### 29. AGAUTH - Agency Authorization Status |  |  |  |
| --- | --- | --- | --- |
|  |  | Indicates that the customer is acting as an end user's agent and has authorization on file. |  |

| VALID ENTRIES: |  |  |  |
| --- | --- | --- | --- |
|  | Y | = | Authorization on file |

| USAGE: |  |  |  | This field is conditional. |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | N | C | D |  | M | T | R | V | W | S | B | L | Y | H |  |
|  | C | C | C |  | C | C | C | C | C | C | C | C | C | C |  |

| NOTE 1: | Required when the customer is acting as an end user agent, otherwise optional. |
| --- | --- |

| DATA CHARACTERISTICS: | 1 alpha character |
| --- | --- |

| EXAMPLE: | Y |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Co-Provider Change Request Form

| Log # | 4302504 | Status: | Hold |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 11/17/1999 |
| --- | --- | --- | --- |
| Co-Provider: | Covad Communications Company | # Internal Ref# |  |
| Submitter: | Kurt Schwart, Covad, kschwart@covad.com |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes | √ No |  |  |

Title of Change:

On-Line Access to Daily List of Held Orders and Missed Orders

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS | √ IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT | √ IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

It would be very beneficial if CLECs could have on-line access to a daily report that would show which orders went held during the day and which orders were missed. This would help facilitate better tracking of these orders and provide a way for both companies to confirm the missed orders.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  High | √ Medium |  Low | # |  | ## Desired Implementation Date: |  |

| This Section to be Completed by U S WEST CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  | √ Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Mike Goebel |  |  |  |  | Notified: |  | 11/22/99 |  |  |  |
| U S WEST CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

11/17/99 Submitted 11/19/99 Received email submission 11/22/99 Logged and validated. Corrected spelling in title. Received status of New – To be industry reviewed. Sent email to Geoff Grigsby on CR status. 11/06/00 Changed status to “Reviewed – Under Consideration” 11/13/00 Assigned priority level and number. Sent email to Geoff Grigsby on CR status and priority level and number. 12/15/99 Changed status to “Evaluated – To be reviewed” 12/30/99 Sent email to Geoff on CR status changed. 01/24/00 T-shirt size and options provided at industry team meeting. 02/02/00 Sent email to Geoff and Bodgan on CR Form update to Version 04. 04/19/00 Status Hold to be reviewed after IMA 6.0 Scope Commitment agreed to by the Co-Provider Industry Team 05/01/00 Sent email to Geoff and Kurt on CR status and changed contact from Geoff to Kurt.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

##### ATTACHMENT F

IMA CR List by Release

IMA Release 6.0 CRs

- Flowthrough improvements (Blocking FID)

- SAG only information and Address Validation

- Access to loop information (CICMP CR 4261631)

- UNE-P (POTS)

- UNE-C PL (DS1, DS3)

- UNE-P (Centrex) (Conversion only)

- UNE-P (ISDN)

- Resale Centrex - Centrex 21

- Retrieve large CSRs

- Pre-Order transaction: parsed CSR info (CICMP CR 4342063)

- Additional lines on UBL conversion (CICMP CR 4185852)

- Electronic Work Completion and Jeopardy Notification, and Manual Jeopardy Notification

- Electronic FOC via IMA GUI

- Electronic Reject Notification via IMA GUI

- Electronic Billing Completion Notification via EDI/GUI

- Electronic LSR Completion Notification via Interface

- Auto-push statuses to Co-Providers

- Interface availability (extended hours) (CICMP CR 4267810)

- Access to multi-point Private Line Resale

- Access to Designed Services PBX trunks

- Access to ISDN PRI

- Access to Sub-Loop

- Resale Centrex - flowthrough for Western region

IMA Release 7.0 CRs

- English features vs. USOC codes on CSRs (CICMP CR 4559588)

- Qwest IMA internet access (CICMP CR 4121257)

- Allow “Recap” button to work on “T” outside move of end user location (CICMP CR 4295615)

- Include PON on subject line of the emails distributed to Co-Providers (CICMP CR 4458737)

- OBF guidelines on the AVQ, EUI, and Directory forms (CICMP CR 4381561)

- Adherence to OBF guidelines for LS CFA (CICMP CR 4186051)

ATTACHMENT G

Co-Provider CR Options for IMA 8.0

| Co-Provider Change Request – IMA GUI |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| CR # | Title | Industry Priority August ’00 |  | T-Shirt Size | Options |
|  |  | Level | Rank |  |  |
| 4869887 | Allow IMA GUI users to build LSR templates to use when creating new LSRs | High | 1 | XL | Long Term Solution: 08/16/00 Qwest can offer either Option A (for CR 4869838) or Option B (for CR 4869887) as a possible long term solution. Option B – The option to construct a mechanism for entering templates and allowing their subsequent retrieval and modification has been estimated as an extra-large effort. The control of new templates would be under the control of the Co-Provider, but Qwest would retain the ability to turn off any template that results in a large volume of errors coming into the Qwest Interconnect Service Centers. Additionally, there must be a limit on the fields that could be included in the template in relation to those that need to be populated in real-time by the Co-Provider service representative. |
| 4872952 | Add delete function to IMA System Administration Options | High | 2 | M | 07/19/00 Function can be added to delete users. |
| 4869838 | Allow the use of an existing LSR from a new LSR Short Term Solution Long Term Solution Option A | Med Med | 3 4 | S L | Short Term Solution: 08/16/00 Qwest could provide a small short-term solution for both CR 4869838 and CR 4869887 that would involve extending the current save and restore capability in IMA. Currently the save and restore capability has a 30 day limit on the length of time an LSR can be saved. That 30 day limit could be extended. In addition to extending the 30 day limit, Qwest would also need to enable the user to change the PON and VER number of the saved LSR. These changes would support the construction and saving of sample LSRs that could then be restored and modified similar to a true template capability. Long Term Solution: 08/16/00 Qwest can offer either Option A (for CR 4869838) or Option B (for CR 4869887) as a possible long term solution. Option A – The option for retrieving an existing LSR and forcing a change in key fields on that LSR has been estimated as a large effort. |
| 4869731 | Allow auto fill of fields based on the user profile | Med | 5 | M | 08/16/00 To provide the ability to populate additional fields based upon the customer and user profiles, Qwest would need to add these fields to the appropriate profiles. The fields would be populated when a new LSR was created on the GUI. Each Co-Provider would have the ability to turn this feature on and off using a global parameter. |
| 4710928 | Enhance CLEC Access System Administration | Med | 6 | S NA | 07/19/00 Default will be changed from blank to “USER.” 06/21/00 U S WEST provides the Co-Provider IMA system administrator the ability to determine if a new IMA user should have “User” or “Administrator” access to IMA. IMA does not default this setting to “User” or “Administrator”. U S WEST believes this determination of user access is an important Co-Provider system administrator decision and should not be defaulted to “User” or “Administrator”. U S WEST provides the IMA system administrator the capability to view a listing of their users. |
| 4441217 | PIC verification on POTS, Centrex 21, Centrex Plus, and Centron lines as indicated in the USW switch. | Med | 7 | NA L | For POTS and Centrex 21 requests, U S WEST currently provides the ability to verify the PIC on the switch utilizing the Feature Verification functionality on the GUI. This function displays to the Co-Provider information regarding what features are residing on the switch, including the PIC, and the S&E section of the CSR allowing for convenient comparisons. Option A - This option presents the Co-Provider with the capability of viewing the PIC on the switch for Centrex Plus and Centron accounts. With this option the Co-Provider would be presented with the switch information and the Co-Provider would have the responsibility of knowing what PIC is stated on the customer’s CSR and would be able to see what PIC is assigned at the switch. |

| Co-Provider Change Request – IMA Common |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| CR # | Title | Industry Priority August ’00 |  | T-Shirt Size | Options |
|  |  | Level | Rank |  |  |
| 4185886 | Business Rule change for allowing more than one loop per PON. | High | 1 | XXL | This rule change requires the Unbundled Loop and Unbundled Loop with Number Portability products in IMA to be re-programmed. In summary the following would have to be completed to accommodate this request. The Account Number, AN, field, which today resides on the Local Service Request, LSR, form would need to be moved to the Loop Service, LS, form. The system would then have to retrieve the CSR for each SBN, populated in the AN field on the LS form. Today the system performs CSR retrieval based upon the AN field on the LSR form. The system would have to generate internal service orders based upon the data on the LS form. |
| 4869914 | Allow IMA GUI users to use telephone number spans (ranges) and single telephone numbers on the same LSR | Med | 2 | S | 08/16/00 IMA could be enhanced to allow the submission of LSRs that have both ranges and single TN entries on the same LSR. This is applicable only for LNP. |
| 4455257 | Allow POTS provisioning via EDI while using TN’s reserved using IMA system | Med | 3 | M | U S WEST could provide the Co-Provider with the ability to reserve a TN in the IMA pre-order GUI to be used on an IMA EDI order. This functionality would only support IMA users who are using the same release for the IMA GUI and IMA EDI. For example, a Co-Provider must be using the IMA Release 4.2 EDI interface to reserve a TN in the IMA Release 4.2 GUI. This functionality would not cross releases. |

| Co-Provider Change Request – IMA EDI |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| CR # | Title | Industry Priority August ’00 |  | T-Shirt Size | Options |
|  |  | Level | Rank |  |  |
| 4661383 | Request not to do re-certification for EDI upgrade | High | 1 | S | If the Co-provider is migrating from one version to the next without any new products or services, it is optional for the Co-provider to complete re-certification activities. U S WEST continues to advocate the benefits of re-certification activities and encourages Co-Providers to continue these activities when migrating between releases. If a Co-Provider is migrating from one version to the next with new products or services, the Co-Provider must be certified on those new products or services only. Again, U S WEST encourages the Co-Provider to complete re-certification activities for all products and services previously certified on an earlier version; however, the re-certification of those activities is optional. New Co-Providers continue to be required to be certified by U S WEST for products and services to be ordered through IMA EDI. |
| 4868106 | Directory Listing via ordering interface | Med | 2 | M | 08/16/00 The IMA EDI interface could be modified to accept Directory Listing application input. However, Qwest needs more information to evaluate hardware support issues and, based on that information, may increase the size of this effort. Qwest will respond with more information as it becomes available. |
| 4867575 | Request for possible CORBA implementation to support pre-order transactions | Med | 3 | XXL | 08/16/00 Qwest has reviewed this request and there are no current plans within Qwest to incorporate CORBA for Pre-Order transactions. However Qwest, working with AT&T and several other providers through the standards bodies (OBF, ECIC, EDI) has been working on developing the Unified Ordering Model (UOM) since December 1999. |

| Co-Provider Change Request – Process and Documentation |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| CR # | Title | Industry Priority August ’00 |  | T-Shirt Size | Options |
|  |  | Level | Rank |  |  |
| 4857173 | Formal request for a process to handle any issues encountered during test and production, and related to release | High | 1 | S | 08/16/00 Qwest will identify a process for notifying Co-Providers of unexpected issues related to a release by September 30 for both GUI and EDI. |
| 4869972 | Allow access to Wholesale Systems help desk trouble calls | High | 2 | L S | 09/20/00 Qwest anticipates moving from the current trouble reporting software platform to a new one in the next several months. Rather than develop a temporary mechanized approach now, Qwest prefers to wait until the new platform is in place and then develop a permanent mechanized approach. In the meantime, Qwest can provide a report which can be done manually for Co-Providers on an as-requested basis. 08/16/00 Qwest is researching current reporting capabilities to determine whether this can be provided to Co-Providers. Qwest shall respond within 30 days of our findings. |

ATTACHMENT H

### Qwest RN Log

| #### # | Title | Submitter/Comm By | #### Status | Comm To | Date Comm |
| --- | --- | --- | --- | --- | --- |
| 4997738 | Change in IMA System Availability | Barbara “Pete” Peterson IMA Training and Services Manager Sydney Margul CICMP Manager | #### 08/16/00 New – To be industry reviewed | IMA Users and Account Managers Co-Provider Industry Team email | 08/15/00 08/16/00 |
| 4999285 | IMA NewsBurst | Barbara “Pete” Peterson IMA Training and Services Manager Sydney Margul CICMP Manager | #### 08/16/00 New – To be industry reviewed | IMA Users and Account Managers Co-Provider Industry Team email | 08/16/00 08/16/00 |
| 5017528 | Draft IMA 6.0 Release Baseline Candidates with Descriptions - clarification | Sydney Margul CICMP Manager | #### 08/23/00 New – To be industry reviewed | Co-Provider Industry Team email | 08/23/00 |
| 5019199 | Updated IMA 5.02 Point Release Notes | Sydney Margul CICMP Manager | #### 08/23/00 New – To be industry reviewed | Co-Provider Industry Team email | 08/23/00 |
| 5021465 | Interconnect Mediated Access Release 5.02 | Barbara “Pete” Peterson IMA Training and Services Manager Sydney Margul CICMP Manager | #### 08/24/00 New – To be industry reviewed | IMA Users and Account Managers Co-Provider Industry Team email | 08/21/00 08/24/00 |
| 5024806 | CALA/SAGA field for IMA EDI Release 5.0 | Beth King Implementation Coordinator Sydney Margul CICMP Manager | #### 08/25/00 New – To be industry reviewed | IMA EDI Users Co-Provider Industry Team email | 08/24/00 08/25/00 |
| 5059933 | IMA Production Update | Barbara “Pete” Peterson IMA Training and Services Manager Sydney Margul CICMP Manager | #### 09/11/00 New – To be industry reviewed | IMA Users and Account Managers Co-Provider Industry Team email | 09/11/00 09/11/00 |
| 5062166 | IMA NewsBurst | Barbara “Pete” Peterson IMA Training and Services Manager Sydney Margul CICMP Manager | #### 09/11/00 New – To be industry reviewed | IMA Users and Account Managers Co-Provider Industry Team email | 09/11/00 09/11/00 |
| 5064800 | IMA EDI Notification – CSRR Multiple Match Response Map Change | Rick Starr Lead Implementation Coordinator Sydney Margul CICMP Manager | #### 09/12/00 New – To be industry reviewed | IMA EDI Users and IMA 5.0 CSR EDI Users Co-Provider Industry Team email | 09/12/00 09/12/00 |
| 5066586 | Co-Provider Change Request Options for IMA Release 8.0 | Sydney Margul CICMP Manager | #### 09/13/00 New – To be industry reviewed | Co-Provider Industry Team email | 09/13/00 |
| 5066586 | IMA User Questionnaire on Documentation | Dave Ostrowski IMA Training and Services Sydney Margul CICMP Manager | #### 09/13/00 New – To be industry reviewed | IMA Users Co-Provider Industry Team email | 09/13/00 09/13/00 |

##### ATTACHMENT I

New Qwest RNs

Qwest Release Notification Form

| Log # | 4997738 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 08/15/00 |
| --- | --- | --- | --- |
| Contact Information: | Barbara “Pete” Peterson, IMA Training & Services Manager, bpeters@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Change in IMA System Availability

| Communicated To: |  |  |  | Date Communicated: |  | 08/16/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

08/15/00 IMA users received email notice of change to the beginning installation time of IMA Point Release 5.02. 08/16/00 Co-Provider Industry Team received notice via email.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/16/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 4999285 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 08/16/00 |
| --- | --- | --- | --- |
| Contact Information: | Barbara “Pete” Peterson, IMA Training & Services Manager, bpeters@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

IMA NewsBurst

| Communicated To: |  |  |  | Date Communicated: |  | 08/16/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |
|  | Notice of emails with priority Subject Line containing IMA NewsBurst. |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

08/16/00 IMA users received email notice that “IMA Training & Services is pleased to announce the action taken on a request made at a CICMP (Co-Provider Industry Change Management Process) meeting recently. In response to a Co-Provider request, we will begin providing a new priority subject line for special, late breaking IMA Training & Services news. Effective immediately, emails containing IMA NewsBurst in their subject fields can be configured to perform important follow-up tasks*. As an example, a message with an IMA NewsBurst priority subject line can be configured to page its recipient or to forward the email to a specific distribution list. If your email application will support our priority subject line, you will need to update your desktop to perform your follow-up action of choice. For example, those who use Microsoft Outlook would access the Tools menu and select the Rules Wizard, which guides users through this brief process. Such preferences are configured differently in each application, however, so contact your email administrator if you have questions. *If your email application does not support our priority subject line, please remember that IMA NewsBurst emails should be reviewed immediately. These messages will also be posted on the Wholesale website, http://www.uswest.com/wholesale. Just click on the FLASH link when it appears. It is important to note that this tool will be used sparingly, to communicate information of a time-sensitive and/or critical nature. Please contact me with any suggestions, comments, or questions.” 08/16/00 Co-Provider Industry Team received notice via email.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/16/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 5017528 | Status: | ### New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 08/23/00 |
| --- | --- | --- | --- |
| Contact Information: | Sydney Margul, CICMP Manager, smargul@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Draft IMA 6.0 Release Baseline Candidates with Descriptions - clarification

| Communicated To: |  |  |  | Date Communicated: |  | 08/23/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

08/23/00 Co-Provider Industry Team email distribution of candidate document with candidate clarification.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/23/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 5019199 | Status: | ### New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 08/23/00 |
| --- | --- | --- | --- |
| Contact Information: | Sydney Margul, CICMP Manager, smargul@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Updated IMA 5.02 Point Release Notes

| Communicated To: |  |  |  | Date Communicated: |  | 08/23/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

08/23/00 Co-Provider Industry Team email notice of updated, clarified IMA 5.02 Point Release Notes with location.

Additional Information: (e.g., web sites)

http://www.uswest.com/wholesale/ima/release.html http://www.uswest.com/wholesale/ima/release.html

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/23/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 5021465 | Status: | ### New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 08/21/00 |
| --- | --- | --- | --- |
| Contact Information: | Barbara “Pete” Peterson, IMA Training & Services Manager, bpeters@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Interconnect Mediated Access Release 5.02

| Communicated To: |  |  |  | Date Communicated: |  | 08/24/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |
|  | IMA Release 5.02 implementation |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

08/21/00 Co-Providers and Account Management Teams received email notice of successful IMA 5.02 implementation. 08/24/00 Co-Provider Industry Team email notice of successful IMA 5.02 implementation.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/24/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 5024806 | Status: | ### New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 08/24/00 |
| --- | --- | --- | --- |
| Contact Information: | Beth King, Implementation Coordinator, exking@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

CALA/SAGA field for IMA EDI Release 5.0

| Communicated To: |  |  |  | Date Communicated: |  | 08/25/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |
|  | Clarification of the condition for the CALA/SAGA field. |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

08/24/00 IMA EDI users received email notice stating: “This notifications is in regards to the Release 5.0 disclosure document and an Change Request (CR) internal to Qwest to provide clarification of the condition for CALA/SAGA field for all products using the End User Information Form and the Resale Private Line form. The CALA field (End User field 22a, Resale Private Line fields 25a and 53a)is currently conditional. The current negotiated business rule states" required if zip code not provided." However, the CALA field is also required in any case where the pre-order address validation response issues a response of type "Multiple-CALA." A rule will be added to the 5.0 developer worksheets for the CALA fields that reads "This field is required when the zip code crosses multiple CALAs." Please keep in mind that as of the 5.02 release all non-exact match addresses will be rejected by the IMA system. This new edit will reject a Multiple CALA response as it is not an exact match.” 08/25/00 Co-Provider Industry Team email notice of clarification of the condition for the CALA/SAGA field.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

08/25/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 5059933 | Status: | ### New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 09/11/00 |
| --- | --- | --- | --- |
| Contact Information: | Barbara “Pete” Peterson, IMA Training & Services Manager, bpeters@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

IMA Production Update

| Communicated To: |  |  |  | Date Communicated: |  | 09/11/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |
|  | IMA production update regarding Recap features button |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

09/11/00 IMA Co-Providers and Qwest Account Managers received email notice of an IMA production update regarding the Recap features button. 09/11/00 Co-Provider Industry Team email notice of IMA production update regarding the Recap features button.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

09/11/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 5062166 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 09/11/00 |
| --- | --- | --- | --- |
| Contact Information: | Barbara “Pete” Peterson, IMA Training & Services Manager, bpeters@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

IMA NewsBurst

| Communicated To: |  |  |  | Date Communicated: |  | 09/11/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |
|  | Additional information about emails with priority Subject Line containing IMA NewsBurst. |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

09/11/00 IMA users received email notice with additional information about emails that contain a special IMA NewsBurst subject line. 09/11/00 Co-Provider Industry Team received email notice of additional IMA NewsBurst information.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

09/11/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 5064800 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 09/12/00 |
| --- | --- | --- | --- |
| Contact Information: | Rick Starr, Lead Implementation Coordinator, rstarr@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

IMA EDI Notification – CSRR Multiple Match Response Map Change

| Communicated To: |  |  |  | Date Communicated: |  | 09/12/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |
|  | IMA 5.0 CSRR EDI map defect and resolutions. |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

09/12/00 IMA EDI production users and specifically IMA 5.0 CSR EDI users received notice of a defect found in the IMA 5.0 CSRR EDI map and resolutions. A revised CSRR mapping example was attached. 09/12/00 Co-Provider Industry Team received email notice of IMA 5.0 CSRR EDI map defect and resolutions.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

09/12/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 5066586 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 09/13/00 |
| --- | --- | --- | --- |
| Contact Information: | Sydney Margul, CICMP Manager, smargul@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Co-Provider Change Request Options for IMA Release 8.0

| Communicated To: |  |  |  | Date Communicated: |  | 09/13/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  | Process and Documentation CRs |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

09/13/00 Co-Provider Industry Team received email notice that “Our next CICMP meeting is scheduled for September 20, 2000. In it we will discuss and select Co-Provider Change Request Options for IMA Release 8.0. IMA Release 8.0 is scheduled for deployment (i.e., production) in Summer 2001. Please plan to attend our September 20, 2000 CICMP meeting and participate in the discussion and selection of Co-Provider CRs for IMA Release 8.0. The following CRs (with priority level/number in parentheses) have been prioritized online: IMA GUI CR #4869887 Long Term Solution/Option B (High/1) CR #4872952 (High/2) CR #4869838 Short Term Solution (Med/3) CR #4869838 Long Term Solution Option A (Med/4) CR #4869731 (Med/5) CR #4710928 (Med/6) CR #4441217 (Med/7) IMA Common CR #4185886 (High/1) CR #4869914 (Med/2) CR #4455257 (Med/3) IMA EDI CR #4661383 (High/1) CR #4868106 (Med/2) CR #4867575 (Med/3) Process and Documentation CR #4857173 (High/1) CR #4869972 (High/2)”

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

09/13/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 5066586 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 09/13/00 |
| --- | --- | --- | --- |
| Contact Information: | Dave Ostrowski, IMA Training & Services, dxostr3@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

IMA User Questionnaire on Documentation

| Communicated To: |  |  |  | Date Communicated: |  | 09/13/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  | Request for input on IMA documentation |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: Survey about present and future IMA documentation |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

09/13/00 IMA users received email request for input on present and future IMA documentation via an attached survey. 09/13/00 Co-Provider Industry Team received email survey about present and future IMA documentation.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

09/13/00 New – To be industry reviewed