Co-Provider Industry Team Meeting

Distribution Package for 10/18/00

Co-Provider Industry Team Meeting

1:00 pm – 5:00 pm (Denver MT)

Wednesday, October 18, 2000

#### Conference Bridge – 1-877-847-0338, passcode 6903591

### AGENDA

- Introductions/Roll Call

- Review Issues/Actions Status from Previous Meeting

- See Attachment A – Issues/Actions Log

- Review Co-Provider Change Requests

- See Attachment B – Co-Provider CR Log Summary

- See Attachment C – New Co-Provider CRs

- See Attachment D – Co-Provider CR T-Shirt Size/Option

- Review Release Status of IMA CRs

- See Attachment E – IMA CR List by Release

- Monthly review of AT&T CR 4815907 – Request to shorten IMA point release and release implementation time

- Discuss and Select Co-Provider Change Requests for IMA Release 8.0

- See Attachment F – Co-Provider CR Options for IMA 8.0

- Review Qwest Release Notifications

- See Attachment G – Qwest RN Log

- See Attachment H – New Qwest RNs

- Readout – Co-Provider Forum Update

- Readout – Third Party Testing Status

- Review CICMP for Process Improvement

- Review/Adjust Team Monthly Meeting Schedule

- Third Wednesday of the Month – Afternoon

- Next meeting – November 15, 2000

- Added to the 12 month schedule – October 17, 2001

- Review New Items for Issues/Action Log

### ATTACHMENT A

### Issues/Actions Log

| Open Items |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| #### # | #### Status | #### Description | ###### Resolution | Originator | Date Opened | Date Due | Owner | Date Closed |
| #### 142 | #### Open | Set up meeting with Eschelon to discuss staff availability and support for billing inquiries, and UNE-P rules. | 09/20/00 Related to CR 5043125, Knowledge Level of Bill Inquiry Staff, and CR 5043233, Continuing Changes to Rules – Example: UNE-P lines. Teri will initiate setting up a meeting with Eschelon to discuss their concerns about staff availability and support for billing inquiries, and UNE-P rule changes. | Lynne Powers William Markert Eschelon | 09/20/00 | 10/18/00 | Teri Pfenneberger Qwest |  |
| #### 143 | #### Open | Notify all Co-Providers whether a UNE-P amendment to their contract is necessary. | 09/20/00 Liz requested information about Judy Tinkham’s decision that Eschelon did not have to process a UNE-P contract amendment while WorldCom is still processing one. | Liz Balvin WorldCom | 09/20/00 | 10/18/00 | Teri Pfenneberger Qwest |  |
| #### 144 | #### Open | Update CR 5043134, Populate all Billmate Fields/Columns, with detailed field information. | 09/20/00 William Markert will update the CR Description of Change with specific columns and fields that should be populated. He will send the updated CR to Sydney. | Alan Zimmerman Qwest | 09/20/00 | 10/18/00 | William Markert Eschelon |  |
| #### 145 | #### Open | Update CR 5043149, Bill Mate Uniformity, with detailed data. | 09/20/00 William Markert will update the CR Description of Change with specific data that is missing from the bill. He will send the updated CR to Sydney. | Alan Zimmerman Qwest | 09/20/00 | 10/18/00 | William Markert Eschelon |  |
| #### 146 | #### Open | Discuss missing details for CR 5043134, Populate all Billmate Fields/Columns, and CR 5043149, Bill Mate Uniformity. | 09/20/00 William Markert, Alan Zimmerman, and Jim Allen will hold a separate call to discuss details that need to be included in CR 5043134, Populate all Billmate Fields/ Columns, and CR 5043149, Bill Mate Uniformity. | Jim Allen Qwest | 09/20/00 | 10/18/00 | William Markert Eschelon and Alan Zimmerman Qwest |  |
| #### 147 | #### Open | Discuss Calling Plan cleanup for lines on wrong plan. | 09/20/00 William and Alan will discuss changing the calling plans that Eschelon lines currently are on. | William Markert Eschelon | 09/20/00 | 10/18/00 | William Markert Eschelon and Alan Zimmerman Qwest |  |
| #### 148 | #### Open | Split CR 5043176, Better Explanations of OCCs on Invoices into 3 CRs | 09/20/00 William will split this CR into 3: 1st for credits, 2nd for adjustments, and 3rd for termination penalty. | Alan Zimmerman Qwest | 09/20/00 | 10/18/00 | William Markert Eschelon |  |
| #### 149 | #### Open | Provide list of UNE-P features available in IMA Release 6.0 | 09/20/00 Wendy will create a list of UNE-P features available in IMA Release 6.0. | Lynne Powers Eschelon | 09/20/00 | 10/18/00 | Wendy Teepe Qwest |  |
| #### 150 | #### Open | Research why Eschelon is not being billed for UNE-P. | 09/20/00 Alan will research Eschelon billing for UNE-P. | William Markert Eschelon | 09/20/00 | 10/18/00 | Alan Zimmerman Qwest |  |
| #### 151 | #### Open | Research why Eschelon is not receiving separate usage for UNE-P. | 09/20/00 Alan will research Eschelon usage for UNE-P. | William Markert Eschelon | 09/20/00 | 10/18/00 | Alan Zimmerman Qwest |  |
| #### 152 | #### Open | Provide status for CR 4869972, Allow access to Wholesale Systems help desk trouble calls. | 09/20/00 Jim Allen will provide an updated status in the November CICMP meeting. | Sydney Margul Qwest | 09/20/00 | 11/15/00 | Jim Allen Qwest |  |
| #### 153 | #### Open | Provide copy of Covad’s Held Order spreadsheet. | 09/20/00 Kurt will send Wendy a copy of the spreadsheet Covad receives for held orders. | Wendy Teepe Qwest | 09/20/00 | 10/18/00 | Kurt Schwartz Covad |  |
| #### 154 | #### Open | Research if Covad’s held order notifications are included in IMA Release 6.0 electronic notification candidates. | 09/20/00 Wendy will research if the current notification Covad receives for their held orders is included in the electronic notification candidates in IMA Release 6.0. | Kurt Schwartz Covad | 09/20/00 | 10/18/00 | Wendy Teepe Qwest |  |
| #### 155 | #### Open | Determine when the test bed will be available | 09/20/00 Providing test data or test decks is requested in CR 4868276, Enhance Testing Environment. Wendy will determine when the test bed will be available. | Denise Anderson MTG – ROC | 09/20/00 | 10/18/00 | Wendy Teepe Qwest |  |
| #### 156 | #### Open | Provide multiple ROC web sites to CICMP team. | 09/20/00 Denise will send Sydney urls for ROC web sites for minutes, issues logs, observations, and exceptions. Sydney will forward these urls to the CICMP team. | Denise Anderson MTG – ROC | 09/20/00 | 10/18/00 | Denise Anderson MTG – ROC |  |
| #### 157 | #### Open | Determine the current process for rate change notification. | 09/20/00 Sue Burson will determine the current process to notify Co-Providers of rate changes. | William Markert Eschelon | 09/20/00 | 10/18/00 | Sue Burson Qwest |  |
| #### 124 | #### Open | Add a calendar to the CICMP web page for a single place to view important IMA dates. | 09/20/00 The calendar page is in test mode. Sydney described the dates included on the page and will add sunset dates for IMA releases. 08/16/00 Sydney Margul will add a calendar to the CICMP web page containing important IMA dates, e.g., release dates, retirement dates. | Karen Clauson Eschelon | 08/16/00 | Extend to 10/18/00 09/20/00 | Sydney Margul Qwest |  |
| #### 139 | #### Open | Determine interested parties for an IMA OSS Users Forum. | 09/20/00 Jim Allen will arrange for Sue McNa to take this over. 08/16/00 Co-Providers will send Barbara Peterson email if they want to attend this forum. | Jim Allen Qwest | 08/16/00 | Extend to 10/18/00 09/20/00 | Sue McNa Qwest |  |
| #### 140 | #### Open | Determine topics for future training. | 09/20/00 Jim Allen will arrange for Sue McNa to take this over. 08/16/00 Co-Providers will send Jim Allen email with product or process training topics. | Jim Allen Qwest | 08/16/00 | Extend to 10/18/00 09/20/00 | Sue McNa Qwest |  |
| #### 118 | #### Open | Determine the process to get a web page developed to post shared information – Co-Provider information sent for posting and Qwest resolved CRs with resolution. | 09/20/00 The shared information page is in test mode. Sydney asked for Co-Providers to start sending information to post since the page will be production-ready soon. 08/16/00 The CICMP Web Master can add a link to the CICMP page similar to the Team Meetings link with the most recent monthly info at the top. The team named it CICMP Issues and Resolutions. Development: It should take less than one week depending upon workload. Process: 1 – Co-Providers send the Qwest CIMCP Manager reviewed and sanitized Question Logs or other info to post on the web page via an email attachment. 2 – Qwest reserves the right to further review and sanitize the Co-Provider info to genericize it (for legal purposes). 3 – If Qwest changes the Co-Provider’s info, the Qwest CICMP Manager will provide feedback of the changes to the Co-Provider prior to posting and request the Co-Provider to re-send or approve the posting. 4 – Qwest posts Co-Provider impacting IMA CRs that have been resolved with the resolutions on the page. 07/19/00 Sydney Margul will research the process to get the web page developed. | Rob Van Fossen Qwest | 07/19/00 | Extend to 10/18/00 Extend to 09/20/00 08/16/00 | Sydney Margul Qwest |  |
| #### 122 | #### Open | Determine Standard Interval Edits in IMA Release 5.02. | 09/20/00 Analysis is continuing for the SIG edits to ensure that no contract is violated. Lynne requested that Qwest send each Co-Provider the analysis of their contract before the next meeting and in time to discuss it before the edit occurs. Lynne will be the contact point for Co-Provider comments after the analysis is sent and she will contact Sydney if it is necessary to set up a CICMP call. 08/16/00 Qwest's email responses to questions from the July 19 Co-Provider Forum were sent to the CICMP team on August 9. Analysis is continuing for the SIG edits. Qwest will send a follow-up email to the team. 07/19/00 Qwest to report status of SIG edits. | Lynne Powers Eschelon | 07/19/00 | Extend to pre-10/18/00 Extend to 09/20/00 08/16/00 | Connie Winston Sydney Margul Qwest |  |
| #### 94 | #### Open | Determine CICMP Web Site Archival Guidelines | Present to the industry team archival guidelines for CICMP Web Site. | Christel Wolberg Qwest | 05/17/00 | TBD | Sydney Margul Qwest |  |
| #### 105 | #### Open | Research a one-time cleanup of Inactive Users from IMA for GTE. | 09/20/00 Analysis is still underway. 08/16/00 Qwest opened an IMA CR to analyze the work that needs to be done. It notes that the request is release independent. 07/19/00 In process. GTE has been contacted for parameters. Qwest SYADs are working on this item. There is no CR for this item. | Denis Labadie GTE | 06/21/00 | Extend to 10/18/00 Extend to 08/16/00 07/19/00 | Jo Netherton Qwest |  |
| #### 108 | #### Open | Research if IMA EDI documentation can be released 60 days before a major release. | 09/20/00 This item will be reviewed after IMA Release 6.0 is deployed. 07/19/00 Qwest will be able to provide the IMA EDI disclosure document 5 weeks prior to a major release. Currently, the draft developer worksheets are available one week after scope commitment for each major release. Lynne Powers will validate this item at the next CICMP meeting. | Lynne Powers Eschelon | 06/21/00 | Extend to post-12/11/00 (after IMA 6.0 deployed) Extend to 08/16/00 07/19/00 | Lynne Powers Eschelon and Wendy Teepe Qwest |  |
| #### 110 | #### Open | Create a list of fields in IMA release 8.0 that differ from LSOG 5.0 and include how the fields differ. | 09/20/00 Sydney forwarded Rick’s document to the CICMP team. It contains a draft list of fields that change from LSOG3.0 to LSOG 5.0 and that could be implemented in IMA release 8.0. LSOG 5.0 was released 2 weeks late so business decisions have not been made yet for all the fields listed. Pre-order is still under analysis. This item will remain open so Liz Balvin can determine if the list meets WorldCom’s needs. 08/16/00 Rick is aware of his Action Item. 07/19/00 Sydney will notify Rick Caron about this Action Item. | John Sivory WorldCom | 05/26/00 | Extend to 10/18/00 09/20/00 (30-45 days after 07/26/00) | Rick Caron Qwest |  |

ATTACHMENT B

### Co-Provider CR Log Summary

| ##### IMA |  |  |  |
| --- | --- | --- | --- |
| ### CR # | Title | #### Co-Provider | #### Status |
| 5079096 | Order Review included in FOC | Sunriver Telecom | New – To be industry evaluated IMA GUI |
| 5088718 | Extend field length of error messages | McLeodUSA | New – To be industry evaluated IMA GUI |
| 5144378 | Remove population requirement for approver’s name and number when the EXP, SCA, ALBR, AENG, CHC fields on the LSR form are populated with a “Y” | Sprint | New – To be industry evaluated (11/15/00 meeting) IMA Common |
| 5097684 | Jeopardy Notification | McLeodUSA | New – To be industry evaluated IMA EDI |
| 5122428 | LSR Number | McLeodUSA | New – To be industry evaluated (11/15/00 meeting) IMA EDI |
| 5043011 | Add an online glossary of the field title abbreviations to help menu of IMA GUI | Eschelon | Reviewed – Under consideration IMA GUI – Qwest to provide T-Shirt Size and Option |
| 4186015 | Adherence to LSR AGAUTH per OBF guidelines | WorldCom | Reviewed – Under consideration IMA Common – Qwest to provide T-Shirt Size and Option |
| 5042531 | Load BANs into IMA databases for all CLECs as opposed to each CLEC loading their BANs | Sprint | Reviewed – Under consideration IMA Common – Qwest to provide T-Shirt Size and Option |
| 5043062 | IMA Monthly System Outage Reporting | Eschelon | Reviewed – Under consideration IMA Common – Qwest to provide T-Shirt Size and Option |
| 4868276 | Enhance Testing Environment | Eschelon | Reviewed – Under consideration IMA EDI – Qwest to provide T-Shirt Size and Option for Item 3 |
| 5043076 | Create a separate field for line numbers in EDI responses | Eschelon | Reviewed – Under consideration IMA EDI – Qwest to provide T-Shirt Size and Option |
| 5043023 | Create notification process for LSMS system outages | Eschelon | Reviewed – Under consideration Process and Documentation – Qwest to provide T-Shirt Size and Option |
| 5043044 | Document Interconnection Agreement Process | Eschelon | Reviewed – Under consideration Process and Documentation – Qwest to provide T-Shirt Size and Option |
| 5043204 | Rate Change Notification | Eschelon | Reviewed – Under consideration Process and Documentation – Qwest to provide T-Shirt Size and Option |
| 5043233 | Continuing Changes to Rules – Example: UNE-P lines | Eschelon | Reviewed – Under consideration Process and Documentation – Qwest to provide T-Shirt Size and Option |
| 4441217 | PIC verification on POTS, Centrex 21, Centrex Plus, and Centron lines as indicated in the USW switch. | Eschelon | Reviewed – Under consideration IMA GUI – August Priority Level Med & #7 |
| 4710928 | Enhance CLEC Access System Administration | GTE | Reviewed – Under consideration IMA GUI – August Priority Level Med & #6 |
| 4872952 | Add delete function to IMA System Administration Options | GTE | Reviewed – Under consideration IMA GUI – August Priority Level High & #2 |
| 4869731 | Allow auto fill of fields based on the user profile | ALLTEL | Reviewed – Under consideration IMA GUI – August Priority Level Med & #5 |
| 4869838 | Allow the use of an existing LSR from a new LSR | ALLTEL | Reviewed – Under consideration IMA GUI – Short Term Solution, August Priority Level Med & #3 IMA GUI – Long Term Solution Option A, August Priority Level Med & #4 |
| 4869887 | Allow IMA GUI users to build LSR templates to use when creating new LSRs | ALLTEL | Reviewed – Under consideration IMA GUI – Long Term Solution Option B, August Priority Level High & #1 |
| 4185886 | Business Rule change for allowing more than one loop per PON | WorldCom | Reviewed – Under consideration IMA Common – August Priority Level High & #1 |
| 4455257 | Allow POTS provisioning via EDI while using TN’s reserved using IMA system | One Point Communications | Reviewed – Under consideration IMA Common – August Priority Level Med & #3 |
| 4869914 | Allow IMA GUI users to use telephone number spans (ranges) and single telephone numbers on the same LSR | ALLTEL | Reviewed – Under consideration IMA Common – August Priority Level Med & #2 |
| 4661383 | Request not to do re-certification for EDI upgrade | AT&T | Reviewed – Under consideration IMA EDI – August Priority Level High & #1 |
| 4867575 | Request for possible CORBA implementation to support pre-order transactions | AT&T | Reviewed – Under consideration IMA EDI – August Priority Level Med & #3 |
| 4868106 | Directory Listing via ordering interface | Eschelon | Reviewed – Under consideration IMA EDI – August Priority Level Med & #2 |
| 4857173 | Formal request for a process to handle any issues encountered during test and production, and releated to release | Sprint | Reviewed – Under consideration Process and Documentation – August Priority Level High & #1 |
| 4869972 | Allow access to Wholesale Systems help desk trouble calls | ALLTEL | Reviewed – Under consideration Process and Documentation – August Priority Level High & #2 |
| 4185985 | U S WEST to not set a 2000 circuit limitation per BAN | WorldCom | Hold – 04/19/00 – To be reviewed in 6 months (10/00) |
| 4559169 | Add … DS3 and OCN Capable loop LSR to IMA | Electric Lightwave | Hold – 04/19/00 – To be reviewed when product offerings are complete |
| 4711246 | Maintain one EDI / Business rule document for each release | Rhythms | Reviewed – Process Candidate -- Tentatively scheduled in conjunction with IMA 6.0 Size Medium |
| 4185852 | Request for same PON use for migration of existing facilities and additional new facilities | WorldCom | Release Baseline Candidate – IMA 6.0 Size Large |
| 4261631 | Enhancements to ADSL Loop Pre-qualification | Rhythms and Covad | Release Baseline Candidate – IMA 6.0 Size X-Large (in conjunction with UNE Remand Order) |
| 4342063 | CSRR Change to Include Fielded Data based on OBF Standards | McleodUSA | Release Baseline Candidate – IMA 6.0 Size Large |
| 4433500 | DSS Order Functionality to IMA GUI | McleodUSA | Release Baseline Candidate – IMA 6.0 Size Medium |
| 4441096 | Retrieval of Customer Service Record (CSR) by BTN or WTN | Eschelon | Release Baseline Candidate – IMA 6.0 Size Large |
| 4441186 | Flow-thru of resale line conversions to UNE lines, with the ability to line additions on the same order | Eschelon | Release Baseline Candidate – IMA 6.0 Size Medium and X-Large |
| 4559169 | Add DS1…. Capable loop LSR to IMA | Electric Lightwave | Release Baseline Candidate – IMA 6.0 Size Medium |
| 4185713 | U S WEST requires MCI Worldcom to track Unbundled Loop Services via the Special Billing Number (SBN) | WorldCom | Release Baseline Candidate – IMA post-6.0 Size Medium |
| 4543537 | Include TN in “Line Information Section” | ICG Telecom | Release Baseline Candidate – IMA post-6.0 Size Small |
| 4121257 | U S WEST IMA Internet Access | AT&T | Release Baseline Candidate – IMA 7.0 Size X-Large |
| 4186051 | Adherence to OBF guidelines for LS CFA | WorldCom | Release Baseline Candidate – IMA 7.0 Size Medium |
| 4295615 | Allow “Re-Cap” button to work on “T” Outside Move of End User Location | Essen Communication | Release Baseline Candidate – IMA 7.0 Size Medium |
| 4381561 | Follow OBF standards & parse address fields on the AVQ, EU, and appropriate directory forms | Sprint | Release Baseline Candidate – IMA 7.0 Size Large |
| 4458737 | Include PON on Subject Line of Emails distributed to Co-Providers | Allegiance | Release Baseline Candidate – IMA 7.0 Size Medium |
| 4559588 | English Features vs USOC Codes on CSRs | Eschelon | Release Baseline Candidate – IMA 7.0 Size Large |
| 4267810 | Extend IMA hours of operation | AT&T | Completed – 02/28/00 |
| 4381492 | Jeopardies – Follow industry of sending FOCs prior to sending Jeopardies | Sprint | Completed – 03/08/00 |
| 4185950 | U S WEST Business rule change for blanket LOA | WorldCom | Cancelled – 01/25/00 |
| 4294923 | Ordering – Line Sharing | ACI-Rhythms | Cancelled – 12/15/99 (Pending MN hearing) |
| 4302321 | CSR Form Sub-Account Number Field | Covad | Cancelled – 02/18/00 |
| 4302410 | DSL Prequalification Loop Length Tool | Covad | Cancelled – 01/24/00 (combined w/4261631) |
| 4381555 | Recertification – Not to require recertification for new release | Sprint | Cancelled – 02/16/00 |
| 4481032 | IMA Repair – greater input by co-provider | Nextlink | Cancelled – 02/18/00 |
| 4481266 | Remove requirement for listed name in preorder CSR request | SBC Telecom | Cancelled – 02/16/00 (duplicate w/4481266) |
| 4559501 | Open IMA 1888 number up for international calling | JATO Communications | Cancelled – 04/19/00 |
| 4711270 | Request to add P.O. box field to billing address | WorldCom | Cancelled – 06/21/00 |
| 4815907 | Request to shorten IMA point release and release implementation time. | AT&T | Cancelled – 07/28/00 |
| 4858202 | Request for IMA EDI/GUI Documentation to be distributed 60 days prior to a release | AT&T | Cancelled – 07/19/00 |
| 4873151 | Notification of changes made to published information | WorldCom | Cancelled – 07/27/00 |
| 4302504 | On-Line Access to Daily List of Held Orders and Missed Orders | Covad | Cancelled – 09/20/00 |
| 5043125 | Knowledge level of Bill Inquiry Staff | Eschelon | Cancelled – 09/20/00 |

| ##### HEET |  |  |  |
| --- | --- | --- | --- |
| ### CR # | Title | #### Co-Provider | #### Status |
| 4252981 | HEET Query Search Limitations | WorldCom | Hold – 06/21/00 – To be reviewed 2001 (01/17/01) |

| ##### Wholesale Billing Interfaces |  |  |  |
| --- | --- | --- | --- |
| ### CR # | Title | #### Co-Provider | #### Status |
| 5043086 | Treatment of Administrative Lines/Features/Voicemail | Eschelon | Reviewed – Under consideration – Qwest to provide T-Shirt Size and Option |
| 5043134 | Populate all Billmate Fields/Columns | Eschelon | Reviewed – Under consideration – Qwest to provide T-Shirt Size and Option |
| 5043149 | Bill Mate Uniformity | Eschelon | Reviewed – Under consideration – Qwest to provide T-Shirt Size and Option |
| 5043162 | Calling Plans | Eschelon | Reviewed – Under consideration – Qwest to provide T-Shirt Size and Option |
| 5043176 | Better Explanations of OCCs on Invoices | Eschelon | Reviewed – Under consideration – Qwest to provide T-Shirt Size and Option |
| 5043187 | Payment History Information on Invoices | Eschelon | Reviewed – Under consideration – Qwest to provide T-Shirt Size and Option |
| 5043197 | Identification of PIC Code in Billmate | Eschelon | Reviewed – Under consideration – Qwest to provide T-Shirt Size and Option |
| 5043209 | Single Billing Platform | Eschelon | Reviewed – Under consideration – Qwest to provide T-Shirt Size and Option |
| 5043226 | UNE Invoice Detail | Eschelon | Reviewed – Under consideration – Qwest to provide T-Shirt Size and Option |
| 5110474 | Provide calculation description of each termination penalty levied on Eschelon | Eschelon | Reviewed – Under consideration – Qwest to provide T-Shirt Size and Option |

### Co-Provider CR Status Listing

New CRs going through Qwest CICMP Manager Validation

- New – To be validated

- New – To be clarified

- New – To be industry evaluated

New CRs going through Co-Provider Industry Team Meeting Evaluation

- Evaluated – To be reviewed

New and Existing CRs going through Qwest Manage Release Candidates

- Reviewed – Release Baseline Candidate

- Reviewed – Process Candidate

- Reviewed – Under consideration

- Completed – In Production

New and Existing CRs

- Cancelled

- Co-Provider

- Co-Provider Industry Team

- Clarification not completed

- Other

- Hold

### ATTACHMENT C

New Co-Provider CRs

Co-Provider Change Request Form

| Log # | 5079096 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 9/14/00 |
| --- | --- | --- | --- |
| Co-Provider: | Sunriver Telecom | # Internal Ref# |  |
| Submitter: | Aelea Christofferson, President, Aelea@atlts,com, fax 541-593-2090 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes | X No |  |  |

Title of Change:

Order Review included in FOC

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT | x IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

When FOC is provided, a summary by USOC is included.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

In other LECs, the FOC information provides the CLEC with a summary of the order so that it can be determined if there are any errors before the order completes. This allows the CLEC to catch typists error on the order working through the system. Because the CSR does not update immediately, this is the only way to find out certain errors have been made. Now we find out when the customer calls.

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| x High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Karen Mustard |  |  |  |  | Notified: |  | 09/18/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

09/18/00 New – To be validated 09/18/00 New – To be industry evaluated. Sent email to Aelea Christofferson with CR # and status.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5088718 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 9/20/00 |
| --- | --- | --- | --- |
| Co-Provider: | McLeodUSA | # Internal Ref# |  |
| Submitter: | Brian Hamed, Project Manager – OSS; bhamed@mcleodusa.com/319-790-7706 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes | X No |  |  |

Title of Change:

Extend field length of error messages.

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

Extend the field where error messages appear when reporting trouble (TA) in IMA GUI to show what the error message is (e.g., Invalid CCNA, Resource Limitation, etc.) instead of just ‘ERRORED.”

Known Dependencies:

None

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

At one time the field was long enough to display the error message but the TA system has been modified to only display ERRORED and not what the error is.

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  High | X Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Rosemarie Ferris |  |  |  |  | Notified: |  | 09/21/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  | 09/21/00 | Clarification received: |  |  |  |  | 09/21/00 |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

09/20/00 New – To be validated. 09/21/00 New – To be clarified. 09/21/00 New – To be industry evaluated. Discussed CR clarification with Brian Hamed in phone call. Changed Interfaces Impacted, Description of Change, and Additional Information sections. Sent email to Brian Hamed with CR # and status.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5097684 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 9/25/00 |
| --- | --- | --- | --- |
| Co-Provider: | McLeodUSA | # Internal Ref# |  |
| Submitter: | Brian Hamed, Project Manager, bhamed@mcleodusa.com 319-790-7706 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes | X No |  |  |

Title of Change:

Jeopardy Notification

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

Support jeopardy notification through EDI application for Centrex and Centrex Plus.

Known Dependencies:

Currently, McLeod needs to rely on the Service Center or techs to notify McLeod if there is a problem w/ facilities during provisioning.

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

This field was tested in interoperability testing, but is not supported by Qwest at this time for Centrex and Centrex Plus.

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| X High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Rosemarie Ferris |  |  |  |  | Notified: |  | 09/25/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  | 09/25/00 | Clarification received: |  |  |  |  | 09/25/00 |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

09/25/00 New – To be validated. 09/25/00 New – To be clarified. 09/25/00 New – To be industry evaluated. Discussed CR clarification with Brian Hamed in phone call. Changed Description of Change, Known Dependencies, and Additional Information sections. Sent email to Brian Hamed with CR # and status.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

ATTACHMENT D

### Co-Provider CRs – T-Shirt Size and Options

Description

Qwest to provide T-shirt size (e.g., level of effort) and options for Co-Provider Change Requests (CRs) which have the status of  “Evaluated – To be reviewed” or “Reviewed – Under consideration.”

| Co-Provider Change Request – IMA GUI |  |  |  |
| --- | --- | --- | --- |
| CR # | Title | T-Shirt Size | Options |
| 5043011 | Add an online glossary of the field title abbreviations to help menu of IMA GUI | M | 10/18/00 Many IMA field descriptions are listed in OBF documents. Qwest can create a consolidated glossary of the field descriptions in the form of an online document. |

| Co-Provider Change Request – IMA Common |  |  |  |
| --- | --- | --- | --- |
| CR # | Title | T-Shirt Size | Options |
| 5042531 | Load BANs into IMA databases for all CLECs as opposed to each CLEC loading their BANs | L | 10/18/00 To accomplish this, IMA would add a CPPD validation step and new business logic which would permit removal of the BANs in the IMA administrative section and eliminate the need for Co-Providers to load BANs in IMA. |
| 5043062 | IMA Monthly System Outage Reporting | TBD | 10/18/00 TBD |
| 4186015 | Adherence to LSR AGAUTH per OBF guidelines | NA | 10/18/00 Qwest requires the AGAUTH field set when the Co-Provider is establishing initial ownership on an account - for both new connects and conversions. After ownership is set, the Co-Provider owns the account and can maintain it. |

| Co-Provider Change Request – IMA EDI |  |  |  |
| --- | --- | --- | --- |
| CR # | Title | T-Shirt Size | Options |
| 5043076 | Create a separate field for line numbers in EDI responses | M | 10/18/00 Qwest could separate each error message into three parts - one containing the error code, one containing the line number, and one containing the error message. |
| 4868276 | Enhance Testing Environment | NA | 10/18/00 “Provide test data or test decks for Interoperability and Certification test scenarios. Create scenario library” – After further investigation of the Qwest end-to-end environment, it has been determined that this environment will not be suitable for IMA EDI interoperability testing because it does not contain all Qwest systems. The current interoperability testing is the most robust environment available. |

| Co-Provider Change Request – Process and Documentation |  |  |  |
| --- | --- | --- | --- |
| CR # | Title | T-Shirt Size | Options |
| 5043023 | Create notification process for LSMS system outages | NA | 10/18/00 There is not a formal notification process in place today for LSMS system outages to Co-Providers. However, this information is available to the Account Management teams. If this information is desired, each Co-Provider should negotiate to receive this information from their Account Manager on a case-by-case basis. |
| 5043044 | Document Interconnection Agreement Process | NA | 10/18/00 There is an ongoing monthly CICMP agenda item to review the release status of IMA CRs. During this review, Qwest discusses IMA system changes that have Co-Provider impacts. |
| 5043204 | Rate Change Notification | S | 10/18/00 Qwest provides a copy of their contract to each Co-Provider which includes agreed-upon rates. Tariffs are public record and notifications of tariff changes vary by commission and also are public record. Each Co-Provider could work with their Account Manager to set up further processes for tariff change notification. |
| 5043233 | Continuing Changes to Rules – Example: UNE-P lines | S | 10/18/00 We anticipate releasing additional information on our Wholesale website: http://www.uswest.com/wholesale/productsServices/irrg/une_p_c.html The update will include feature-specific information, in addition to the ordering information which is currently on our website. This information should be updated by October 10, 2000. |

| Co-Provider Change Request – Wholesale Billing Interfaces |  |  |  |
| --- | --- | --- | --- |
| CR # | Title | T-Shirt Size | Options |
| 5043086 | Treatment of Administrative Lines/Features/Voicemail | NA | 10/18/00 Qwest would be able to accommodate this request. |
| 5043134 | Populate all Billmate Fields/Columns | M | 10/18/00 The particular fields that Eschelon detailed in discussions separate from the CR are: a) the USOC field of the MONSERV record and b) the WTN field of the MONSERV record. a) USOC field of MONSERV. USOC itemization already happens in Qwest’s Eastern & Western regions and it could also be implemented in the Central region. b) WTN field of MONSERV. This would have to be implemented in CRIS and would involve data mapping and processing changes. |
| 5043149 | Bill Mate Uniformity | NA | 10/18/00 Due to underlying system differences among the three CRIS systems and product differences across states, some differences in BillMate formats will occur which Qwest does not anticipate being able to eliminate. |
| 5043162 | Calling Plans | S L | 10/18/00 The BillMate indicator for calling plans is dependent on the retail calling plan being defined in such a way as to have an indicator on all call detail lines on the bill. This would involve changing BillMate to update BillMate files for calling plans that have that indicator. Additionally, BillMate would need changes to the bill format for calling plans that do not have an indicator on each call detail line. |
| 5043176 | Better Explanations of OCCs on Invoices | XL | 10/18/00 The OCC explanations on invoices are subject to certain constraints, such as space limitations and descriptions that have some level of general applicability. Qwest would have to undertake a significant analysis and development effort to further customize the OCC phrases. |
| 5043187 | Payment History Information on Invoices | L | 10/18/00 This payment information is currently not passed to the bill format programs. This would involve data mapping throughout the CRIS systems and BillMate. |
| 5043197 | Identification of PIC Code in Billmate | L | 10/18/00 This CR is specific to the IntraLATA PIC. This information is already provided via the IMA system. To add IntraLATA PIC information to the bill would involve changes to the bill format in BillMate and changes to CRIS to pass the information to BillMate. |
| 5043209 | Single Billing Platform | NA | 10/18/00 Qwest has three separate regions for local services and each region is billed through a separate system. At this point, Qwest does not foresee merging the platforms in the future. |
| 5043226 | UNE Invoice Detail | L | 10/18/00 SBN and Ckt ID are mapped to the same field inside many parts of CRIS. To provide both field identifiers on the bill would involve data mapping changes to both CRIS and BillMate. Also, IMA can currently be used to get the SBN to Circuit Number relationship. As well, this CR seems to be predicated on the assumption that SBN numbers change much more frequently than Circuit IDs—an assumption we do not believe to be true. We believe SBN & Ckt ID are comparably stable. |
| 5110474 | Provide calculation description of each termination penalty levied on Eschelon | L | 10/18/00 CRIS would need to be modified to pass all requested information through multiple files to the bill. BillMate would need changes to map this additional information. |

##### ATTACHMENT E

IMA CR List by Release

IMA Release 6.0 CRs

- Flowthrough improvements (Blocking FID)

- SAG only information and Address Validation

- Access to loop information (CICMP CR 4261631)

- UNE-P (POTS)

- UNE-C PL (DS1, DS3)

- UNE-P (Centrex) (Conversion only)

- UNE-P (ISDN)

- Resale Centrex - Centrex 21

- Retrieve large CSRs

- Pre-Order transaction: parsed CSR info (CICMP CR 4342063)

- Additional lines on UBL conversion (CICMP CR 4185852)

- Electronic Work Completion and Jeopardy Notification, and Manual Jeopardy Notification

- Electronic FOC via IMA GUI

- Electronic Reject Notification via IMA GUI

- Electronic Billing Completion Notification via EDI/GUI

- Electronic LSR Completion Notification via Interface

- Auto-push statuses to Co-Providers

- Interface availability (extended hours) (CICMP CR 4267810)

- Access to multi-point Private Line Resale

- Access to Designed Services PBX trunks

- Access to ISDN PRI

- Access to Sub-Loop

- Resale Centrex - flowthrough for Western region

IMA Release 7.0 CRs

- English features vs. USOC codes on CSRs (CICMP CR 4559588)

- Qwest IMA internet access (CICMP CR 4121257)

- Allow “Recap” button to work on “T” outside move of end user location (CICMP CR 4295615)

- Include PON on subject line of the emails distributed to Co-Providers (CICMP CR 4458737)

- OBF guidelines on the AVQ, EUI, and Directory forms (CICMP CR 4381561)

- Adherence to OBF guidelines for LS CFA (CICMP CR 4186051)

ATTACHMENT F

Co-Provider CR Options for IMA 8.0

| Co-Provider Change Request – IMA GUI |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| CR # | Title | Industry Priority August ’00 |  | T-Shirt Size | Options |
|  |  | Level | Rank |  |  |
| 4869887 | Allow IMA GUI users to build LSR templates to use when creating new LSRs | High | 1 | XL | Long Term Solution: 08/16/00 Qwest can offer either Option A (for CR 4869838) or Option B (for CR 4869887) as a possible long term solution. Option B – The option to construct a mechanism for entering templates and allowing their subsequent retrieval and modification has been estimated as an extra-large effort. The control of new templates would be under the control of the Co-Provider, but Qwest would retain the ability to turn off any template that results in a large volume of errors coming into the Qwest Interconnect Service Centers. Additionally, there must be a limit on the fields that could be included in the template in relation to those that need to be populated in real-time by the Co-Provider service representative. |
| 4872952 | Add delete function to IMA System Administration Options | High | 2 | M | 07/19/00 Function can be added to delete users. |
| 4869838 | Allow the use of an existing LSR from a new LSR Short Term Solution Long Term Solution Option A | Med Med | 3 4 | S L | Short Term Solution: 08/16/00 Qwest could provide a small short-term solution for both CR 4869838 and CR 4869887 that would involve extending the current save and restore capability in IMA. Currently the save and restore capability has a 30 day limit on the length of time an LSR can be saved. That 30 day limit could be extended. In addition to extending the 30 day limit, Qwest would also need to enable the user to change the PON and VER number of the saved LSR. These changes would support the construction and saving of sample LSRs that could then be restored and modified similar to a true template capability. Long Term Solution: 08/16/00 Qwest can offer either Option A (for CR 4869838) or Option B (for CR 4869887) as a possible long term solution. Option A – The option for retrieving an existing LSR and forcing a change in key fields on that LSR has been estimated as a large effort. |
| 4869731 | Allow auto fill of fields based on the user profile | Med | 5 | M | 08/16/00 To provide the ability to populate additional fields based upon the customer and user profiles, Qwest would need to add these fields to the appropriate profiles. The fields would be populated when a new LSR was created on the GUI. Each Co-Provider would have the ability to turn this feature on and off using a global parameter. |
| 4710928 | Enhance CLEC Access System Administration | Med | 6 | S NA | 07/19/00 Default will be changed from blank to “USER.” 06/21/00 U S WEST provides the Co-Provider IMA system administrator the ability to determine if a new IMA user should have “User” or “Administrator” access to IMA. IMA does not default this setting to “User” or “Administrator”. U S WEST believes this determination of user access is an important Co-Provider system administrator decision and should not be defaulted to “User” or “Administrator”. U S WEST provides the IMA system administrator the capability to view a listing of their users. |
| 4441217 | PIC verification on POTS, Centrex 21, Centrex Plus, and Centron lines as indicated in the USW switch. | Med | 7 | NA L | For POTS and Centrex 21 requests, U S WEST currently provides the ability to verify the PIC on the switch utilizing the Feature Verification functionality on the GUI. This function displays to the Co-Provider information regarding what features are residing on the switch, including the PIC, and the S&E section of the CSR allowing for convenient comparisons. Option A - This option presents the Co-Provider with the capability of viewing the PIC on the switch for Centrex Plus and Centron accounts. With this option the Co-Provider would be presented with the switch information and the Co-Provider would have the responsibility of knowing what PIC is stated on the customer’s CSR and would be able to see what PIC is assigned at the switch. |

| Co-Provider Change Request – IMA Common |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| CR # | Title | Industry Priority August ’00 |  | T-Shirt Size | Options |
|  |  | Level | Rank |  |  |
| 4185886 | Business Rule change for allowing more than one loop per PON. | High | 1 | XXL | This rule change requires the Unbundled Loop and Unbundled Loop with Number Portability products in IMA to be re-programmed. In summary the following would have to be completed to accommodate this request. The Account Number, AN, field, which today resides on the Local Service Request, LSR, form would need to be moved to the Loop Service, LS, form. The system would then have to retrieve the CSR for each SBN, populated in the AN field on the LS form. Today the system performs CSR retrieval based upon the AN field on the LSR form. The system would have to generate internal service orders based upon the data on the LS form. |
| 4869914 | Allow IMA GUI users to use telephone number spans (ranges) and single telephone numbers on the same LSR | Med | 2 | S | 08/16/00 IMA could be enhanced to allow the submission of LSRs that have both ranges and single TN entries on the same LSR. This is applicable only for LNP. |
| 4455257 | Allow POTS provisioning via EDI while using TN’s reserved using IMA system | Med | 3 | M | U S WEST could provide the Co-Provider with the ability to reserve a TN in the IMA pre-order GUI to be used on an IMA EDI order. This functionality would only support IMA users who are using the same release for the IMA GUI and IMA EDI. For example, a Co-Provider must be using the IMA Release 4.2 EDI interface to reserve a TN in the IMA Release 4.2 GUI. This functionality would not cross releases. |

| Co-Provider Change Request – IMA EDI |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| CR # | Title | Industry Priority August ’00 |  | T-Shirt Size | Options |
|  |  | Level | Rank |  |  |
| 4661383 | Request not to do re-certification for EDI upgrade | High | 1 | S | If the Co-provider is migrating from one version to the next without any new products or services, it is optional for the Co-provider to complete re-certification activities. U S WEST continues to advocate the benefits of re-certification activities and encourages Co-Providers to continue these activities when migrating between releases. If a Co-Provider is migrating from one version to the next with new products or services, the Co-Provider must be certified on those new products or services only. Again, U S WEST encourages the Co-Provider to complete re-certification activities for all products and services previously certified on an earlier version; however, the re-certification of those activities is optional. New Co-Providers continue to be required to be certified by U S WEST for products and services to be ordered through IMA EDI. |
| 4868106 | Directory Listing via ordering interface | Med | 2 | M | 08/16/00 The IMA EDI interface could be modified to accept Directory Listing application input. However, Qwest needs more information to evaluate hardware support issues and, based on that information, may increase the size of this effort. Qwest will respond with more information as it becomes available. |
| 4867575 | Request for possible CORBA implementation to support pre-order transactions | Med | 3 | XXL | 08/16/00 Qwest has reviewed this request and there are no current plans within Qwest to incorporate CORBA for Pre-Order transactions. However Qwest, working with AT&T and several other providers through the standards bodies (OBF, ECIC, EDI) has been working on developing the Unified Ordering Model (UOM) since December 1999. |

| Co-Provider Change Request – Process and Documentation |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| CR # | Title | Industry Priority August ’00 |  | T-Shirt Size | Options |
|  |  | Level | Rank |  |  |
| 4857173 | Formal request for a process to handle any issues encountered during test and production, and related to release | High | 1 | S | 08/16/00 Qwest will identify a process for notifying Co-Providers of unexpected issues related to a release by September 30 for both GUI and EDI. |
| 4869972 | Allow access to Wholesale Systems help desk trouble calls | High | 2 | L S | 09/20/00 Qwest anticipates moving from the current trouble reporting software platform to a new one in the next several months. Rather than develop a temporary mechanized approach now, Qwest prefers to wait until the new platform is in place and then develop a permanent mechanized approach. In the meantime, Qwest can provide a report which can be done manually for Co-Providers on an as-requested basis. 08/16/00 Qwest is researching current reporting capabilities to determine whether this can be provided to Co-Providers. Qwest shall respond within 30 days of our findings. |

ATTACHMENT G

### Qwest RN Log

| #### # | Title | Submitter/Comm By | #### Status | Comm To | Date Comm |
| --- | --- | --- | --- | --- | --- |
| 5077259 | Addendum to IMA Release 6.0, Updated Training Schedule | Barbara “Pete” Peterson IMA Training and Services Manager Sydney Margul CICMP Manager | #### 09/15/00 New – To be industry reviewed | IMA Users and Account Managers Co-Provider Industry Team email | 09/15/00 09/15/00 |
| 5077282 | IMA EDI Help Desk Enhancements | Beth King Implementation Coordinator Sydney Margul CICMP Manager | #### 09/15/00 New – To be industry reviewed | IMA EDI Users and Account Managers Co-Provider Industry Team email | 09/15/00 09/15/00 |
| 5080328 | Clarity of Dates for the IMA 6.0 Release Training | Barbara “Pete” Peterson IMA Training and Services Manager Sydney Margul CICMP Manager | #### 09/18/00 New – To be industry reviewed | IMA Users and Account Managers Co-Provider Industry Team email | 09/18/00 09/18/00 |
| 5089262 | Draft IMA 6.0 Release Baseline Candidates with Descriptions - clarification | Sydney Margul CICMP Manager | #### 09/21/00 New – To be industry reviewed | Co-Provider Industry Team email | 09/21/00 |
| 5090340 | Re: IMA EDI Help Desk Enhancements | Beth King Implementation Coordinator Sydney Margul CICMP Manager | #### 09/21/00 New – To be industry reviewed | IMA EDI Users and Account Managers Co-Provider Industry Team email | 09/21/00 09/21/00 |
| 5113834 | IMA Notification - Fax Field on Personal Profile | Teresa Stuart IMA Training and Services Sydney Margul CICMP Manager | #### 10/02/00 New – To be industry reviewed | IMA Users and Account Managers Co-Provider Industry Team email | 09/29/00 10/02/00 |
| 5129216 | Updated 5.0 Addendum for IMA EDI (Disclosure Document Addendum #3) | Rick Starr Lead Implementation Coordinator Sydney Margul CICMP Manager | #### 10/06/00 New – To be industry reviewed | IMA EDI Users Co-Provider Industry Team email | 10/06/00 10/06/00 |
| 5143614 | Expansion of the CICMP Process | Sydney Margul CICMP Manager | #### 10/12/00 New – To be industry reviewed | Co-Provider Industry Team email | 10/12/00 |

##### ATTACHMENT H

New Qwest RNs

Qwest Release Notification Form

| Log # | 5077259 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 09/15/00 |
| --- | --- | --- | --- |
| Contact Information: | Barbara “Pete” Peterson, IMA Training & Services Manager, bpeters@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Addendum to IMA Release 6.0, Updated Training Schedule

| Communicated To: |  |  |  | Date Communicated: |  | 09/15/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |
|  | Additional information about IMA Release 6.0 and the training schedule. |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

09/15/00 IMA users received email notice with additional information about IMA Release 6.0 and the IMA Release 6.0 training schedule. 09/15/00 Co-Provider Industry Team received email notice of additional information about IMA Release 6.0 and the training schedule.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

09/15/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 5077282 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 09/15/00 |
| --- | --- | --- | --- |
| Contact Information: | Beth King, Implementation Coordinator, exking@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

IMA EDI Help Desk Enhancements

| Communicated To: |  |  |  | Date Communicated: |  | 09/15/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |
|  | Information about Help Desk enhancements for IMA EDI users. |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

09/15/00 IMA EDI users received email notice with information about IMA Help Desk enhancements. 09/15/00 Co-Provider Industry Team received email notice of information about IMA Help Desk enhancements.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

09/15/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 5080328 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 09/18/00 |
| --- | --- | --- | --- |
| Contact Information: | Barbara “Pete” Peterson, IMA Training & Services Manager, bpeters@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Clarity of Dates for the IMA 6.0 Release Training

| Communicated To: |  |  |  | Date Communicated: |  | 09/18/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |
|  | Information clarifying the IMA Release 6.0 training schedule. |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

09/18/00 IMA users received email notice clarifying the IMA Release 6.0 training schedule. 09/18/00 Co-Provider Industry Team received email notice clarifying the IMA Release 6.0 training schedule.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

09/18/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 5089262 | Status: | ### New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 09/21/00 |
| --- | --- | --- | --- |
| Contact Information: | Sydney Margul, CICMP Manager, smargul@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Draft IMA 6.0 Release Baseline Candidates with Descriptions - clarification

| Communicated To: |  |  |  | Date Communicated: |  | 09/21/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

09/21/00 Co-Provider Industry Team email distribution of candidate document with candidate clarification.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

09/21/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 5090340 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 09/21/00 |
| --- | --- | --- | --- |
| Contact Information: | Beth King, Implementation Coordinator, exking@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Re: IMA EDI Help Desk Enhancements

| Communicated To: |  |  |  | Date Communicated: |  | 09/21/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |
|  | Reminder about Help Desk enhancements for IMA EDI users. |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

09/21/00 IMA EDI users received email notice reminder about IMA Help Desk enhancements. 09/21/00 Co-Provider Industry Team received email notice reminder about IMA Help Desk enhancements.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

09/21/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 5113834 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 09/29/00 |
| --- | --- | --- | --- |
| Contact Information: | Teresa Stuart, IMA Training & Services, txstuar@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

IMA Notification - Fax Field on Personal Profile

| Communicated To: |  |  |  | Date Communicated: |  | 10/02/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |
|  | Explanation of how to set up the Fax field in the Personal Profile of IMA |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

09/29/00 IMA users received email explaining how to set up the Fax field in the Personal Profile of IMA if you do not want FOCs returned via fax but only returned via email. 10/02/00 Co-Provider Industry Team received email explaining how to set up the Fax field in IMA Personal Profile.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

10/02/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 5129216 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 10/06/00 |
| --- | --- | --- | --- |
| Contact Information: | Rick Starr, Lead Implementation Coordinator, rstarr@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Updated 5.0 Addendum for IMA EDI (Disclosure Document Addendum #3)

| Communicated To: |  |  |  | Date Communicated: |  | 10/06/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

10/06/00 E-mail notification of posting of IMA EDI Release 5.0 Disclosure Addendum #3 to Web. 10/06/00 Co-Provider Industry Team received notice via email.

Additional Information: (e.g., web sites)

URL for posting: http://www.uswest.com/disclosures/netdisclosure409.html CICMP URL: http://www.uswest.com/wholesale/cicmp/cicmp_oss.html

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

10/06/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 5143614 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 10/12/00 |
| --- | --- | --- | --- |
| Contact Information: | Sydney Margul, CICMP Manager, smargul@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Expansion of the CICMP Process

| Communicated To: |  |  |  | Date Communicated: |  | 10/12/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  | Product and Process Communications and Change Requests |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: Expand CICMP to include product and process communications and change requests |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

10/12/00 Co-Provider Industry Team received notice via email of expansion of CICMP: “Qwest will be expanding our current CICMP process to include product and process communications and change requests. Qwest will deliver the new CICMP process for your review and comment on November 10. We welcome your participation in reviewing and commenting on the process at the 11/15/00 CICMP meeting. This process will become effective on 12/01/00.”

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

10/12/00 New – To be industry reviewed