Co-Provider Industry Team Meeting

Distribution Package for 11/15/00

Co-Provider Industry Team Meeting

1:00 pm – 5:00 pm (Denver MT)

Wednesday, November 15, 2000

#### Conference Bridge – 1-877-847-0338, passcode 6903591

### AGENDA

- Introductions/Roll Call

- Review Issues/Actions Status from Previous Meeting

- See Attachment A – Issues/Actions Log

- Review Co-Provider Change Requests

- See Attachment B – Co-Provider CR Log Summary

- See Attachment C – New Co-Provider CRs

- See Attachment D – Co-Provider CR T-Shirt Size/Option

- Review Release Status of IMA CRs

- See Attachment E – IMA CR List by Release

- Monthly review of AT&T CR 4815907 – Request to shorten IMA point release and release implementation time

- Review CICMP Product and Process Expansion Documents

- See Attachment F – CICMP Process Document

- See Attachment G – CICMP Escalation Process Document

- See Attachment H – CICMP CR Prioritization Process Document

- See Attachment I – CR Form

- See Attachment J – RN Form

- Review Qwest Release Notifications

- See Attachment K – Qwest RN Log

- See Attachment L – New Qwest RNs

- Readout – Co-Provider Forum Update

- Readout – Third Party Testing Status

- Review CICMP for Process Improvement

- Review/Adjust Team Monthly Meeting Schedule

- Third Wednesday of the Month – Afternoon

- Next meeting – December 20, 2000

- Added to the 12 month schedule – *November 14, 2001 – This is the 2nd Wednesday of November to avoid conflict with the Thanksgiving holiday.

- Review New Items for Issues/Action Log

### ATTACHMENT A

### Issues/Actions Log

| Open Items |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| #### # | #### Status | #### Description | ###### Resolution/Action | Originator | Date Opened | Date Due | Owner | Date Closed |
| #### 159 | #### Open | Send Qwest a copy of Eschelon’s SIG letter. | 10/18/00 Lynne Powers will send Connie Winston a copy of the letter Qwest sent to Eschelon stating that the SIG does not apply to Eschelon. | Jeff Thompson Qwest | 10/18/00 | 11/15/00 | Lynne Powers Eschelon |  |
| #### 160 | #### Pending | CR 4185985 “US WEST to not set a 2000 circuit limitation per BAN” with status HOLD is due for review. | 11/15/00 Qwest provided a T-shirt size and option description in the November CICMP meeting. 10/18/00 The CICMP team will review this CR in the next CICMP meeting. | Sydney Margul Qwest | 10/18/00 | 11/15/00 | Liz Balvin WorldCom |  |
| #### 161 | #### Pending | CR 4559169 “Add DS3 and OCN capable loop LSR to IMA” with status HOLD is due for review. | 11/15/00 Qwest provided a T-shirt size and option description in the November CICMP meeting. 10/18/00 The CICMP team will review this CR in the next CICMP meeting. | Jeff Thompson Qwest | 10/18/00 | 11/15/00 | Mary Tee Electric Light Wave |  |
| #### 162 | #### Open | Add a short description and IMA Category to the CR Log. | 10/18/00 Sydney will add two items to the CR Log: 1. Add a short description of the CR to the CR title 2. Add IMA Category to Release Baseline Candidates | Lynne Powers Eschelon and Phyllis Burt Quintessent | 10/18/00 | 11/15/00 | Sydney Margul Qwest |  |
| #### 163 | #### Pending | Sunriver will send a FOC example with features listed. | 11/15/00 Aelea sent a fax containing this information. 10/18/00 Aelea Christofferson will send an example of a FOC from another ILEC that contains the features listed, as requested in CR 5079096 “Order Review included in FOC.” | Aelea Christofferson Sunriver | 10/18/00 | 11/15/00 | Aelea Christofferson Sunriver |  |
| #### 164 | #### Open | Research additional FOC information. | 10/18/00 Co-Providers will research what additional information should be included on the FOC by next Wednesday. | Manuel Lozano NightFire | 10/18/00 | 10/25/00 | Co-Provider Industry Team |  |
| #### 165 | #### Open | Research missing RSIDs on McLeod accounts. | 11/15/00 Research into McLeod’s RSIDs indicates that RSIDs that appear to have posted in LMOS are not showing up. Qwest is investigating this with an LMOS SME. McLeod will send recent examples of IMA screen prints with the error message and TN. 10/18/00 Qwest will research why RSIDs are not showing up on McLeod’s accounts in reference to CR 5088718 “Extend field length of error messages.” The Wholesale Systems Help Desk opened ticket #5091049. | Brian Hamed McLeodUSA | 10/18/00 | 11/15/00 | Jeff Thompson Qwest |  |
| #### 166 | #### Pending | Validate that jeopardy notifications are received electronically for Centrex. | 11/15/00 Brian has said that this is not an issue and he has cancelled CR 5097684 Jeopardy Notification.” He will open a new CR if it becomes an issue in the future. 10/18/00 Brian Hamed will verify that he is receiving jeopardy notifications electronically. | Wendy Teepe Qwest | 10/18/00 | 11/15/00 | Brian Hamed McLeodUSA |  |
| #### 167 | #### Open | Research that “CRO” is working in Qwest’s Service Centers. | 10/18/00 Qwest will research that the current process used for conversions will assure that the disconnect order is not completed before the change order. | Lisa Rucks Montana Wireless | 10/18/00 | 11/15/00 | Connie Winston Qwest |  |
| #### 168 | #### Pending | Update details of CR 5043076 “Create a separate field for line numbers in EDI responses” | 11/15/00 Kerrie determined that both TN or ECCKT are needed. 10/18/00 Kerrie Douglas will determine if TN or ECCKT is the identifier for CR 5043076. The CR currently states LNUM. | Wendy Teepe Qwest | 10/18/00 | 11/15/00 | Kerrie Douglas Eschelon |  |
| #### 169 | #### Pending | Create a list of CPPD USOCs for Eschelon and define the process to update CPPD. | 11/15/00 An email was sent to Eschelon with files containing the USOCs currently in CPPD for Eschelon. 10/18/00 Qwest will create a list of USOCs currently in CPPD for Eschelon. Qwest will also define the process to update CPPD – what Qwest has to do and what a Co-Provider has to do. | Lynne Powers Eschelon | 10/18/00 | 11/15/00 | Connie Winston Qwest |  |
| #### 170 | #### Open | Determine UNE-P testing start dates. | 10/18/00 Lynn Notarianni will determine the UNE-P testing start dates and discuss what is included in transaction testing in AZ. | Jeff Thompson Qwest | 10/18/00 | 11/15/00 | Lynn Notarianni Qwest |  |
| #### 171 | #### Pending | Propose when to start Process CRs. | 11/15/00 Both Product and Process CRs will be included in CICMP starting with December 20th meeting. 10/18/00 Qwest will propose when to start working Process CRs. | Lynne Powers Eschelon | 10/18/00 | 11/15/00 | Jeff Thompson Qwest |  |
| #### 172 | #### Pending | Forward IMA Release 5.0 Addendum Version 2 to Nightfire. | 11/15/00 Beth sent both addendum 2 and 3, and a comparison document to Manuel. 10/18/00 Beth King will send Manuel Lozano the second IMA Release 5.0 Addendum | Manuel Lozano NightFire | 10/18/00 | 11/15/00 | Beth King Qwest |  |
| #### 173 | #### Pending | Determine the process to select Wholesale Billing Interface CRs for system deployment. | 11/15/00 Wholesale Billing Interface CRs were added to the online Co-Provider Industry Team CR Prioritization Form. The CICMP team prioritized these CRs. Similar to IMA CRs, billing CRs will be selected for a billing release by the Co-Providers based on capacity within the releases. 10/18/00 Alan Zimmerman and Jeff Thompson will determine how to select and process the billing CRs for system deployment. | Lynne Powers Eschelon | 10/18/00 | 11/15/00 | Jeff Thompson Alan Zimmerman Qwest |  |
| #### 174 | #### Pending | Add additional information to the online CR Prioritization Form. | 11/15/00 The additional information has been added to the online CR Prioritization Form. 10/18/00 Sydney Margul will add the Submitter Name and Company, and a longer CR description to the online Co-Provider CR Prioritization Form. | Kerrie Douglas Eschelon | 10/18/00 | 11/15/00 | Sydney Margul Qwest |  |
| #### 175 | #### Pending | Determine when CR 5043086 will be completed. | 11/15/00 Qwest has been in contact with Eschelon about setting up Summary Bills. Work can proceed as soon as certain issues are worked out between Qwest and Eschelon regarding the accounts that will be set up. A meeting is set for this week in Minneapolis to discuss these issues. 10/18/00 Alan Zimmerman will determine the date CR 5043086 “Treatment of Administrative Lines/Features/Voicemail” will be completed. | William Markert Eschelon | 10/18/00 | 11/15/00 | Alan Zimmerman Qwest |  |
| #### 176 | #### Open | Update CR 5043134, Populate all Billmate Fields/Columns, with detailed data. | 10/18/00 Bill Markert will add more details to CR 5043134. Qwest may need to resize this CR. | Jeff Thompson Qwest | 10/18/00 | 11/15/00 | William Markert Eschelon |  |
| #### 177 | #### Open | Create list of BillMate differences that cannot be eliminated. | 10/18/00 For CR 5043149 “Bill Mate Uniformity” Alan Zimmerman will create a list of BillMate differences that cannot be eliminated. | Jeff Thompson Qwest | 10/18/00 | 11/15/00 | Alan Zimmerman Qwest |  |
| #### 178 | #### Open | Determine if a subset of OCCs can be better defined. | 10/18/00 For CR 5043176 “Better Explanations of OCCs on Invoices” Lynne Powers and Alan Zimmerman will discuss if a subset of all OCCs can be determined that can then be better defined, perhaps in a separate file. Lynne is interested in USOCs associated with the charge like Monthly Service Charge. | Lynne Powers Eschelon | 10/18/00 | 11/15/00 | Lynne Powers Eschelon and Alan Zimmerman Qwest |  |
| #### 179 | #### Pending | Determine if the description of each termination penalty can be provided in a alternative way. | 11/15/00 Alan is not aware of another method for providing this information separately from this CR. 10/18/00 For CR 5110474 “Provide calculation description of each termination penalty levied on Eschelon” Alan will determine if the description can be provided separately from making changes in BillMate. | Lynne Powers Eschelon | 10/18/00 | 11/15/00 | Alan Zimmerman Qwest |  |
| #### 180 | #### Pending | Send current LSMS notification information to Eschelon’s Account Manager. | 11/15/00 This information has been sent to Judy Rixe. 10/18/00 Sydney Margul will send current LSMS outage notification information to Judy Rixe. | Sydney Margul Qwest | 10/18/00 | 11/15/00 | Sydney Margul Qwest |  |
| #### 142 | #### Pending | Set up meeting with Eschelon to discuss staff availability and support for billing inquiries, and UNE-P rules. | 11/15/00 Judy Rixe has set up a meeting for November 16th to discuss the billing inquiries topic. The UNE-P USOCs listing is available in the IRRG in the Wholesale Markets web site and is titled UNE-P Product Suite Feature Availability List. 10/18/00 This has been reassigned to Judy Rixe. Judy will set up meetings with Eschelon. 09/20/00 Related to CR 5043125, Knowledge Level of Bill Inquiry Staff, and CR 5043233, Continuing Changes to Rules – Example: UNE-P lines. Teri will initiate setting up a meeting with Eschelon to discuss their concerns about staff availability and support for billing inquiries, and UNE-P rule changes. | Lynne Powers William Markert Eschelon | 09/20/00 | Extend to 11/15/00 10/18/00 | Judy Rixe Qwest |  |
| #### 149 | #### Pending | Provide list of UNE-P features available in IMA Release 6.0 | 11/15/00 The IRRG in the Wholesale Markets web site contains a list of UNE-P USOCs titled UNE-P Product Suite Feature Availability List. This list can be located in two places on the web site: 1 – Under the “New to this Product Information” section 2 - Halfway down the web page under “Steps for ordering features with UNE-P Products” section This list is not by state. Qwest has not mapped USOCs by states. 10/18/00 Qwest will create a list of UNE-P products that can be ordered with USOCs – by state if there are state differences. This list will be posted on the Wholesale Markets website. This list was requested in CR 5155477 by Eschelon. 09/20/00 Wendy will create a list of UNE-P features available in IMA Release 6.0. | Lynne Powers Eschelon | 09/20/00 | Extend to 11/15/00 10/18/00 | Jeff Thompson Wendy Teepe Qwest |  |
| #### 151 | #### Pending | Research why Eschelon is not receiving separate usage for UNE-P. | 11/15/00 Alan and Bill spoke, however, Bill needs to research this and supply Alan with more information. 10/18/00 Alan stated that Eschelon should be receiving usage for UNE-P co-mingled with other usage in the same file but William didn’t know if Eschelon was receiving this usage. Both William and Alan to review. 09/20/00 Alan will research Eschelon usage for UNE-P. | William Markert Eschelon | 09/20/00 | Extend to 11/15/00 10/18/00 | Alan Zimmerman Qwest and William Markert Eschelon |  |
| #### 154 | #### Open | Research if Covad’s held order notifications are included in IMA Release 6.0 electronic notification candidates. | 10/18/00 Kurt didn’t attend so Wendy will contact him offline. 09/20/00 Wendy will research if the current notification Covad receives for their held orders is included in the electronic notification candidates in IMA Release 6.0. | Kurt Schwartz Covad | 09/20/00 | Extend to 11/15/00 10/18/00 | Wendy Teepe Qwest |  |
| #### 139 | #### Pending | Determine interested parties for an IMA OSS Users Forum. | 11/15/00 The survey containing Co-Provider Forum questions was sent to the CICMP team. 10/18/00 Sue McNa will send an email to the CICMP team surveying topics of interest for future forums. 09/20/00 Jim Allen will arrange for Sue McNa to take this over. 08/16/00 Co-Providers will send Barbara Peterson email if they want to attend this forum. | Jim Allen Qwest | 08/16/00 | Extend to 11/15/00 Extend to 10/18/00 09/20/00 | Sue McNa Qwest |  |
| #### 140 | #### Open | Determine topics for future training. | 10/18/00 Sue McNa will send an email to the CICMP team surveying topics of interest for future training. 09/20/00 Jim Allen will arrange for Sue McNa to take this over. 08/16/00 Co-Providers will send Jim Allen email with product or process training topics. | Jim Allen Qwest | 08/16/00 | Extend to 11/15/00 Extend to 10/18/00 09/20/00 | Sue McNa Qwest |  |
| #### 94 | #### Open | Determine CICMP Web Site Archival Guidelines | Present to the industry team archival guidelines for CICMP Web Site. | Christel Wolberg Qwest | 05/17/00 | TBD | Sydney Margul Qwest |  |
| #### 105 | #### Pending | Research a one-time cleanup of Inactive Users from IMA for GTE. | 11/15/00 An IMA CR has been opened and forwarded to the IMA DBA team to determine if deleting users from the database will cause “orphaned LSRs.” 09/20/00 Analysis is still underway. 08/16/00 Qwest opened an IMA CR to analyze the work that needs to be done. It notes that the request is release independent. 07/19/00 In process. GTE has been contacted for parameters. Qwest SYADs are working on this item. There is no CR for this item. | Denis Labadie GTE | 06/21/00 | Extend to 10/18/00 Extend to 08/16/00 07/19/00 | Sue McNa Qwest |  |
| #### 110 | #### Open | Create a list of fields in IMA release 8.0 that differ from LSOG 5.0 and include how the fields differ. | 10/18/00 Tom Priday requested this remain open for Liz Balvin’s review. 09/20/00 Sydney forwarded Rick’s document to the CICMP team. It contains a draft list of fields that change from LSOG3.0 to LSOG 5.0 and that could be implemented in IMA release 8.0. LSOG 5.0 was released 2 weeks late so business decisions have not been made yet for all the fields listed. Pre-order is still under analysis. This item will remain open so Liz Balvin can determine if the list meets WorldCom’s needs. 08/16/00 Rick is aware of his Action Item. 07/19/00 Sydney will notify Rick Caron about this Action Item. | John Sivory WorldCom | 05/26/00 | Extend to 10/18/00 09/20/00 (30-45 days after 07/26/00) | Rick Caron Qwest |  |

ATTACHMENT B

### Co-Provider CR Log Summary

| ##### IMA |  |  |  |
| --- | --- | --- | --- |
| ### CR # | Title | #### Co-Provider | #### Status |
| 5186725 | Allow for Win terminal use of browser to run IMA GUI and make appropriate changes to the registry | Eschelon | New – To be industry evaluated IMA GUI |
| 5144378 | Remove population requirement for approver’s name and number when the EXP, SCA, ALBR, AENG, CHC fields on the LSR form are populated with a “Y” | Sprint | New – To be industry evaluated IMA Common |
| 5155477 | Automate UNE-P to ensure availability and flow through of all applicable features/USOCs and identify features/USOCs not available with UNE-P | Eschelon | New – To be industry evaluated IMA Common |
| 5088718 | Extend field length of error messages | McLeodUSA | Reviewed – Under consideration IMA GUI – Qwest to provide T-Shirt Size and Option |
| 5043062 | IMA Monthly System Outage Reporting | Eschelon | Reviewed – Under consideration IMA Common – Qwest to provide T-Shirt Size and Option |
| 5079096 | Order Review included in FOC | Sunriver Telecom | Reviewed – Under consideration IMA Common – Qwest to provide T-Shirt Size and Option |
| 4185985 | U S WEST to not set a 2000 circuit limitation per BAN | WorldCom | Reviewed – Under consideration IMA Common – Qwest to provide T-Shirt Size and Option |
| 4559169 | Add DS3 Capable loop LSR to IMA | Electric Lightwave | Reviewed – Under consideration IMA Common – Qwest to provide T-Shirt Size and Option |
| 5043076 | Create a separate field for line numbers in EDI responses | Eschelon | Reviewed – Under consideration IMA EDI – Qwest to provide T-Shirt Size and Option |
| 5097684 | Jeopardy Notification | McLeodUSA | Reviewed – Under consideration IMA EDI – Qwest to provide T-Shirt Size and Option |
| 4661383 | Request not to do re-certification for EDI upgrade | AT&T | Reviewed – Under consideration IMA EDI – Qwest to provide T-Shirt Size and Option |
| 5043023 | Create notification process for LSMS system outages | Eschelon | Reviewed – Under consideration Process and Documentation – Qwest to provide T-Shirt Size and Option |
| 4186015 | Adherence to LSR AGAUTH per OBF guidelines | WorldCom | Reviewed – Under consideration IMA Common – T-Shirt Size NA |
| 4868276 | Enhance Testing Environment | Eschelon | Reviewed – Under consideration IMA EDI – T-Shirt Size NA |
| 5043011 | Add an online glossary of the field title abbreviations to help menu of IMA GUI | Eschelon | Reviewed – Under consideration IMA GUI – October Priority Level High & #1 |
| 4872952 | Add delete function to IMA System Administration Options | GTE | Reviewed – Under consideration IMA GUI – October Priority Level Med & #4 |
| 4869838 | Allow the use of an existing LSR from a new LSR | ALLTEL | Reviewed – Under consideration IMA GUI – Long Term Solution Option A, October Priority Level Med & #3 |
| 4869887 | Allow IMA GUI users to build LSR templates to use when creating new LSRs | ALLTEL | Reviewed – Under consideration IMA GUI – Long Term Solution Option B, October Priority Level Med & #2 |
| 5042531 | Load BANs into IMA databases for all CLECs as opposed to each CLEC loading their BANs | Sprint | Reviewed – Under consideration IMA Common – October Priority Level High & #2 |
| 4185886 | Business Rule change for allowing more than one loop per PON | WorldCom | Reviewed – Under consideration IMA Common – October Priority Level High & #1 |
| 4455257 | Allow POTS provisioning via EDI while using TN’s reserved using IMA system | One Point Communications | Reviewed – Under consideration IMA Common – October Priority Level Med & #3 |
| 4867575 | Request for possible CORBA implementation to support pre-order transactions | AT&T | Reviewed – Under consideration IMA EDI – October Priority Level Med & #1 |
| 4869972 | Allow access to Wholesale Systems help desk trouble calls | ALLTEL | Reviewed – Under consideration Process and Documentation – October Priority Level High & #1 |
| 5206704 | Add OCn Capable loop LSR to IMA | Electric Lightwave | Hold – 04/19/00 – To be reviewed when product offerings are complete |
| 5043204 | Rate Change Notification | Eschelon | Hold – 10/18/00 – To be reviewed in the 12/20/00 meeting – Part of Product and Process CICMP expansion |
| 5043233 | Continuing Changes to Rules – Example: UNE-P lines | Eschelon | Hold – 10/18/00 – To be reviewed in the 12/20/00 meeting – Part of Product and Process CICMP expansion |
| 4711246 | Maintain one EDI / Business rule document for each release | Rhythms | Reviewed – Process Candidate -- Tentatively scheduled in conjunction with IMA 6.0 Size Medium |
| 4185852 | Request for same PON use for migration of existing facilities and additional new facilities | WorldCom | Release Baseline Candidate – IMA 6.0 Size Large |
| 4261631 | Enhancements to ADSL Loop Pre-qualification | Rhythms and Covad | Release Baseline Candidate – IMA 6.0 Size X-Large (in conjunction with UNE Remand Order) |
| 4342063 | CSRR Change to Include Fielded Data based on OBF Standards | McleodUSA | Release Baseline Candidate – IMA 6.0 Size Large |
| 4433500 | DSS Order Functionality to IMA GUI | McleodUSA | Release Baseline Candidate – IMA 6.0 Size Medium |
| 4441096 | Retrieval of Customer Service Record (CSR) by BTN or WTN | Eschelon | Release Baseline Candidate – IMA 6.0 Size Large |
| 4441186 | Flow-thru of resale line conversions to UNE lines, with the ability to line additions on the same order | Eschelon | Release Baseline Candidate – IMA 6.0 Size Medium and X-Large |
| 4559169 | Add DS1 Capable loop LSR to IMA | Electric Lightwave | Release Baseline Candidate – IMA 6.0 Size Medium |
| 4185713 | U S WEST requires MCI Worldcom to track Unbundled Loop Services via the Special Billing Number (SBN) | WorldCom | Release Baseline Candidate – IMA post-6.0 Size Medium |
| 4121257 | U S WEST IMA Internet Access | AT&T | Release Baseline Candidate – IMA 7.0 Size X-Large |
| 4186051 | Adherence to OBF guidelines for LS CFA | WorldCom | Release Baseline Candidate – IMA 7.0 Size Medium |
| 4295615 | Allow “Re-Cap” button to work on “T” Outside Move of End User Location | Essen Communication | Release Baseline Candidate – IMA 7.0 Size Medium |
| 4381561 | Follow OBF standards & parse address fields on the AVQ, EU, and appropriate directory forms | Sprint | Release Baseline Candidate – IMA 7.0 Size Large |
| 4458737 | Include PON on Subject Line of Emails distributed to Co-Providers | Allegiance | Release Baseline Candidate – IMA 7.0 Size Medium |
| 4559588 | English Features vs USOC Codes on CSRs | Eschelon | Release Baseline Candidate – IMA 7.0 Size Large |
| 4441217 | PIC verification on POTS, Centrex 21, Centrex Plus, and Centron lines as indicated in the USW switch. | Eschelon | Release Baseline Candidate – IMA 8.0 Size Large |
| 4710928 | Enhance CLEC Access System Administration | GTE | Release Baseline Candidate – IMA 8.0 Size Small |
| 4869731 | Allow auto fill of fields based on the user profile | ALLTEL | Release Baseline Candidate – IMA 8.0 Size Medium |
| 4869838 | Allow the use of an existing LSR from a new LSR | ALLTEL | Release Baseline Candidate – IMA 8.0 Size Small –Short Term Solution |
| 4869914 | Allow IMA GUI users to use telephone number spans (ranges) and single telephone numbers on the same LSR | ALLTEL | Release Baseline Candidate – IMA 8.0 Size Small |
| 4868106 | Directory Listing via ordering interface | Eschelon | Release Baseline Candidate – IMA 8.0 Size Medium |
| 4267810 | Extend IMA hours of operation | AT&T | Completed – 02/28/00 |
| 4381492 | Jeopardies – Follow industry of sending FOCs prior to sending Jeopardies | Sprint | Completed – 03/08/00 |
| 4857173 | Formal request for a process to handle any issues encountered during test and production, and releated to release | Sprint | Completed – 10/18/00 |
| 4185950 | U S WEST Business rule change for blanket LOA | WorldCom | Cancelled – 01/25/00 |
| 4294923 | Ordering – Line Sharing | ACI-Rhythms | Cancelled – 12/15/99 (Pending MN hearing) |
| 4302321 | CSR Form Sub-Account Number Field | Covad | Cancelled – 02/18/00 |
| 4302410 | DSL Prequalification Loop Length Tool | Covad | Cancelled – 01/24/00 (combined w/4261631) |
| 4381555 | Recertification – Not to require recertification for new release | Sprint | Cancelled – 02/16/00 |
| 4481032 | IMA Repair – greater input by co-provider | Nextlink | Cancelled – 02/18/00 |
| 4481266 | Remove requirement for listed name in preorder CSR request | SBC Telecom | Cancelled – 02/16/00 (duplicate w/4481266) |
| 4559501 | Open IMA 1888 number up for international calling | JATO Communications | Cancelled – 04/19/00 |
| 4711270 | Request to add P.O. box field to billing address | WorldCom | Cancelled – 06/21/00 |
| 4815907 | Request to shorten IMA point release and release implementation time. | AT&T | Cancelled – 07/28/00 |
| 4858202 | Request for IMA EDI/GUI Documentation to be distributed 60 days prior to a release | AT&T | Cancelled – 07/19/00 |
| 4873151 | Notification of changes made to published information | WorldCom | Cancelled – 07/27/00 |
| 4302504 | On-Line Access to Daily List of Held Orders and Missed Orders | Covad | Cancelled – 09/20/00 |
| 5043125 | Knowledge level of Bill Inquiry Staff | Eschelon | Cancelled – 09/20/00 |
| 5122428 | LSR Number | McLeodUSA | Cancelled – 10/19/00 |
| 5043044 | Document Interconnection Agreement Process | Eschelon | Cancelled – 10/18/00 |
| 4543537 | Include TN in “Line Information Section” | ICG Telecom | Cancelled – 10/26/00 |

| ##### HEET |  |  |  |
| --- | --- | --- | --- |
| ### CR # | Title | #### Co-Provider | #### Status |
| 4252981 | HEET Query Search Limitations | WorldCom | Hold – 06/21/00 – To be reviewed 2001 (01/17/01) |

| ##### Wholesale Billing Interfaces |  |  |  |
| --- | --- | --- | --- |
| ### CR # | Title | #### Co-Provider | #### Status |
| 5043086 | Treatment of Administrative Lines/Features/Voicemail | Eschelon | Reviewed – Under consideration – T-Shirt Size NA |
| 5043149 | Bill Mate Uniformity | Eschelon | Reviewed – Under consideration – T-Shirt Size NA |
| 5043134 | Populate all Billmate Fields/Columns | Eschelon | Reviewed – Under consideration – October Priority Level High & #1 |
| 5043176 | Better Explanations of OCCs on Invoices | Eschelon | Reviewed – Under consideration – October Priority Level High & #2 |
| 5043187 | Payment History Information on Invoices | Eschelon | Reviewed – Under consideration – October Priority Level Medium & #6 |
| 5043197 | Identification of PIC Code in Billmate | Eschelon | Reviewed – Under consideration – October Priority Level High & #5 |
| 5043226 | UNE Invoice Detail | Eschelon | Reviewed – Under consideration – October Priority Level High & #3 |
| 5110474 | Provide calculation description of each termination penalty levied on Eschelon | Eschelon | Reviewed – Under consideration – October Priority Level Medium & #4 |
| 5043209 | Single Billing Platform | Eschelon | Cancelled – 10/18/00 |
| 5043162 | Calling Plans | Eschelon | Cancelled – 10/24/00 |

### Co-Provider CR Status Listing

New CRs going through Qwest CICMP Manager Validation

- New – To be validated

- New – To be clarified

- New – To be industry evaluated

New CRs going through Co-Provider Industry Team Meeting Evaluation

- Evaluated – To be reviewed

New and Existing CRs going through Qwest Manage Release Candidates

- Reviewed – Release Baseline Candidate

- Reviewed – Process Candidate

- Reviewed – Under consideration

- Completed – In Production

New and Existing CRs

- Cancelled

- Co-Provider

- Co-Provider Industry Team

- Clarification not completed

- Other

- Hold

### ATTACHMENT C

New Co-Provider CRs

Co-Provider Change Request Form

| Log # | 5144378 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | October 13, 2000 |
| --- | --- | --- | --- |
| Co-Provider: | Sprint | # Internal Ref# |  |
| Submitter: | Jami McLain Qwest Requirements Team Lead jami.l.mclain@mail.sprint.com |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes |  No |  |  |

Title of Change:

Remove population requirement for approver’s name and number when the EXP, SCA, ALBR, AENG, CHC fields on the LSR form are populated with a “Y”.

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

When the EXP, SCA, ALBR, AENG, or CHC fields on the LSR form are populated with a value of “Y”, then the Approver’s name and number are required in the Remarks field. We want to remove this requirement since the “Y” should be sufficient information for our approval and the extra time for populating the Remarks field is a time-consuming and unnecessary manual effort. The population of these OBF fields provides positive proof of the acceptance of charges. Initiator information is already available on the form.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Christine Pokrandt |  |  |  |  | Notified: |  | 10/13/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

10/13/00 New – To be validated. 10/13/00 New – To be industry evaluated. Sent email to Jami McLain and Hal Weintrub with CR # and status.

| ## Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5155477 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 10/17/00 |
| --- | --- | --- | --- |
| Co-Provider: | Eschelon Telecom, Inc. | # Internal Ref# | Multiloop line # |
| Submitter: | Lynne Powers, Vice President, Customer Operations, flpowers@eschelon.com, 612-436-6642 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes | x No |  |  |

Title of Change:

Automate UNE-P to ensure availability and flow through of all applicable features/USOCs and identify features/USOCs not available with UNE-P

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS | X IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT | X IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

Nancy Lubamersky of Qwest indicated that a change request was needed. During the AZ 271 workshop last week, Qwest said that Eschelon's comments brought to light an issue regarding the features that should be available with UNE-P but which are currently being rejected by Qwest's systems. (Or, orders are being processed but Qwest is removing the features later.) Generally, Qwest explained that, over time, thousands of USOCs have been developed for approximately 100 features. The same feature (i.e., a feature with the same functionality) may be associated with different USOCs depending on which of the three different regions is involved, different marketing campaigns over the years (where the same functionality was given a different name/USOC), class of service, different rates, etc. At this time, Qwest has loaded only a shorter list of features (with additional features to be added in December) and not the longer list of features that may mean the same thing. Therefore, a CLEC may order a feature using a USOC on the list of features available with UNE-P, but the system may nonetheless reject that order because the USOC doesn't match a different one that is being used within Qwest's systems in that situation. Eschelon understands that Qwest will eventually either load the full list of USOCs or provide mapping from the shorter list(s) to the full list of USOCs. Eschelon also understands that Qwest will not load USOCs until it associates prices (if any) with them. Qwest has indicated that Release 6.0 will include UNE-P-POTS. Because Qwest’s definition of UNE-P-POTS includes features, it seemed that availability and automation of features would have been a part of Release 6.0. If not, Eschelon asks Qwest to take any remaining steps necessary (including loading of all applicable USOCs and, if necessary and appropriate, rates) to ensure that CLECs may order all features that should be available with UNE-P and that Qwest will process those orders in a timely manner. Also, if Qwest is not making certain features (such as AIN or enhanced features) available with UNE-P, Eschelon asks Qwest to automate the process so that CLECs do not have to go to a separate source to identify such features. (This may involve a Feature Availability Matrix as to UNE-P.) As an interim step, Qwest indicated that it would post on its website lists of features/USOCs available with UNE-P, as well as features/USOCs that Qwest believes are not available with UNE-P (such as AIN and enhanced features). Either as part of this Change Request or as an open item, Qwest should explain these steps to the participants in CICMP and notify them when this addition to the website is complete. Rather than rely on recollections about what Qwest said about this issue, the transcript will contain Qwest's specific statements. This issue was discussed in particular on October 10-11, 2000. Much of the discussion took place in conjunction with Qwest Exhibit 4-5 (a drawing by Karen Stewart that was then printed). Nancy Lubamersky should be able to provide this documentation for circulation to CICMP participants. Eschelon requests that Ms. Lubamersky and/or Karen Stewart appear, either in person or by telephone, at the CICMP meeting to explain the particular issue for which Ms. Lubamersky indicated that a Change Request was required.

Known Dependencies:

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

See transcript of AZ 271 workshop for October 10-11, 2000 and Qwest Exhibit 4-5

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| X High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Judy Rixe |  |  |  |  | Notified: |  | 10/31/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  | 10/18/00 | Clarification received: |  |  |  |  | 10/31/00 |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

10/17/00 New – To be validated 10/18/00 Status changed to New – To be clarified. Sent email to Lynne Powers asking for clarification. Send 2nd email to Lynne Powers with CR # and status. 10/31/00 Status changed to New – To be industry evaluated. Received clarification from Karen Clauson via two emails. Sent email to Lynne Powers with CR # and status.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

Co-Provider Change Request Form

| Log # | 5186725 | Status: | New – To be industry evaluated |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: | 10/30/2000 |
| --- | --- | --- | --- |
| Co-Provider: | Eschelon Telecom | # Internal Ref# | WinTerm/IMA GUI |
| Submitter: | Kerrie Douglas, Application Business Analyst, kldouglas@eschelon.com 612-436-6532 |  |  |
|  | Name, Title, and email/fax# |  |  |

| Proprietary for submission to Account Manager Only? |  |  | Please check mark  as appropriate |
| --- | --- | --- | --- |
|  Yes |  No |  |  |

Title of Change:

Allow for Win terminal use of browser to run IMA GUI and make appropriate changes to the registry

Interfaces Impacted:  Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT | X IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

Eschelon is not able to successfully run the current version of Netscape required for IMA GUI within our Windows Terminal Services environment without having Windows 2000 run in Install Mode. It appears that the IMA GUI Java application fails to run in execute mode.

Known Dependencies:

This is unique to a terminal services environment

Additional Information: (e.g., Attachments for business specifications and/or requirements documents)

Even the local administrator account cannot run IMA GUI through terminal services in Execute Mode. We do not believe it’s possible to run a user account in Install mode and would prefer not to do this.

| ## Co-Provider Priority Level and # |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  High |  Medium |  Low | # |  | ## Desired Implementation Date: | ## ASAP |

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Prioritization Process Category |  |  |  |  |  |  |  |  |  |  |  |  |
|  GUI |  Gateway |  |  Common |  |  |  |  |  |  |  |  |  |
| Acct Manager: |  | Judy Rixe |  |  |  |  | Notified: |  | 10/31/00 |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  | 10/31/00 | Clarification received: |  |  |  |  | 10/31/00 |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

10/30/00 New – To be validated 10/31/00 Status changed to New – To be clarified. Sent email to Kerrie Douglas asking for clarification. 10/31/00 Status changed to New – To be industry evaluated. Received clarification via phone call. Sent email to Kerrie Douglas with CR # and status.

| Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

ATTACHMENT D

### Co-Provider CRs – T-Shirt Size and Options

Description

Qwest to provide T-shirt size (e.g., level of effort) and options for Co-Provider Change Requests (CRs) which have the status of  “Evaluated – To be reviewed” or “Reviewed – Under consideration.”

| Co-Provider Change Request – IMA GUI |  |  |  |
| --- | --- | --- | --- |
| CR # | Title | T-Shirt Size | Options |
| 5088718 | Extend field length of error messages | NA | 11/15/00 The error message provides sufficient information about the status of the circuit and indicates the cause of the error. |

| Co-Provider Change Request – IMA Common |  |  |  |
| --- | --- | --- | --- |
| CR # | Title | T-Shirt Size | Options |
| 5043062 | IMA Monthly System Outage Reporting | NA | 11/15/00 Qwest provides monthly performance measurement results to Co-Providers, including measurements of the overall percentage of time that IMA was available (actual time/scheduled time). The benchmark Qwest is expected to meet is 99.25%. The specific measurements are GA-1 Gateway Availability- IMA-GUI; GA-2 Gateway Availability- IMA-EDI. The accuracy and validity of all of the performance measures is being audited by independent outside vendors. |
| 5079096 | Order Review included in FOC | M XL | 11/15/00 An updated S&E section reflecting the changes that will result from the request is not available at the time the FOC is sent. Qwest could repeat on the FOC the feature activity, USOCs and FIDs that the Co-Provider requested in the Service Detail Section of the product specific form. 11/15/00 An updated S&E section reflecting the changes that will result from the request is not available at the time the FOC is sent. IMA and other downstream systems would need to be enhanced to generate a projected S&E section including activity, USOCs and FIDs based on the current S&E section, the changes requested in the LSR, and any pending orders that would impact the S&E information. |
| 4185985 | Qwest to not set a 2000 circuit limitation per BAN | M L | 11/15/00 Qwest could provide an email message to the Co-Provider when a BAN is close to reaching the 2000 circuit limitation. The message would be emailed to the same address as the Completion Loss Reports. 11/15/00 Qwest could provide an electronic transaction to the Co-Provider when a customer’s BAN is close to reaching the 2000 circuit limitation. |
| 4559169 | Add DS3 capable loop LSR to IMA | NA | 11/15/00 DS3 capable loop is a current product offering. Qwest could provide the Co-Provider with the ability to order this product via IMA. This is tentatively scheduled for IMA Release 7.0. |
| 5206704 | Add OCn capable loop LSR to IMA | TBD | 11/15/00 OCn is not a current product offering, however Qwest is investigating an OCn product offering. This CR will be readdressed when the product offering is completed. |

| Co-Provider Change Request – IMA EDI |  |  |  |
| --- | --- | --- | --- |
| CR # | Title | T-Shirt Size | Options |
| 5043076 | Create a separate field for line numbers in EDI responses (multi-loop orders) | L | 11/15/00 Qwest could separate each error message to identify both TN and ECCKT. |
| 4661383 | Request not to do re-certification for EDI upgrade | S | 11/15/00 If the Co-Provider is migrating from one version to the next without any new products or services, it is optional for the Co-Provider to complete re-certification activities. Qwest continues to advocate the benefits of re-certification activities and encourages Co-Providers to continue these activities when migrating between releases. If a Co-Provider is migrating from one version to the next with new products or services, the Co-Provider must be certified on those new products or services only. Again, Qwest encourages the Co-Provider to complete re-certification activities for all products and services previously certified on an earlier version; however, the re-certification of those activities is optional. New Co-Providers continue to be required to be certified by Qwest for products and services to be ordered through IMA EDI. In addition, for those Co-Providers who are interfacing with Qwest using a 3rd Party Service Bureau, only the first implementation of that Service Bureau on a release of IMA will require interoperability and certification testing. Subsequent Co-Providers implementing on that Service Bureau arrangement will only require certification. |

| Co-Provider Change Request – Process and Documentation |  |  |  |
| --- | --- | --- | --- |
| CR # | Title | T-Shirt Size | Options |
| 5043023 | Create notification process for LSMS system outages | S | 11/15/00 The Wholesale Systems Help Desk is in process of installing a VRU which will contain a system outage notification option. This option will include LSMS. The VRU is expected to deploy on December 14, 2000. |

##### ATTACHMENT E

IMA CR List by Release

IMA Release 6.0 CRs

- Flowthrough improvements (Blocking FID)

- SAG only information and Address Validation

- Access to loop information (CICMP CR 4261631)

- UNE-P (POTS)

- UNE-C PL (DS1, DS3)

- UNE-P (Centrex) (Conversion only)

- UNE-P (ISDN)

- Resale Centrex - Centrex 21

- Retrieve large CSRs

- Pre-Order transaction: parsed CSR info (CICMP CR 4342063)

- Additional lines on UBL conversion (CICMP CR 4185852)

- Electronic Work Completion and Jeopardy Notification, and Manual Jeopardy Notification

- Electronic FOC via IMA GUI

- Electronic Reject Notification via IMA GUI

- Electronic Billing Completion Notification via EDI/GUI

- Electronic LSR Completion Notification via Interface

- Auto-push statuses to Co-Providers

- Interface availability (extended hours) (CICMP CR 4267810)

- Access to multi-point Private Line Resale

- Access to Designed Services PBX trunks

- Access to ISDN PRI

- Access to Sub-Loop

- Resale Centrex - flowthrough for Western region

IMA Release 7.0 CRs

- English features vs. USOC codes on CSRs (CICMP CR 4559588)

- Qwest IMA internet access (CICMP CR 4121257)

- Allow “Recap” button to work on “T” outside move of end user location (CICMP CR 4295615)

- Include PON on subject line of the emails distributed to Co-Providers (CICMP CR 4458737)

- OBF guidelines on the AVQ, EUI, and Directory forms (CICMP CR 4381561)

- Adherence to OBF guidelines for LS CFA (CICMP CR 4186051)

##### ATTACHMENT F

CICMP Process Document

CICMP Process Document will be attached in the email distribution of the Revised Co-Provider Industry Team Meeting Distribution Package for 11/15/00

##### ATTACHMENT G

CICMP Escalation Process Document

CICMP Escalation Process Document will be attached in the email distribution of the Revised Co-Provider Industry Team Meeting Distribution Package for 11/15/00

##### ATTACHMENT H

CICMP CR Prioritization Process Document

CICMP CR Prioritization Process Document will be attached in the email distribution of the Revised Co-Provider Industry Team Meeting Distribution Package for 11/15/00

##### ATTACHMENT I

CR Form

Co-Provider Change Request Form

| Log # |  | Status: |  |
| --- | --- | --- | --- |
|  |  |  | (see Co-Provider CR Status Listing) |

| Submitted By: |  | Date Submitted: |  |
| --- | --- | --- | --- |
| Co-Provider: |  | # Internal Ref# |  |
| Submitter: |  |  |  |
|  | Name, Title, and email/fax#/phone# |  |  |

| Proprietary for submission to Account Manager Only? Please check mark  as appropriate |  |
| --- | --- |
|  Yes |  No |

Title of Change:

| Area of Change Request: Please check mark  as appropriate and fill out the appropriate section below |  |  |
| --- | --- | --- |
|  System |  Product |  Process |

System Change Request Section

Interfaces Impacted: Please check mark  as appropriate

|  CTAS |  IMA EDI |  |  MEDIACC |  TELIS |
| --- | --- | --- | --- | --- |
|  EXACT |  IMA GUI |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

| ### Is new information requested in a specific screen or transaction? |  |  |
| --- | --- | --- |
|  Yes |  No |  |
| If yes, name the screen or transaction: |  |  |

Products Impacted: Please check mark  as appropriate and also list specific products within product group, if applicable

|  Centrex |  |  |  Resale |  |
| --- | --- | --- | --- | --- |
|  Collocation |  |  |  SS7 |  |
|  EEL (UNE-C) |  |  |  Switched Services |  |
|  Enterprise Data Services |  |  |  UDIT |  |
|  LIDB |  |  |  Unbundled Loop |  |
|  LIS |  |  |  UNE-P |  |
|  LNP |  |  |  Wireless |  |
|  Private Line |  |  |  Other |  |
|  | Please describe |  |  | Please describe |

Known Dependencies:

Additional Information: (e.g., attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level |  |  |  |  |
| --- | --- | --- | --- | --- |
|  High |  Medium |  Low | ## Desired Implementation Date: | ## ASAP |

Product Change Request Section

Products Impacted: Please check mark  all that apply (if “Other” please describe further)

|  LIS/Interconnection |  |  Collocation |  |  UNE |  |  Ancillary |  |  Resale |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  EICT |  |  Physical |  |  Switching |  |  AIN |  |  |
|  Tandem Trans./TST |  |  Virtual |  |  Transport (incl. EUDIT) |  |  DA |  |  |
|  DTT/Dedicated Transport |  |  Adjacent |  |  Loop |  |  Operation Services |  |  |
|  Tandem Switching |  |  ICDF Collo. |  |  UNE – P |  |  INP/LNP |  |  |
|  Local Switching |  |  Other |  |  EEL (UNE-C) |  |  Other |  |  |
|  Other |  |  |  |  UDF |  |  |  |  |
|  |  |  |  |  Other |  |  |  |  |

Description of Change:

Known Dependencies:

Additional Information: (e.g., attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level |  |  |  |  |
| --- | --- | --- | --- | --- |
|  High |  Medium |  Low | ## Desired Implementation Date: | ## ASAP |

Process Change Request Section

Area Impacted: Please check mark  as appropriate

|  Ordering |  |  |  |  |
| --- | --- | --- | --- | --- |
|  Billing |  |  |  |  |
|  Repair |  Other |  |  |  |
|  |  | Please describe |  |  |

Description of Change:

Products Impacted:  Please check mark  as appropriate and also list specific products within product group, if applicable

|  Centrex |  |  |  Resale |  |
| --- | --- | --- | --- | --- |
|  Collocation |  |  |  SS7 |  |
|  EEL (UNE-C) |  |  |  Switched Services |  |
|  Enterprise Data Services |  |  |  UDIT |  |
|  LIDB |  |  |  Unbundled Loop |  |
|  LIS |  |  |  UNE-P |  |
|  LNP |  |  |  Wireless |  |
|  Private Line |  |  |  Other |  |
|  | Please describe |  |  | Please describe |

Known Dependencies:

Additional Information: (e.g., attachments for business specifications and/or requirements documents)

| ## Co-Provider Priority Level |  |  |  |  |
| --- | --- | --- | --- | --- |
|  High |  Medium |  Low | ## Desired Implementation Date: | ## ASAP |

| #### This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## Qwest Account Manager Notification |  |  |  |  |  |  |  |  |  |  |
| Account Manager: |  |  |  |  | Notified: |  |  |  |  |  |
| Qwest CICMP Manager Clarification Request |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  | Clarification received: |  |  |  |  |  |  |  |
| Co-Provider Industry Team Clarification Request |  |  |  |  Yes |  |  No |  |  |  |  |
| If yes, clarification request sent: |  |  | Clarification received: |  |  |  |  |  |  |  |

Status, Evaluation and Implementation Comments:

| ## Candidate for a Release |  |  Yes |  No |  |
| --- | --- | --- | --- | --- |
| If yes, Release Number: |  |  |  |  |

##### ATTACHMENT J

RN Form

Qwest Release Notification Form

| Log # |  | Status: |  |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: |  |
| --- | --- | --- | --- |
| Contact Information: |  |  |  |
|  | Name, title, email, phone # |  |  |

Title of Notification:

| Area of Release Notification: Please check mark  as appropriate and fill out the appropriate section below |  |  |
| --- | --- | --- |
|  System |  Product |  Process |

| Communicated To: |  |  |  | Date Communicated: |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Type of Notification: |  |  | Please check mark  as appropriate |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Target Release Date |  |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  |  | Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  |  | Point Release Notes Description |
|  | Disclosure Document |  |  |  | Point Release Notes |
|  | Recertification Notices |  |  |  | System Available Times |
|  | New Product |  |  |  | Product Retirement |
|  | Product Enhancement |  |  |  |  |
|  | Other |  |  |  |  |
|  |  | Please describe |  |  |  |

Description of Notification: (e.g., mode/method of message and timing of delivery)

Additional Information: (e.g., web sites)

System Release Notification Section

| Interfaces Impacted: |  | Please check mark  as appropriate |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  CTAS |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  Other |  |  |  |  |
|  |  |  | Please describe |  |  |

| Product Release Notification Section |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Products Impacted: |  | Please check mark  all that apply (If “Other” please describe further) |  |  |  |  |  |  |  |
|  LIS/Interconnection |  |  |  Collocation |  |  UNE |  |  Ancillary |  |  Resale |
|  EICT |  |  |  Physical |  |  Switching |  |  AIN |  |  |
|  Tandem Trans./TST |  |  |  Virtual |  |  Transport (incl. EUDIT) |  |  DA |  |  |
|  DTT/Dedicated Transport |  |  |  Adjacent |  |  Loop |  |  Operation Services |  |  |
|  Tandem Switching |  |  |  ICDF Collo. |  |  UNE – P |  |  INP/LNP |  |  |
|  Local Switching |  |  |  Other |  |  EEL (UNE-C) |  |  Other |  |  |
|  Other |  |  |  |  |  UDF |  |  |  |  |
|  |  |  |  |  |  Other |  |  |  |  |

| Process Release Notification Section |  |  |  |  |
| --- | --- | --- | --- | --- |
| Area Impacted: |  | Please check mark  all that apply |  |  |
|  Ordering |  |  |  |  |
|  Billing |  |  |  |  |
|  Repair |  Other |  |  |  |
|  |  |  | Please Describe |  |

| Products Impacted: | Please check mark  as appropriate and list specific products within product group, if applicable |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  Centrex |  |  |  |  Resale |  |
|  Collocation |  |  |  |  SS7 |  |
|  EEL (UNE-C) |  |  |  |  Switched Services |  |
|  Enterprise Data Services |  |  |  |  UDIT |  |
|  LIDB |  |  |  |  Unbundled Loop |  |
|  LIS |  |  |  |  UNE-P |  |
|  LNP |  |  |  |  Wireless |  |
|  Private Line |  |  |  |  Other |  |
| Please describe |  | Please describe |  |  | Please describe |

### This Section to be Completed by Qwest CICMP Manager

Status, Evaluation and Implementation Comments:

ATTACHMENT K

### Qwest RN Log

| #### # | Title | Submitter/Comm By | #### Status | Comm To | Date Comm |
| --- | --- | --- | --- | --- | --- |
| 5150111 | EDI Release Notifications | Wendy Teepe IMA EDI Implementation Team Lead Sydney Margul CICMP Manager | #### 10/16/00 New – To be industry reviewed | IMA Users Co-Provider Industry Team email | 10/16/00 10/16/00 |
| 5178807 | IMA 6.0 Release Notes Description | Sydney Margul CICMP Manager | #### 10/27/00 New – To be industry reviewed | Co-Provider Industry Team email and Public | 10/27/00 |
| 5179022 | Selected Co-Provider Change Requests for IMA Release 8.0 | Sydney Margul CICMP Manager | #### 10/27/00 New – To be industry reviewed | Co-Provider Industry Team email | 10/27/00 |
| 5187506 | Volunteer Notification for IMA EDI | Rick Starr Lead Implementation Coordinator Sydney Margul CICMP Manager | #### 10/31/00 New – To be industry reviewed | IMA EDI Pre-Order Users Co-Provider Industry Team email | 10/31/00 10/31/00 |
| 5204018 | IMA EDI Release 6.0 Disclosure Document | Beth King Implementation Coordinator Sydney Margul CICMP Manager | #### 11/07/00 New – To be industry reviewed | IMA EDI Users Co-Provider Industry Team email | 11/07/00 11/07/00 |

##### ATTACHMENT L

New Qwest RNs

Qwest Release Notification Form

| Log # | 5150111 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 10/16/00 |
| --- | --- | --- | --- |
| Contact Information: | Wendy Teepe, IMA EDI Implementation Team Lead, wteepe@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

EDI Release Notifications

| Communicated To: |  |  |  | Date Communicated: |  | 10/16/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: New EDI Release Notification |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

10/16/00 Co-Provider Industry Team received notice via email of new EDI Release Notification: “When a change to the Qwest documentation or a defect in the system is found that impacts EDI Co-Providers, Qwest will publish an EDI Release Notification to all EDI users. This Release Notification will include all known details of the change, the proposed fix and/or workaround, and a proposed implementation date (if known). If necessary, the documentation change will be published in the next scheduled addendum to the disclosure document. After the 6.0 release, all changes will also be corrected in the actual disclosure document when the addendum is published. The release notifications will be distributed a minimum of three working days from the point where the defect or documentation change is noted. The EDI release notifications also will be made available on the CICMP web site on the Issues and Resolutions page.”

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

10/16/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 5178807 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 10/27/00 |
| --- | --- | --- | --- |
| Contact Information: | Sydney Margul, CICMP Manager, smargul@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

IMA 6.0 Release Notes Description

| Communicated To: |  |  |  | Date Communicated: |  | 10/27/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

10/27/00 Co-Provider Industry Team received notice via email of IMA 6.0 Release Notes Description availability and web site posting.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

10/27/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 5179022 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 10/27/00 |
| --- | --- | --- | --- |
| Contact Information: | Sydney Margul, CICMP Manager, smargul@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Selected Co-Provider Change Requests for IMA Release 8.0

| Communicated To: |  |  |  | Date Communicated: |  | 10/27/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  | Process and Documentation CRs |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

10/27/00 The Co-Provider Industry Team selected the following six CRs for IMA Release 8.0 in the October 18, 2000 CICMP meeting: IMA GUI CR #4441217 CR #4710928 CR #4869731 CR #4869838 Short Term Solution IMA Common CR #4869914 IMA EDI CR #4868106

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

10/27/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 5187506 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 10/31/00 |
| --- | --- | --- | --- |
| Contact Information: | Rick Starr, Lead Implementation Coordinator, rstarr@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

Volunteer Notification for IMA EDI

| Communicated To: |  |  |  | Date Communicated: |  | 10/31/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: Notice soliciting volunteer Co-Providers to beta test Qwest’s IMA/EDI Pre-Order translator maps |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

10/31/00 E-mail notification soliciting volunteer Co-Providers to beta test Qwest’s IMA/EDI Pre-Order translator maps in Qwest's new environment 10/31/00 Co-Provider Industry Team received notice via email.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

10/31/00 New – To be industry reviewed

Qwest Release Notification Form

| Log # | 5204018 | Status: | New – To be industry reviewed |
| --- | --- | --- | --- |

| Submitted By: |  | Date Submitted: | 11/07/00 |
| --- | --- | --- | --- |
| Contact Information: | Beth King, Implementation Coordinator, exking@uswest.com |  |  |
|  | Name, title, and email |  |  |

Title of Notification:

IMA EDI Release 6.0 Disclosure Document

| Communicated To: |  |  |  | Date Communicated: |  | 11/07/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |  |
|  | Co-Provider Industry Team |  | IMA EDI current users or with an agreed upon project work plan |  |  |  | IMA CD Disclosure Document Recipients |
|  | Public |  | IMA GUI current and potential new users |  |  |  |  |

| Interfaces Impacted: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |  |  |
|  CTAS |  |  IMA EDI |  |  |  MEDIACC |  TELIS |
|  EXACT |  |  IMA GUI |  |  |  Product Database |  Wholesale Billing Interfaces |
|  HEET |  |  Other |  |  |  |  |
|  |  |  |  | Please describe |  |  |

| Type of Notification: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Please check mark  as appropriate |  |  |  |
|  | Target Release Date |  |  | Disclosure Document Addendum |
|  | Target Release Life Cycle |  |  | Training Schedule |
|  | Co-Provider Change Request Options for a Release |  |  | Draft Release Notes Description |
|  | Release Baseline Candidates with Descriptions |  |  | Release Notes |
|  | Draft Developer Worksheets |  |  | Draft Point Release Notes |
|  | Disclosure Document |  |  | Point Release Notes |
|  | Recertification Notices |  |  | System Available Times |
|  | Other: |  |  |  |

Please Describe

Description of Notification: (e.g., mode/method of message and timing of delivery)

11/07/00 E-mail notification announcing that the IMA EDI Release 6.0 Disclosure Document has been posted to the Wholesale Markets web site. 11/07/00 Co-Provider Industry Team received notice via email.

Additional Information: (e.g., web sites)

| This Section to be Completed by Qwest CICMP Manager |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Qwest CICMP Manager Clarification Request |  |  |  Yes |  No |  |  |
| If yes, clarification request sent: |  | Clarification received: |  |  |  |  |

Status, Evaluation and Implementation Comments:

11/07/00 New – To be industry reviewed