ATT Escalation # - SCR012103-03-E12   June 4, 2003

06/04/2003 11:27 AM CST

Sent by: cdickinson@att.com

To:

cdickinson@att.com

cc:

Subject:

AT&T --- CR#SCR012103-03 --- Presented

Escalation

Company: AT&T

CR#: SCR012103-03

Status Code: Presented

= = = = = = = = = = = = = = = = = = = = = = = = = = = = = = = = = = = =

Description:

CABS/BOS IABS Updates:  Populate activity date with the date of the activity associated with the

charges.

History of Item:

1/21/03 - Submitted;

2/4/03 - Clarification meeting held;

2/20/03 - Discussed at February Systems Meeting;

3/4/03 - Clec call to determine how to split issues into several CRs;

3/20/03 - Discussed at March Systems Meeting;

4/17/03 - Discussed at April Systems meeting - assigned LOE of 6000-7000 hours, no implementation

date scheduled;

5/22/03 - Discussed at May Systems meeting - still pending implementation schedule.

Reason for Escalation / Dispute:

This CR has been in CMP for five months, and still no date has been scheduled for implementation.  AT&T has stressed on several occasions the critical need for this functionality in its CABS bills in order to be able to audit and process its wholesale bills.

Business Need and Impact:

Without this functionality, AT&T is severely handicapped from processing its wholesale bills. Without this level of detail, AT&T cannot audit its bills and must rely on a paper bill.  A paper bill is extremely labor intensive.

Desired CLEC Resolution:

AT&T requests Qwest set an implementation date no later than August 2003.

= = = = = = = = = = = = = = = = = = = = = = = = = = = = = = = = = = = =

Lead Submitter:

Name: Carla Dickinson Pardee

Title: LSAM Manager

Phone Number: 303-298-6101

E-mail Address: cdickinson@att.com

Joint Submitters:

Date/Time Submitted:  Wed Jun 4 11:12:45 MDT 2003