ATT Escalation # - SCR012103-04-E13   June 4, 2003

06/04/2003 12:55 PM CST

Sent by: cdickinson@att.com

To:

cdickinson@att.com

cc:

Subject:

AT&T --- CR#SCR012103-04 --- Presented

Escalation

Company: AT&T

CR#: SCR012103-04

Status Code: Presented

= = = = = = = = = = = = = = = = = = = = = = = = = =

= = = = = = = = = =

Description:

CABS/BOS IABS Updates:  Populate audit number with

the reference number provided by AT&T.

History of Item:

1/21/03 - CR submitted;

2/4/03 - Clarification meeting held;

2/20/03 - Presented at February Systems CMP meeting;

3/4/03 - CLEC call to discuss how to separate into

several CRs;

3/20/03 - Discussed at March CMP meeting - LOE

assiged for 10500-11500 hours;

4/17/03 - Discussed at April CMP Systems meeting, no

implementation date scheduled;

5/22/03 - Discussed at May CMP Systems meeting -

targeted implementation date is June 2004.

Reason for Escalation / Dispute:

The targeted implementation date is not

satisfactory.  In addition, AT&T disputes the

assigned LOE to correct this issue.

Business Need and Impact:

Without this functionality, AT&T is unable to

validate its wholesale bill and verify Qwest's

submitted charges.  AT&T needs this level of detail

in order to perform a validation electronically,

otherwise, AT&T must rely solely on a paper bill.  A

paper bill is not acceptable for this volume of

customers.  Validating a paper bill is extremely

labor and resource intensive.

Desired CLEC Resolution:

AT&T request an audit of the LOE assigned and that

the targeted implementation date be moved up to

August 2003.

= = = = = = = = = = = = = = = = = = = = = = = = = =

= = = = = = = = = =

Lead Submitter:

Name: Carla Dickinson Pardee

Title: LSAM Manager

Phone Number: 303-298-6101

E-mail Address: cdickinson@att.com

Joint Submitters:

Date/Time Submitted:  Wed Jun 4 12:43:32 MDT 2003