ATT Escalation # - SCR012103-05-E14   June 4, 2003

06/04/2003 01:08 PM CST

Sent by: cdickinson@att.com

To:

cdickinson@att.com

cc:

Subject:

AT&T --- CR#SCR012103-05 --- Presented

Escalation

Company: AT&T

CR#: SCR012103-05

Status Code: Presented

= = = = = = = = = = = = = = = = = = = = = = = = = =

= = = = = = = = = =

Description:

CABS/BOS IABS Updates:  Populate service established

dates with the date on which service was

established.

History of Item:

1/21/03 - CR submitted;

2/4/03 - Clarification meeting held;

2/20/03 - Discussed at February Systems meeting;

3/4/03 - CLEC meeting to discuss how to separate

into several CRs by issue;

3/20/03 - Discussed at March Systems meeting -

assigned an LOE of 8500-9500 but implementation date

pending;

4/17/03 - Discussed at April CMP Systems meeting -

no scheduled implementation date scheduled;

5/22/03 - Discussed at May CMP Systems meeting - no

scheduled implementation date scheduled.

Reason for Escalation / Dispute:

This CR has been in CMP since January 2003, yet, an

implementation date has not yet been scheduled.  In

addition, the LOE assigned seems inordinately large

as Qwest should already have this information

available in its data base.

Business Need and Impact:

AT&T is in need of this functionality in order to

validate the charges Qwest submits.  Without this

functionality AT&T cannot validate the bills

electronically and must rely on an audit of a paper

bill.  Validating a paper bill is extremely resource

intensive.

Desired CLEC Resolution:

AT&T requests an audit of the LOE assigned and that

the target implementation date be moved up to August

2003.

= = = = = = = = = = = = = = = = = = = = = = = = = =

= = = = = = = = = =

Lead Submitter:

Name: Carla Dickinson Pardee

Title: LSAM Manager

Phone Number: 303-298-6101

E-mail Address: cdickinson@att.com

Joint Submitters:

Date/Time Submitted:  Wed Jun 4 12:57:39 MDT 2003