ATT Escalation # - SCR012103-07-E16   June 4, 2003

06/04/2003 01:34 PM CST

Sent by: cdickinson@att.com

To:

cdickinson@att.com

cc:

Subject:

AT&T --- CR#SCR012103-07 --- Presented

Escalation

Company: AT&T

CR#: SCR012103-07

Status Code: Presented

= = = = = = = = = = = = = = = = = = = = = = = = = =

= = = = = = = = = =

Description:

CABS/BOS IABS Updates:  Establish and use more

descriptive local use phrase codes for UNE charges

and adjustments.

History of Item:

1/21/03 - CR submtted.

2/4/03 - Clarificatin all held;

2/20/03 - Discussed at February Systems meeting;

3/4/03 - CLEC call to discuss how to separate into

several CRs by issue;

3/20/03 - Discussed at March CMP meeting - LOE of

2000 - 3000 hours assigned, but no implementation

date scheduled;

4/17/03 - Discussed at April Systems CMP meeting,

but no implementation date scheduled;

5/22/03 - Discussed at May Systems CMP meeting, with

implementation date of June 2004.

Reason for Escalation / Dispute:

This CR has been in CMP since January 2003, has been

assigned a very low LOE of 2000-3000 hours, and yet

implementation is not scheduled until June 2004.

Business Need and Impact:

AT&T is in need of this functionality in order to

validate the charges submitted by Qwest on its

wholesale bill.  AT&T should not have to wait a year

and a half for a process that has been assigned a

low LOE.  Without this functionality AT&T must rely

on a paper bill to validate charges.  Relying on a

paper bill is extremely resource intensive and not a

viable option with increasing volumes of customers.

Desired CLEC Resolution:

AT&T requests implementation of this functionality

be moved up to August 2003.

= = = = = = = = = = = = = = = = = = = = = = = = = =

= = = = = = = = = =

Lead Submitter:

Name: Carla Dickinson Pardee

Title: LSAM Manager

Phone Number: 303-298-6101

E-mail Address: cdickinson@att.com

Joint Submitters:

Date/Time Submitted:  Wed Jun 4 13:24:43 MDT 2003