SCR012103-05-E14

June 12, 2003

Carla Dickinson Pardee

AT&T

Dear Ms. Dickinson Pardee:

This letter is in response to your June 5, 2003 (E14) escalation regarding the AT&T position that the target implementation date for “CABS/BOS IABS Updates:  Populate service established dates with the date on which serviced was established” CMP CR SCR012103-05 should be moved up to August 2003 and requesting an audit of the LOE assigned.

Qwest has reviewed this escalation and has determined that the initial high level LOE provided was valid based on the high level requirements developed upon initial review of the change request.  Qwest has determined that the following system changes will need to occur in order to implement the requested change:

- All CSR media must be changed across all three CRIS regions.

- New fields will need to be established in the three CRIS systems to identify the establish date and type for each USOC on the CSR.

- Online inquiry systems will need to be modified to accommodate the establish date and the new field.

- BILLMATE will need to be modified to accommodate the new establish date and the new field on files sent to BOS processes.

- BOS process will need to be modified to accommodate the new establish date and the new field.

- CRIS Bill and CSR must be pulled in concert with each other. This includes  modifications to ensure the bill and CSR continue to be synchronized.

- CRIS Service Order input processes will need to be modified to accommodate the new establish date and the new field.

- ASCII CSR processes will need to be modified to accommodate the new establish date and the new field.

Additionally, as discussed in the Monthly Systems CMP Meeting on May 22, 2003, Qwest is currently performing a re-architecture of the overall billing platform which is being delivered in phases.  This CABS/BOS work is contingent upon this re-architecture effort.  If this CR were to be worked prior to the completion of this effort then the LOE would increase.  Qwest is currently in the scheduling process on this candidate and will indicate the target implementation date when it is determined.

In light of all the systems impacts identified above, Qwest maintains its position that the LOE is appropriate for this CR.  Considering the re-architecture effort currently underway, and the various back end systems impacts, Qwest’s position is that the requested implementation date of August 2003 is not technically feasible.

Please contact me by telephone at (303) 624-4450 or by e-mail at lnotari@qwest.com if

you have any additional questions.

Sincerely,

Lynn Notarianni

Senior Director Information Technologies

Qwest