|  |
| --- |
| **Open System CR SCR111521-1 Detail** |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | | | | | | |
| **Title:** ASOG 64 for ASR Ordering | | | | | | |
| **CR Number** | **Current Status** **Date** | **Area Impacted** | **Products Impacted** |  |  |  |
|  | | | | | |  |
| **SCR070221-1** | Completed  3/21/22 | ASR customers | Pre-Ordering-ASR Ordering-ASR |  |  |  |

|  |
| --- |
| **Originator:** Letty Walker |
| **Originator Company Name:** Lumen |
| **Owner:** Letty Walker |
| **Director:** |
| **CR PM:** |
|  |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Description Of Change**  CenturyLink will be implementing the OBF ASOG64 release in the EASE-ASR ordering environment. This change will incorporate the following issues:   |  |  | | --- | --- | | **ISSUES INCLUDED IN THIS SYNOPSIS** | | | **ISSUE NUMBER** | **DESCRIPTION** | | 3656 | ASOG: Add R-Code to identify Permit delays | | 3657 | ASOG: Update Note 1 on RCODE to accept entry pre-FOC | |
| |  | | --- | | **Expected Deliverables/Proposed Implementation Date (if applicable):** | | March 19, 2022 – effective March 21, 2022 | |

|  |
| --- |
|  |
|  |

|  |
| --- |
| **Status History** |
| |  |  |  | | --- | --- | --- | | **Date** | **Action** | **Description** | | 11/15/21 | CR Submitted | CR Submitted | | 11/15/21 | CR Acknowledged | CR Acknowledged | | 11/16/21 | Communication Issued | See notification number: | | 11/17/21 | Discussed at Monthly CMP Meeting | Will be discussed in the November Systems CMP Meeting. | | 12/20/21 | Clarification Meeting Held | Clarification meeting conducted by Letty Walker. | | 12/20/21 | Status Changed | CR Status changed to Presented | | 12/20/21 | Notification Sent | CMPR.CMPP.12.20.21.F.18462.ASOG\_64-Day\_72 | | 1/19/22 | Notification Sent | CMPR.CMPP.01.19.22.F.18462.ASOG\_64-Day\_60 | | 2/18/22 | Notification Sent | CMPR.CMPP.02.18.22.F.18462.ASOG\_64-Day\_30 | | 3/11/22 | Notification Sent | CMPR.CMPP.03.08.22.F.18598.ASOG\_64-Day\_10 | | 3/21/22 | Completed | Release implemented and completed | |

|  |
| --- |
| **Project Meetings** |