**Open System CR SCR061323 Detail**

|  |
| --- |
| **Title:** ASOG 67 |
| **CR Number** | **Date** **Current Status** | **Area Impacted** | **Products Impacted** |
| SCR061323 | Completed9/18/23 | ASR Pre-Ordering & ASR Ordering |  |

|  |  |
| --- | --- |
| Originator: | Carmen Fullbright |
| Originating Company: | Lumen |
| Owner: | Carmen Fullbright |
| CR PM: | Carmen Fullbright |

|  |
| --- |
| **Description of Change** |
| Lumen will be implementing the OBF ASOG67 release in the EASE-ASR ordering environment. This change will incorporate the following issues:

| **ISSUE NUMBER** | **DESCRIPTION** |
| --- | --- |
| 3661 | Modify QTY field on Combo Order to allow for 2 EVCs |

|  |
| --- |
| **Expected Deliverables/Proposed Implementation Date (if applicable):** |
| September 16, 2023 - Effective September 18, 2023 |

 |

|  |
| --- |
| **Status History** |
| **Date** | **Action** | **Description** |
| 6/13/23 | CR Submitted | CR Submitted |
| 6/13/23 | CR Acknowledged | CR Acknowledged |
| 7/12/23 | 72 Day notice | 72 day notice sent - CMPR.CTLL.07.12.23.F.20665.ASOG\_67\_Day\_72 |
| 7/19/23 | Presented | Presented in July CMP bi-monthly meeting |
| 7/19/23 | 60 Day notice | 60 day notice sent - CMPR.CTLL.07.19.23.F.20667.ASOG\_67\_Day\_60 |
| 8/15/23 | 30 Day Notice | 30 day notice sent - CMPR.CTLL.08.16.23.F.20717.ASOG\_67\_Day\_30 |
| 9/5/23 | 10 Day Notice | 10 day notice sent - CMPR.CTLL.09.05.23.F.20723.ASOG\_67\_Day\_10 |
| 9/16/23 | Implemented | Implemented into production |
| 9/18/23 | Completed | Completed |