**Open System CR SCR121523 Detail**

|  |  |  |  |
| --- | --- | --- | --- |
| **Title:** ASOG 68 | | | |
| **CR Number** | **Date**  **Current Status** | **Area Impacted** | **Products Impacted** |
| SCR121523 | Completed 3/18/24 | ASR Pre-Ordering & ASR Ordering |  |

|  |  |
| --- | --- |
| Originator: | Laurie Puckett |
| Originating Company: | Lumen |
| Owner: | Laurie Puckett |
| CR PM: | Laurie Puckett |

|  |
| --- |
| **Description of Change** |
| Lumen will be implementing the OBF ASOG68 release in the EASE-ASR ordering environment. This change will incorporate the following issues:   | **ISSUE NUMBER** | **DESCRIPTION** | | --- | --- | | 3663 | Move the EVC Quantity field from the EVC page to the ASR Admin page. |      |  | | --- | | **Expected Deliverables/Proposed Implementation Date (if applicable):** | | December 16, 2023 - Effective March 16, 2024 | |

|  |  |  |
| --- | --- | --- |
| **Status History** | | |
| **Date** | **Action** | **Description** |
| 12/15/23 | CR Submitted | CR Submitted |
| 12/15/23 | CR Acknowledged | CR Acknowledged |
| 1/4/24 | 72 Day notice | 72 day notice sent –  CMPR.CTLL.01.04.24.F.20976.ASOG\_68\_-\_Day\_72\_notice |
| 1/16/24 | 60 Day notice | 60 day notice sent –  CMPR.CTLL.01.16.24.F.20986.ASOG\_68\_-\_Day\_60\_notice |
| 1/17/24 | Presented | Presented in January CMP bi-monthly meeting |
| 2/15/24 | 30 Day notice | 30 day notice sent –  CMPR.CTLL.02.15.24.F.20997.ASOG\_68\_-\_Day\_30\_notice |
| 3/6/24 | 10 Day notice | 10 day notice sent –  CMPR.CTLL.03.06.24.F.21011.ASOG\_68\_-\_Day\_10\_notice |
| 3/13/24 | Bi-monthly meeting | Discussed during bi-monthly meeting |
| 3/16/24 | Implemented | Implemented into production |
| 3/18/24 | Completed | Completed |